AutoDM

Instagram DM Automation Platform

Developer Implementation Guide

n8n  +  Next.js 14  +  Supabase  +  Stripe

Version 3.0

June 2026

Confidential — Internal Use Only

For: Developer with 1+ year experience

Estimated build time: 14 weeks (1 developer, full-time)

Replaces: AutoDM PRD v2.0

# Table of Contents

This document is organized so you can read it once end-to-end, then return to specific sections as you build. Do not skip Sections 1–4 — they contain prerequisites and account setup that block everything downstream.

| # | Section | What you'll do |
| --- | --- | --- |
| 1 | How to Use This Guide | Read first — sets expectations |
| 2 | Prerequisites & Skills Check | Self-assess; learn what's missing before coding |
| 3 | Required Accounts & Services | Sign up for ~10 services (1–2 days of paperwork) |
| 4 | Local Dev Environment Setup | Install tools, configure VS Code, test webhooks locally |
| 5 | System Architecture Deep Dive | Understand the full data flow before writing code |
| 6 | Database Schema (Supabase) | Run SQL DDL, set up RLS policies, seed test data |
| 7 | Meta Developer App & API Setup | The hardest, slowest part — start in Week 1 |
| 8 | n8n Workflows (Backend) | Build all 14 automation workflows node-by-node |
| 9 | Next.js Frontend Implementation | Build all 17 pages with detailed structure |
| 10 | Stripe Billing Integration | Subscriptions, webhooks, plan enforcement |
| 11 | Testing Strategy | Unit, integration, end-to-end, load testing |
| 12 | Deployment & Production | Vercel, n8n Cloud, domain, SSL, env vars |
| 13 | Edge Cases & Common Blockers | 30+ real-world issues with solutions |
| 14 | Security & Compliance | Token encryption, RLS, GDPR basics |
| 15 | Post-Launch: Monitoring & Scaling | Sentry, alerts, scaling triggers |
| 16 | Appendices | Full SQL DDL, env var reference, glossary, resources |

# 1. How to Use This Guide

## 1.1 Who this is for

You should be a developer with at least one year of professional experience. Specifically, you should be comfortable with:

- JavaScript and at least one frontend framework (React preferred)

- Reading API documentation and making HTTP requests with fetch or axios

- Using Git, GitHub, and basic command-line tools

- Reading and writing basic SQL (SELECT, INSERT, UPDATE, JOIN)

- Deploying a simple website to Vercel, Netlify, or similar

If any of those are unfamiliar, see Section 2 for a structured learning path before you start. This guide will not teach JavaScript or SQL fundamentals.

## 1.2 What this guide gives you

Unlike a typical PRD (which describes what to build), this guide also tells you:

- How to build it: step-by-step setup for every account, tool, and integration

- Why each choice was made: so you can adapt confidently when things break

- What can go wrong: 30+ documented edge cases and blockers with fixes

- How to test it: checklists, manual tests, and webhook simulation steps

- Production-grade patterns: error handling, retries, token refresh, idempotency

## 1.3 How to read this guide

Read it in this order, on your first pass:

- Read Sections 1–5 end-to-end before writing a single line of code. This takes about 2–3 hours and saves weeks of rework.

- Complete Section 3 (Account Setup) and Section 7 (Meta Developer App) FIRST. The Meta App Review process can take 2–4 weeks — submit early, build in parallel.

- Set up local dev environment (Section 4) and database (Section 6) before any feature work.

- Build the backend (n8n workflows, Section 8) and frontend (Section 9) in parallel. They don't depend on each other once the database is ready.

- Always check Section 13 (Edge Cases & Blockers) when something breaks before posting on Stack Overflow — you'll usually find the answer faster here.

## 1.4 Conventions in this document

Throughout the guide you'll see these visual callouts:

💡 Tip Useful patterns or shortcuts that aren't mandatory but will save time.

⚠ Warning Things that look like they should work but won't. Read carefully.

🚧 BLOCKER: Blocker example A serious issue that will stop your progress. Each blocker has a documented fix.

ℹ Info Background context — nice to know, not strictly required.

Code samples appear in monospaced font with a gray background, like this:

npm install @supabase/supabase-js
npx supabase init
npx supabase start

Inline file paths, environment variables, and short commands appear like .env.local or npm run dev.

## 1.5 Time budget — what's realistic

A full-time developer with one year of experience should expect this timeline. If you've done OAuth and webhooks before, subtract ~20%. If you've never built a SaaS product, add ~20%.

| Phase | Weeks | Notes |
| --- | --- | --- |
| Account setup + Meta App submission | Week 1 | Submit Meta App Review on Day 5 — it takes 2–4 weeks |
| Local dev + DB schema + Supabase Auth | Week 2 | Foundational — don't rush this |
| Core n8n workflows (Post, Reels AutoDM) | Weeks 3–4 | Most complex piece. Test with Meta test users |
| Dashboard UI + Automation Wizard | Weeks 5–6 | Frontend can use mock data until n8n is done |
| Story + Facebook + Inbox workflows | Week 7 |  |
| Analytics + click tracking | Week 8 |  |
| Pro features (Flow, Leads, Templates) | Weeks 9–10 |  |
| Stripe billing + plan enforcement | Week 11 | Easy if you follow Stripe's own quickstart |
| Landing page + marketing pages | Week 12 | Can be done by a separate designer/dev in parallel |
| QA, Meta review follow-up, beta launch | Weeks 13–14 | Buffer week — you will need it |

⚠ The Meta App Review is the single biggest schedule risk Meta typically takes 2–4 weeks to review your app, and rejection on the first submission is common. Submit on Day 5 with your test environment partially complete. If they reject, fix the feedback and resubmit immediately — every day delays your launch. Mitigation: Develop with Meta test users in development mode while waiting for approval. You can test 100% of your code with test users without needing production access.

# 2. Prerequisites & Skills Check

Before starting, run through this self-check. If you find gaps, spend the suggested learning time before Week 1 — it will save you 2–3x the time later.

## 2.1 Technical skills checklist

For each item, mark yourself as Green (confident), Yellow (used it once or twice), or Red (never touched it). Yellow and Red items need pre-reading, listed in section 2.2.

| # | Skill | Used for | If Red, study time |
| --- | --- | --- | --- |
| 1 | JavaScript ES6+ (async/await, destructuring, modules) | Everything | 1 week |
| 2 | React fundamentals (state, props, hooks, useEffect) | Frontend | 1 week |
| 3 | Next.js 14 App Router (server components, route handlers) | Frontend | 3 days |
| 4 | TypeScript basics (interfaces, types, generics) | Strongly recommended | 3 days |
| 5 | REST APIs and HTTP methods (GET/POST/PUT/DELETE) | Meta API, Stripe | 2 days |
| 6 | Webhooks (concept + signature verification) | Instagram, Stripe | 2 days |
| 7 | OAuth 2.0 flow (auth code, access token, refresh) | Facebook Login | 3 days |
| 8 | SQL basics (SELECT, JOIN, INSERT, UPDATE, foreign keys) | Database queries | 3 days |
| 9 | PostgreSQL specifics (UUID, JSONB, RLS, triggers) | Supabase | 2 days |
| 10 | Tailwind CSS utility classes | All UI styling | 1 day |
| 11 | Git: branch, commit, push, pull request workflow | Daily | 1 day |
| 12 | Reading API documentation (Meta, Stripe) | Daily | Practice as you go |
| 13 | Environment variables and dotenv | Daily | Half day |
| 14 | Debugging with browser DevTools and Node logs | Daily | Practice as you go |

## 2.2 What to learn before Week 1 (if any item above is Red)

Use these official, free resources. Avoid random YouTube tutorials — they go stale fast.

### JavaScript ES6+

- MDN — JavaScript Guide (start at 'Introduction'). Skip the parts about var and prototype inheritance for now.

- javascript.info — chapters 1–7 cover everything you need.

### React + Next.js 14

- react.dev — official tutorial (Tic-Tac-Toe). Builds the right mental model for hooks and state.

- nextjs.org/learn — interactive course. Specifically the 'Dashboard App' track, which covers the App Router, Server Components, and route handlers — exactly what you'll use in AutoDM.

### OAuth 2.0

- Auth0's 'OAuth 2.0 Simplified' (auth0.com/intro-to-iam) — read top to bottom, takes 1 hour.

- The concept that always confuses people: there are TWO tokens. The Access Token (used to call APIs, short-lived) and the Refresh Token (used to get new access tokens, long-lived). Meta uses long-lived access tokens that expire after 60 days and must be refreshed.

### Webhooks

- Stripe's webhook docs are the best free explainer (stripe.com/docs/webhooks). Read 'Take action on events' and 'Check the webhook signatures'.

- Key concept: webhooks are NOT requests YOU make. They are requests SENT TO YOU. Your server must be publicly reachable on the internet (or via ngrok in dev).

### PostgreSQL + Supabase

- supabase.com/docs/guides/database — read everything under 'Database' top-to-bottom.

- Critical concept: Row Level Security (RLS). Every Supabase project should have RLS enabled on every table. RLS = automatic filtering of rows based on the logged-in user's identity. Without RLS, ANY logged-in user can read ANY user's data. This is the #1 Supabase security mistake.

## 2.3 Tools and software you must install locally

These need to be installed on your laptop before Day 1. The full setup is covered in Section 4; this is just a quick reference list.

| Tool | Version | Why |
| --- | --- | --- |
| Node.js | 20.x LTS or higher | JavaScript runtime |
| npm or pnpm | Comes with Node | Package manager (pnpm is faster, optional) |
| Git | 2.x latest | Version control |
| VS Code | Latest | Editor with great Tailwind, TypeScript, ESLint support |
| Docker Desktop | Latest | Required if you self-host n8n locally |
| ngrok | Latest | Expose localhost to internet for webhook testing |
| Postman or Insomnia | Latest | Test Meta API and Stripe API calls manually |
| GitHub Desktop (optional) | Latest | If you prefer GUI over git CLI |
| Chrome or Edge | Latest | DevTools needed for debugging |

## 2.4 Recommended VS Code extensions

Install these on Day 1. They prevent silly mistakes and speed up code review.

| Extension | Why |
| --- | --- |
| ESLint (Microsoft) | Catches bugs before runtime |
| Prettier — Code formatter | Auto-formats code on save |
| Tailwind CSS IntelliSense | Autocompletes Tailwind class names |
| GitLens | See git blame inline, find authors quickly |
| Error Lens | Show errors inline, not just in problems tab |
| Thunder Client | Postman alternative inside VS Code |
| Supabase (official) | Auto-generate TypeScript types from your DB |
| dotenv (mikestead) | Syntax highlighting for .env files |
| Path Intellisense | Autocomplete file paths in import statements |

## 2.5 Mindset and habits

Skills aside, the developers who finish this project are the ones who:

- Commit early and often. After every meaningful change. Don't accumulate days of work in one commit.

- Read error messages carefully. 90% of the time, the error tells you exactly what's wrong. Read it twice before Googling.

- Test as they build. Don't write 500 lines of code then try to test. Build a feature, test it, commit, move on.

- Keep a personal blocker log. A simple notes file: when something blocked you for >30 minutes, write down the symptom and the fix. After 2 weeks you have your personal cheat sheet.

- Ask for help after 1 hour stuck. Past 1 hour of being genuinely stuck, ask a senior, post on Stack Overflow, or use Claude. Don't grind alone for half a day.

- Treat the docs as the source of truth. Meta, Supabase, Stripe, and n8n docs are authoritative. Stack Overflow answers from 2019 are usually wrong now.

💡 Build a personal blocker log from Day 1 Open a simple BLOCKERS.md file in your repo. Each time something stops you for more than 30 minutes, add an entry like: ## 2026-06-15 — Instagram webhook returns 'subscription must include all required fields' Symptom: Webhook setup in Meta dashboard fails with this generic error. Cause: Forgot to subscribe to the 'comments' event in the webhook product config. Fix: Meta Developer → App → Webhooks → Instagram → Subscribe to 'comments'. Docs link: developers.facebook.com/docs/instagram-api/webhooks After a month you'll have ~30 entries. Half of them will repeat for the next dev who joins.

# 3. Required Accounts & Services

Before you write any code, you must sign up for the services below. Plan to spend 1 to 2 full days on this. Some accounts (especially Meta and the test Instagram account) involve waiting periods you can't shortcut.

⚠ Do this section FIRST, in the order listed Several of these services depend on each other. For example: Meta App needs a Facebook account; Instagram Business needs a Facebook Page; Stripe needs a domain. Going out of order will create circular dependencies and force you to redo steps.

## 3.1 Master checklist

Use this as a one-page reference. Each item is detailed in 3.2 onward.

| # | Service | Cost | Why | Time |
| --- | --- | --- | --- | --- |
| 1 | Personal Facebook account | Free | Required for Meta Developer access | 5 min |
| 2 | Test Facebook account (separate) | Free | Used for dev testing without risking your real account | 10 min |
| 3 | Facebook Page (Business) | Free | Required to link Instagram Business | 10 min |
| 4 | Instagram Business / Creator account | Free | The account that receives webhooks | 10 min |
| 5 | Meta Developer account + App | Free | Provides API credentials and webhooks | 30 min + Review wait |
| 6 | Supabase account + project | Free tier | Database, Auth, Storage | 15 min |
| 7 | n8n Cloud account (or Railway for self-host) | $20/mo or free self-host | Workflow engine | 10 min |
| 8 | Vercel account (link GitHub) | Free tier | Next.js hosting | 5 min |
| 9 | GitHub account + private repo | Free | Code repo | 5 min |
| 10 | Stripe account (test mode) | Free in test mode | Subscriptions | 20 min |
| 11 | Resend account (transactional email) | Free tier 3K/mo | Welcome / billing emails | 5 min |
| 12 | Domain name (Namecheap or Cloudflare) | $10–15/yr | Required for OAuth, webhooks, Stripe | 15 min |
| 13 | Sentry account (error monitoring) | Free tier 5K events/mo | Catch production errors | 10 min |
| 14 | Kit and/or Flodesk test account | Free trial | Test email sync feature | 10 min each |
| 15 | Password manager (1Password, Bitwarden) | $0–4/mo | Store the 30+ credentials safely | 10 min |

## 3.2 Meta ecosystem (Facebook + Instagram + Meta Developer)

This is the most complex setup in the entire project. Do not skip steps. Do not try shortcuts. Meta's documentation links change frequently — if a URL is broken, search 'site:developers.facebook.com' on Google.

### 3.2.1 Why this is structured the way it is

To send Instagram DMs programmatically, you actually use the Facebook Graph API, not the Instagram API directly. Meta requires this chain:

Personal Facebook account (you, the developer)
   └── Facebook Page (business presence)
        └── Instagram Business Account (the actual IG handle)
             └── Meta Developer App (gets the API access)
                  └── Webhooks subscribed (receives comment events)

Every layer must be set up correctly. If you miss the Instagram → Page link, webhooks will simply not fire and you'll get no errors. This is the most common silent failure in Meta integrations.

### 3.2.2 Step 1: Personal Facebook account

- If you don't have one, sign up at facebook.com. Use a real name — Meta scans for fake accounts and will ban your developer access.

- Verify your account: confirm email, phone number, and complete the security setup with two-factor authentication. Meta REQUIRES 2FA for Developer accounts.

- Add a profile picture and complete the basic profile. Empty profiles get flagged as spam during Meta App Review.

⚠ Do NOT use a fake account Many tutorials suggest creating a fake account for testing. Don't. Meta uses AI to detect fake accounts at the Developer level, and getting flagged loses your developer access — sometimes permanently. Use your real account, and create a separate test Facebook account only after your real account is approved.

### 3.2.3 Step 2: Create a Facebook Page

- Go to facebook.com/pages/create

- Click 'Create New Page'

- Page Name: 'AutoDM Test Page' (or your app's name)

- Category: 'Software' or 'Internet company'

- Click 'Create Page'. Skip the optional steps for now (cover photo, etc.)

- Once created, copy the Page ID. To find it: Page → Settings → Page Info → scroll to bottom → Page ID is shown. Save it in your password manager as 'FB_PAGE_ID'.

💡 Page ID vs Page Name Meta APIs need the numeric Page ID, not the page name. The ID looks like 102937485912347. Keep this in your password manager.

### 3.2.4 Step 3: Instagram Business / Creator account

If you have a personal Instagram account, you can convert it. If not, create a fresh one. We strongly recommend creating a new test account specifically for development.

- Install Instagram app on your phone (required — you can't convert via web).

- Sign up with the email you want to associate with the test account.

- After signup, go to: Profile → Menu (top-right) → Settings and privacy → Account type and tools → Switch to professional account

- Choose 'Business' (not 'Creator'). Creator accounts have fewer messaging permissions.

- Pick any category — 'App Page' works.

- When asked to connect to a Facebook Page, connect it to the Page you created in 3.2.3.

- Save the Instagram username and the linked Page ID.

⚠ The Instagram → Facebook Page link is fragile If at any point you disconnect the Instagram account from the Page (e.g., via Facebook's Business Suite), all webhooks stop firing immediately. To verify the link, use this Graph API test in Postman: GET https://graph.facebook.com/v18.0/{PAGE_ID}?fields=instagram_business_account&access_token={PAGE_ACCESS_TOKEN} // Expected response: // { "instagram_business_account": { "id": "17841401234567890" }, "id": "PAGE_ID" } // If instagram_business_account is missing, the link is broken.

### 3.2.5 Step 4: Meta Developer account + create your App

- Go to developers.facebook.com

- Click 'Get Started' (top-right). Log in with your personal Facebook account.

- Accept the Meta Platform Terms. Verify your account via phone if prompted.

- Click 'My Apps' → 'Create App'.

- Use case: select 'Other' (not 'Authenticate and request data').

- App Type: select 'Business'.

- App Details:

  - Display name: 'AutoDM' (or your real product name)

  - App contact email: your real email

  - Business portfolio: leave as is (a default one is created)

- Click 'Create App'. You'll be redirected to the App Dashboard.

### 3.2.6 Step 5: Add required products to your App

Inside your App Dashboard, scroll down to 'Add a product'. Add each of these by clicking 'Set up' next to it:

| Product | Why |
| --- | --- |
| Instagram Graph API | Send DMs, read comments |
| Webhooks | Receive comment events |
| Facebook Login for Business | Let users connect their IG via OAuth |
| App Review | Required for going live |

After adding each product, configure it. Detailed configuration steps are in Section 7 of this guide. For now, just add them to your App.

### 3.2.7 Step 6: Save these credentials to your password manager

Open your password manager and create a new vault item called 'AutoDM Meta'. Save these:

- App ID: Visible in App Dashboard top-left. Public, not secret, but you need it.

- App Secret: App Dashboard → Settings → Basic → 'Show' next to App Secret. SECRET. Never commit.

- Page Access Token: Generated later in Section 7. Long string starting with EAAB...

- Webhook Verify Token: A random string YOU choose. We'll generate it in Section 7.

- Page ID: From 3.2.3 above.

- Instagram Business Account ID: Get it via the Graph API call from 3.2.4 above.

### 3.2.8 Step 7: Add yourself as a Test User

This is critical. Meta Apps in 'Development Mode' (which yours starts in) can only interact with Test Users, not real users. You ARE a developer of the App, so you're automatically allowed. But if you want to test with a separate IG account, you must add it explicitly.

- In your App Dashboard: Roles → Roles → Add People

- Add your second Facebook account as 'Developer' (or 'Tester')

- That account will receive an invitation in their Facebook notifications. They must accept it.

- After acceptance, they can use the App's features in development mode.

ℹ Development Mode vs Live Mode Development Mode: Default. Only Test Users and App Roles (Developers, Testers, Admins) can use the App. Perfect for building. Live Mode: Anyone with an Instagram Business account can use the App. To switch to Live Mode, you must complete Meta App Review (Section 7.8).

## 3.3 Supabase (database, auth, storage)

### 3.3.1 Sign up and create project

- Go to supabase.com → 'Start your project'

- Sign up with GitHub (recommended — easier later)

- Click 'New Project'

- Organization: use the default or create one called 'AutoDM'

- Project Name: 'autodm-dev' (we'll create a separate 'autodm-prod' later)

- Database Password: click 'Generate a password'. Save it to your password manager — you'll need it for direct DB access.

- Region: choose closest to your users (e.g., 'East US' or 'South Asia' depending on target market)

- Pricing plan: Free is fine for dev. Upgrade to Pro ($25/mo) before production launch.

- Click 'Create new project'. It takes 1–2 minutes.

### 3.3.2 Save these Supabase credentials

In your Supabase Dashboard, navigate to Project Settings → API. Copy these to your password manager as 'AutoDM Supabase':

- Project URL: e.g., https://xyzabc.supabase.co

- anon (public) key: Public, safe for client-side. Long JWT.

- service_role key: SECRET. Bypasses RLS. Used only in server / n8n. Never expose to client.

⚠ Service role key is dangerous The service_role key bypasses all Row Level Security. Anyone with this key has total read/write access to your database. Treat it like a master password. Never commit it to git, never put it in client-side code, never paste it in chat.

### 3.3.3 Enable email confirmation (or disable for dev speed)

By default, Supabase Auth requires users to confirm their email before logging in. For dev, this slows you down. Optionally disable it:

- Supabase Dashboard → Authentication → Providers → Email

- Toggle off 'Confirm email' (only in dev — re-enable in production)

- Save

## 3.4 n8n (workflow engine)

### 3.4.1 Choose your hosting strategy

You have three options:

| Option | Cost | Best for |
| --- | --- | --- |
| n8n Cloud (Starter) | $20/mo, 5K executions | Recommended. Zero setup, automatic backups, SSL. |
| Self-host on Railway | ~$5–10/mo | Cost-saving option. Requires Docker basics. |
| Self-host local (dev only) | Free | For local development only. Cannot receive Meta webhooks without ngrok. |

💡 Recommended setup for this project Development: n8n Cloud trial OR self-host locally with ngrok to receive Meta webhooks. Production: n8n Cloud Starter ($20/mo) — predictable cost, no maintenance.

### 3.4.2 Sign up for n8n Cloud

- Go to n8n.io → 'Sign up free'

- Choose the Starter plan or take the 14-day trial of higher tiers

- Pick a subdomain (e.g., 'autodm.app.n8n.cloud')

- Verify email and log in

- Note your instance URL — webhooks will use this URL

### 3.4.3 Self-host on Railway (optional alternative)

If you want to save money, Railway is the easiest self-host option.

- Sign up at railway.app with GitHub

- Click 'New Project' → 'Deploy from Template' → search 'n8n'

- Use the official n8n template (by railway-templates)

- Set these env vars on Railway: WEBHOOK_URL=https://your-railway-url.up.railway.app, N8N_ENCRYPTION_KEY=<random 32 chars>, N8N_BASIC_AUTH_ACTIVE=true, N8N_BASIC_AUTH_USER=admin, N8N_BASIC_AUTH_PASSWORD=<strong password>

- Click 'Deploy'. Takes ~5 minutes first time.

- Open the deployed URL → log in with the basic auth credentials → set up your owner account

⚠ n8n needs persistent storage By default Railway deploys are stateless — if the container restarts, your workflows are gone. Add a Volume in Railway (1GB is enough to start) and mount it to /home/node/.n8n. Without this, you'll lose all workflows on every redeploy.

## 3.5 GitHub + Vercel

- Sign up at github.com if you don't have an account

- Create a new private repo called 'autodm' — DO NOT make it public, the env var leaks happen here most often

- Set up SSH keys (github.com/settings/keys) so you can git push without password prompts

- Sign up at vercel.com → 'Continue with GitHub'

- Grant Vercel access to your AutoDM repo only (not all repos)

- Vercel will auto-deploy on every git push to main. We'll configure this in Section 12.

## 3.6 Stripe (billing)

- Sign up at stripe.com

- Verify your business email

- Toggle 'Test Mode' (top-right) — you'll use test mode for all of dev. Production keys come later, after Stripe account verification.

- Go to Dashboard → Developers → API Keys. Copy these to your password manager as 'AutoDM Stripe Test':

  - Publishable key (pk_test_...): Safe for client-side

  - Secret key (sk_test_...): Server-side only, never commit

- Production access requires you to add bank details, tax info, and verify your business. Plan a day for this before going live.

💡 Use Stripe Test Mode for as long as possible Stripe Test Mode is fully functional — test cards work, subscriptions work, webhooks work. You don't need real banking info until you're ready to charge real customers. Stay in Test Mode all the way through Week 11.

## 3.7 Resend (transactional email)

- Sign up at resend.com (use your work email)

- Verify email

- Dashboard → API Keys → 'Create API Key' → Full access → save to password manager as 'AutoDM Resend'

- Add your domain (we set this up in 3.9). Until then you can send from the default resend.dev domain — only to the email you signed up with.

## 3.8 Sentry (error monitoring)

- Sign up at sentry.io with GitHub

- Create a new project for Next.js

- Copy the DSN (looks like https://abc@xyz.ingest.sentry.io/123) to password manager

- Create another project for n8n: use the 'Node.js' template, copy that DSN too

- Setup is done; we'll configure it in code in Section 9 and 15.

## 3.9 Domain name

You need a domain for: Meta OAuth redirect URI, Stripe webhook URL, n8n webhook URL on production, public marketing site, and SSL certificates.

- Buy a domain on Namecheap or Cloudflare Registrar (Cloudflare is cheaper and faster to set up)

- Suggested format: yourbrand.com — short, memorable

- Cost: $10–15/year for .com

- Don't bother with extras like privacy if you use Cloudflare — it's free with them

- Set up DNS — point the domain at Vercel. Vercel docs: vercel.com/docs/projects/domains

## 3.10 Kit and Flodesk test accounts (for Pro feature testing)

These are email service providers (ESPs). The Pro plan lets users sync captured email leads to them. You only need test accounts to verify the integration works.

- Kit (formerly ConvertKit): kit.com — sign up for free plan, get API key from Settings → Advanced → API

- Flodesk: flodesk.com — they offer a trial. Get API key from Settings → Integrations → API

## 3.11 Password manager

By the end of this project you will have 30+ credentials, tokens, and secrets. A password manager is non-negotiable.

- Recommended: 1Password (paid, polished) or Bitwarden (free, open-source)

- Create a dedicated vault called 'AutoDM' with subfolders for Meta, Supabase, Stripe, etc.

- Generate strong passwords for every service — never reuse passwords, especially the ones with admin access

- Use 2FA on every service that supports it (Meta, GitHub, Stripe, Supabase mandatory)

## 3.12 Estimated total monthly cost (production-ready)

| Service | Plan | Monthly cost |
| --- | --- | --- |
| n8n Cloud | Starter | $20 |
| Supabase | Pro (recommended at scale) | $25 |
| Vercel | Pro (custom domain on team) | $0 hobby / $20 pro |
| Stripe | Pay as you go | 2.9% + $0.30 per transaction |
| Resend | Free tier (3K/mo) or Pro $20 | $0–20 |
| Sentry | Free tier | $0–26 |
| Domain | Per year, amortized | ~$1 |
| Total (MVP, conservative) |  | ~$66–112/mo + Stripe fees |

# 4. Local Dev Environment Setup

This section turns your laptop into a fully functional AutoDM development machine. Plan half a day. By the end you'll be able to run the Next.js frontend, the Supabase local instance, and an n8n instance — and receive real Meta webhooks on localhost via ngrok.

## 4.1 Step 1: Install Node.js

AutoDM requires Node.js 20.x LTS or higher. Install via the official installer or a version manager.

### Option A: nvm (recommended)

nvm (Node Version Manager) lets you switch Node versions easily. On macOS / Linux:

curl -o- https://raw.githubusercontent.com/nvm-sh/nvm/v0.39.7/install.sh | bash

      
# After install, restart your terminal, then:
nvm install 20
nvm use 20
nvm alias default 20
node --version  # should print v20.x.x

On Windows, use nvm-windows from github.com/coreybutler/nvm-windows.

### Option B: Direct installer

Go to nodejs.org, download the LTS installer, run it. Verify with node --version.

## 4.2 Step 2: Install pnpm (faster than npm)

npm works, but pnpm is 2–3x faster and uses 70% less disk space. It's the same commands as npm with a few extras.

npm install -g pnpm
pnpm --version  # should print 9.x or higher

If you prefer to stick with npm, every pnpm command in this guide can be replaced with npm.

## 4.3 Step 3: Install Git and configure

Git is required. If you don't have it:

- macOS: comes with Xcode Command Line Tools (xcode-select --install)

- Windows: download from git-scm.com

- Linux: sudo apt install git

Configure your identity (shows up in commits):

git config --global user.name "Your Name"
git config --global user.email "your@email.com"
git config --global init.defaultBranch main
git config --global pull.rebase false

Set up SSH for passwordless GitHub:

ssh-keygen -t ed25519 -C "your@email.com"
# Press Enter to accept defaults, optionally set a passphrase
cat ~/.ssh/id_ed25519.pub
# Copy the output, paste into github.com/settings/keys → New SSH key

## 4.4 Step 4: Install VS Code and extensions

Download from code.visualstudio.com. After install, open Command Palette (Cmd+Shift+P / Ctrl+Shift+P) and run 'Shell Command: Install 'code' command in PATH' on macOS.

Install all required extensions in one command:

code --install-extension dbaeumer.vscode-eslint
code --install-extension esbenp.prettier-vscode
code --install-extension bradlc.vscode-tailwindcss
code --install-extension eamodio.gitlens
code --install-extension usernamehw.errorlens
code --install-extension rangav.vscode-thunder-client
code --install-extension Supabase.vscode-supabase-extension
code --install-extension mikestead.dotenv
code --install-extension christian-kohler.path-intellisense
code --install-extension dsznajder.es7-react-js-snippets

Then add this to your VS Code settings.json (Cmd+Shift+P → 'Preferences: Open User Settings (JSON)'):

{
  "editor.formatOnSave": true,
  "editor.defaultFormatter": "esbenp.prettier-vscode",
  "editor.codeActionsOnSave": {
    "source.fixAll.eslint": "explicit"
  },
  "typescript.preferences.importModuleSpecifier": "non-relative",
  "tailwindCSS.experimental.classRegex": [
    ["cva\\(([^)]*)\\)", "[\"'`]([^\"'`]*).*?[\"'`]"],
    ["cx\\(([^)]*)\\)", "(?:'|\"|`)([^']*)(?:'|\"|`)"]
  ]
}

## 4.5 Step 5: Install Docker Desktop (only if self-hosting n8n)

Skip if using n8n Cloud. Otherwise install Docker Desktop from docker.com. After install, run:

docker --version  # should print 24.x or higher
docker run hello-world  # tests that Docker is working

To run n8n locally:

docker run -it --rm \
  --name n8n \
  -p 5678:5678 \
  -v ~/.n8n:/home/node/.n8n \
  docker.n8n.io/n8nio/n8n

      
# Open http://localhost:5678 in browser
# Create owner account on first run

## 4.6 Step 6: Install ngrok (critical for webhook testing)

Meta webhooks need to reach a publicly reachable URL. Your localhost is not public. ngrok creates a public tunnel to your local server.

- Go to ngrok.com → sign up free

- Download and install:

# macOS
brew install ngrok/ngrok/ngrok

      
# Windows
choco install ngrok

      
# Linux
curl -s https://ngrok-agent.s3.amazonaws.com/ngrok.asc | sudo tee /etc/apt/trusted.gpg.d/ngrok.asc >/dev/null
echo "deb https://ngrok-agent.s3.amazonaws.com buster main" | sudo tee /etc/apt/sources.list.d/ngrok.list
sudo apt update && sudo apt install ngrok

- Authenticate (one-time):

ngrok config add-authtoken YOUR_TOKEN_FROM_NGROK_DASHBOARD

- Test it:

# In one terminal, run any local server, e.g.:
python3 -m http.server 3000

      
# In another terminal:
ngrok http 3000

      
# ngrok prints a public URL like:
# https://1a2b-203-0-113-42.ngrok-free.app -> http://localhost:3000
# That URL is reachable from anywhere — including Meta's servers.

⚠ Free ngrok URLs change every restart On the free plan, every time you restart ngrok you get a new URL. If you're testing Meta webhooks, you'll need to update the webhook URL in the Meta Developer Console every time. The $8/mo paid plan gives you a fixed subdomain, which is worth it after the first week of dev.

## 4.7 Step 7: Install Postman or Thunder Client

You'll need a tool to manually fire HTTP requests against the Meta API, Stripe, and your n8n webhooks. Pick one:

- Postman (desktop app, postman.com) — most popular, more features

- Thunder Client (VS Code extension, already installed in 4.4) — lighter, lives in your editor

## 4.8 Step 8: Initialize the Next.js project

Now create the actual Next.js project. We'll set up the full structure in Section 9; for now, get the scaffolding running.

# Navigate to where you keep code
cd ~/code

      
# Create the Next.js app
pnpm create next-app@latest autodm

      
# Answer the prompts:
# Would you like to use TypeScript?         → Yes
# Would you like to use ESLint?             → Yes
# Would you like to use Tailwind CSS?       → Yes
# Would you like your code inside a `src/`? → Yes
# Would you like to use App Router?         → Yes (REQUIRED)
# Would you like to customize the import alias? → No (default @/* is fine)

      
cd autodm
pnpm dev
# Open http://localhost:3000 — you should see the default Next.js page

## 4.9 Step 9: Connect the repo to GitHub

cd autodm
git init  # if not already done by create-next-app
git add .
git commit -m "Initial commit: Next.js scaffolding"
git branch -M main
git remote add origin git@github.com:YOUR_USERNAME/autodm.git
git push -u origin main

## 4.10 Step 10: Set up environment variables

Create two files in your project root: .env.local (your real secrets, never committed) and .env.example (a template, safe to commit).

### 4.10.1 .env.local — full reference template

Create .env.local with the following structure. Fill in real values as you complete each section:

# ============================================
# .env.local — DO NOT COMMIT TO GIT
# ============================================

      
# ----- Supabase -----
NEXT_PUBLIC_SUPABASE_URL=https://xxxxx.supabase.co
NEXT_PUBLIC_SUPABASE_ANON_KEY=eyJhbGciOi...
SUPABASE_SERVICE_ROLE_KEY=eyJhbGciOi...   # SECRET — server only

      
# ----- Meta / Facebook -----
NEXT_PUBLIC_FB_APP_ID=123456789012345
FB_APP_SECRET=abc123def456...             # SECRET
FB_WEBHOOK_VERIFY_TOKEN=your-random-32-char-string
FB_GRAPH_API_VERSION=v18.0

      
# ----- Stripe -----
NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY=pk_test_...
STRIPE_SECRET_KEY=sk_test_...             # SECRET
STRIPE_WEBHOOK_SECRET=whsec_...           # SECRET
STRIPE_PRICE_PRO_MONTHLY=price_xxx
STRIPE_PRICE_PLATINUM_MONTHLY=price_xxx

      
# ----- Resend -----
RESEND_API_KEY=re_...                     # SECRET
RESEND_FROM_EMAIL=noreply@yourdomain.com

      
# ----- n8n -----
N8N_BASE_URL=https://your-instance.app.n8n.cloud
N8N_WEBHOOK_AUTOMATION_TOGGLE=https://.../webhook/automation-toggle
# Add a webhook URL env var for each n8n workflow we'll create

      
# ----- Sentry -----
NEXT_PUBLIC_SENTRY_DSN=https://...@sentry.io/...

      
# ----- App config -----
NEXT_PUBLIC_APP_URL=http://localhost:3000
NODE_ENV=development
ENCRYPTION_KEY=your-32-byte-base64-key   # for encrypting access_token in DB

### 4.10.2 .env.example — committed template

Same file as above but with all values blanked out. Other developers (or future-you) will copy this to .env.local and fill it in.

NEXT_PUBLIC_SUPABASE_URL=
NEXT_PUBLIC_SUPABASE_ANON_KEY=
SUPABASE_SERVICE_ROLE_KEY=
NEXT_PUBLIC_FB_APP_ID=
FB_APP_SECRET=
# ... etc — every env var, value blank

### 4.10.3 Confirm .gitignore is correct

Make absolutely sure these lines are in your .gitignore:

.env
.env.local
.env.production
.env*.local
*.pem
.vercel
node_modules
.next

🚧 BLOCKER: Leaking secrets to GitHub If you ever accidentally commit .env.local, do NOT just delete it and commit again — it's still in git history. You must immediately: - Rotate every credential that was in the file (regenerate keys at each provider) - Use BFG Repo-Cleaner or git filter-repo to remove the file from history - Force-push the cleaned history (only safe on a solo private repo) Better: never commit .env.local in the first place. Most editors will warn you. GitHub will also alert you if it scans for known secret patterns.

## 4.11 Step 11: Generate an encryption key

AutoDM stores Meta Page Access Tokens in the database. These must be encrypted at rest. Generate a 32-byte base64 key now:

# In your terminal:
openssl rand -base64 32
# Output looks like: aB3xY8...kQ== (44 chars)
# Save this as ENCRYPTION_KEY in .env.local

⚠ Never change ENCRYPTION_KEY in production If you rotate the encryption key, all previously encrypted tokens become unrecoverable. Every user would have to reconnect their Instagram account. Lock this key down on Day 1 and never lose it.

## 4.12 Step 12: Folder structure overview

Set up this folder structure now. We'll fill in code in Section 9. Run these commands from your project root:

mkdir -p src/app/{api,(auth),(dashboard)}
mkdir -p src/app/api/{auth,webhooks,stripe,instagram}
mkdir -p src/app/(dashboard)/{automations,analytics,accounts,billing,settings}
mkdir -p src/components/{ui,layout,automations,charts}
mkdir -p src/lib/{supabase,meta,stripe,utils}
mkdir -p src/types
mkdir -p supabase/{migrations,seed}
mkdir -p n8n-workflows  # we'll export n8n JSON here for version control
mkdir -p docs

The full meaning of each folder is explained in Section 9.1 (Project Structure). For now, this is just a scaffold.

## 4.13 Step 13: Install core dependencies

Install everything you'll need:

cd autodm

      
# Supabase
pnpm add @supabase/supabase-js @supabase/ssr

      
# UI components (shadcn/ui)
pnpm dlx shadcn-ui@latest init
# Answer prompts: New York style, Slate base color, CSS variables: yes

      
# Install a few common shadcn components
pnpm dlx shadcn-ui@latest add button card input label dialog dropdown-menu

      
# Stripe
pnpm add stripe @stripe/stripe-js

      
# Forms
pnpm add react-hook-form zod @hookform/resolvers

      
# Charts
pnpm add recharts

      
# Date handling
pnpm add date-fns

      
# Email
pnpm add resend

      
# Sentry
pnpm add @sentry/nextjs

      
# Misc utilities
pnpm add clsx tailwind-merge lucide-react

      
# Dev dependencies
pnpm add -D @types/node prettier prettier-plugin-tailwindcss

## 4.14 Step 14: Verify everything works

Run this smoke test before moving to Section 5:

- Start the Next.js dev server: pnpm dev → open http://localhost:3000

- Run ngrok in another terminal: ngrok http 3000 → copy the public URL

- Visit the ngrok URL in your phone's browser — you should see the same page. This proves webhook routing works.

- In a third terminal, test environment variables are loading: open VS Code, in the page.tsx file, add: console.log(process.env.NEXT_PUBLIC_SUPABASE_URL) → save → check the dev server terminal for output.

- Commit your scaffolding: git add . && git commit -m 'Scaffolding complete'

ℹ Checkpoint If all 5 steps above pass, your local dev environment is ready. You can now move to Section 5 (Architecture) and start building.

# 5. System Architecture Deep Dive

Before writing application code, you need a clear mental model of how a single Instagram comment turns into a sent DM. This section gives you that model. Read it twice.

## 5.1 The high-level picture

AutoDM is three loosely-coupled services that share one database:

| Service | What it does | Runs on |
| --- | --- | --- |
| Next.js app | All UI — landing page, dashboard, automation wizard, billing | Vercel |
| n8n workflows | All backend logic — webhooks, API calls to Meta, rate limiting, scheduling | n8n Cloud or Railway |
| Supabase | Database, Auth, Storage. Single source of truth shared by Next.js and n8n | Supabase Cloud |

This separation is intentional. The frontend never directly calls Meta APIs. The backend (n8n) never serves HTML. They communicate only via the database and HTTP webhooks. This means you can rebuild the frontend without touching workflows, and vice versa.

## 5.2 The 'happy path' — one DM from start to finish

Here's exactly what happens when a follower comments on a creator's post with a trigger keyword. Trace through this once on paper:

| Step | Actor | Action |
| --- | --- | --- |
| 1 | Creator (AutoDM user) | Goes to /automations/new in the dashboard, configures: 'When someone comments LINK on my reel, DM them this link.' Saves. |
| 2 | Next.js API route | Inserts the row into the 'automations' table in Supabase. |
| 3 | Follower (end user) | Sees the creator's reel on Instagram, comments the word 'LINK'. |
| 4 | Instagram (Meta) | Notices the new comment. Fires a webhook POST to the URL configured in the Meta Developer Console. |
| 5 | n8n 'Webhook' node | Receives the POST. Verifies the request signature against FB_APP_SECRET. |
| 6 | n8n 'Function' node | Parses the payload — extracts comment_text, commenter_ig_id, media_id, page_id. |
| 7 | n8n 'Supabase' node (1) | Looks up which automation applies: SELECT * FROM automations WHERE media_id = $media_id AND active = true. |
| 8 | n8n 'IF' node | Checks if comment_text contains one of the trigger keywords (case-insensitive). |
| 9 | n8n 'Supabase' node (2) | Checks dm_logs — has this commenter received a DM from this automation in the last 24h? (deduplication) |
| 10 | n8n 'Function' node | Checks rate limit — has the IG account sent < 200 DMs this hour? |
| 11 | n8n 'HTTP Request' node | Decrypts the Page Access Token, then POSTs to https://graph.facebook.com/v18.0/me/messages with the DM. |
| 12 | n8n 'Supabase' node (3) | Inserts a row into dm_logs with status 'sent', the message_id from Meta, recipient_ig_id, timestamp. |
| 13 | Next.js dashboard | On next refresh (or via Supabase realtime), shows the new DM in the Recent Activity feed. |

This entire flow takes under 2 seconds in production. Steps 5–12 all happen inside a single n8n workflow execution. If any step fails, n8n's built-in error handling fires the retry logic.

## 5.3 Why n8n instead of a custom Node.js backend?

This is a strategic choice. The trade-offs:

| Aspect | n8n | Custom Node.js backend |
| --- | --- | --- |
| Initial dev speed | 2–3 weeks | 4–6 months |
| Visual workflows | Yes — great for debugging | No — must read code |
| Built-in retry / queue | Yes — included | Build with BullMQ + Redis |
| API integrations | Pre-built nodes for 400+ services | Custom code per service |
| Custom logic | Limited — must use Function nodes (JavaScript) | Unlimited |
| Performance ceiling | Medium — ~1000 executions/hour on Starter | High — scale horizontally |
| Cost at scale (10K users) | $50–200/mo (n8n Cloud Pro) | $500+/mo for servers |

For MVP and the first 1000+ paying users, n8n is clearly better. If you ever hit n8n's performance ceiling, you can extract individual workflows into custom code one at a time without rewriting the rest of the system.

## 5.4 The database is the contract between Next.js and n8n

This is the single most important architectural concept in this project. Memorize it:

ℹ Architecture rule Next.js writes configuration to Supabase. n8n reads configuration from Supabase and writes results back. Next.js never directly tells n8n to do something. n8n never directly tells Next.js what to render. They communicate exclusively via the rows in the database. This means: - You can test the frontend without n8n running — it just shows the data that's there. - You can test n8n workflows without the frontend running — by inserting test rows directly in Supabase. - If n8n is down for an hour, queued automation events accumulate as webhook payloads in n8n's execution queue. When n8n comes back, it processes them. The frontend never knew.

## 5.5 Exceptions — when Next.js DOES talk to n8n directly

There are exactly two cases where Next.js calls n8n directly via HTTP:

- On 'Activate Automation' click — Next.js POSTs to an n8n webhook to register the IG media_id with Meta's subscription. The n8n workflow then subscribes to webhooks for that specific post. This is a fire-and-forget call.

- On 'Test DM' button click — in the new automation wizard, the user can send a test DM to themselves. Next.js POSTs to an n8n test webhook with the DM content; n8n sends it; returns success or error. Synchronous.

Apart from these, everything goes through the database.

## 5.6 Data flow diagrams (in words)

### 5.6.1 User signs up and connects Instagram

Browser                  Next.js (Vercel)              Supabase                    Meta (Facebook)
  |                             |                              |                            |
  |--Click 'Sign up with FB'--->|                              |                            |
  |                             |--Redirect to FB OAuth------------------------------------>|
  |<------------------------------ User logs in & authorizes -----------------------|
  |                             |<--Redirect back with code----|                            |
  |                             |--Exchange code for token---------------------->|
  |                             |<--Long-lived Page Access Token-----------------|
  |                             |--Encrypt + Insert into        |                            |
  |                             |   instagram_accounts---------->|                            |
  |                             |--Create user row, set user_id  |                            |
  |                             |--Subscribe to webhooks-------------------------->|
  |<--Redirect to /dashboard----|                              |                            |

### 5.6.2 Incoming Instagram comment triggers DM

Meta              n8n Webhook         n8n Supabase node      n8n HTTP node       Supabase
  |--POST comment-->|                       |                       |                    |
  |                 |--SELECT automation--->|                       |                    |
  |                 |<--row.dm_message------|                       |                    |
  |                 |--SELECT dm_logs------>|  (dedup check)        |                    |
  |                 |<--no dup found--------|                       |                    |
  |                 |--POST to graph.facebook.com/me/messages-->|                         |
  |                 |                       |                       |--200 OK + msg_id-->|
  |                 |--INSERT into dm_logs----------------------------------->|            |
  |                 |--200 ack-->Meta       |                       |                    |

## 5.7 What lives where (high-level component map)

### Lives in Next.js

- All UI pages and React components

- Public marketing pages (/, /pricing, /help)

- Auth pages (/signup, /login)

- Dashboard and analytics views

- Automation wizard

- API routes for: starting Stripe Checkout, generating short links, tracking link clicks, deactivating automations

- Server actions for: CRUD on automations, leads, templates

### Lives in n8n

- Webhook receivers for Meta (comments, story replies, story mentions, DM received)

- Webhook receiver for Stripe events

- Cron-triggered queue processor (DM queue monitor)

- All outbound calls to Meta Graph API

- All outbound calls to Kit/Flodesk APIs (email sync)

- Delayed / scheduled DM sends (Flow Automation)

- Rewind / Backsend (manually triggered batch DM sender)

### Lives in Supabase

- PostgreSQL tables (full schema in Section 6)

- Row Level Security policies

- Auth (email + Facebook OAuth)

- Storage (user profile images, optional)

- Postgres functions and triggers (e.g., auto-update updated_at)

- Realtime subscriptions (live dashboard updates)

## 5.8 Rate limiting and concurrency — the trickiest part

Meta enforces strict rate limits on Instagram DMs. Violating them gets your App banned, not just throttled. The official limits:

| Limit | Value | Source |
| --- | --- | --- |
| DMs per Instagram account per hour | ~200 (soft guidance from Meta) | Meta Business Help |
| Calls per app per hour | 200 × number of users | Meta Platform Rate Limits |
| Messages per recipient per 24h (no convo) | 1 | Messenger Platform Policy |
| Webhook delivery timeout | 5 seconds (you MUST respond) | Meta Webhooks Docs |

⚠ The 5-second webhook response is non-negotiable Meta requires your webhook to return a 200 OK status within 5 seconds. If you take longer, Meta retries the webhook — and after enough failures, Meta automatically unsubscribes you. Your webhook handler must: - Verify the signature (fast — milliseconds) - Acknowledge by returning 200 OK immediately - Process the payload asynchronously (n8n does this automatically when you use the 'Respond to Webhook' node first, then do work after)

AutoDM's rate-limiting strategy:

- Hourly cap per account: hardcoded to 200. When approaching the limit, new comment triggers are pushed to dm_queue instead of sent immediately.

- Queue processor: a cron-triggered n8n workflow runs every 5 minutes, drains the queue up to the hourly limit.

- Duplicate prevention: before sending, check dm_logs for the same recipient_ig_id within the last 24h. If found, skip silently.

- Plan-level monthly cap: Free = 1000/mo, Pro = 25000/mo per account. Counter is the dm_count_month column in users, reset by a Postgres scheduled function.

## 5.9 Security boundaries

The security model in plain English:

- Anyone on the internet can reach the marketing pages, /signup, /login, and the public webhook endpoints (because Meta and Stripe need to call them).

- Logged-in users can reach the dashboard, but each query goes through Supabase Auth + Row Level Security, which guarantees they only see their own rows.

- n8n itself has the service_role key, which bypasses RLS. n8n is therefore privileged — protect it. Use strong basic auth or SSO on n8n's admin UI.

- Meta Page Access Tokens are encrypted at rest using ENCRYPTION_KEY (AES-256-GCM). The key lives in env vars, not in the DB. Even if someone dumps the DB, they can't use the tokens.

### 5.9.1 Authentication of incoming webhooks

Both Meta and Stripe sign their webhooks. Your n8n workflows MUST verify these signatures. Skipping signature verification is the #1 cause of compromised webhook endpoints.

// Meta uses HMAC SHA256 with the FB_APP_SECRET as the key.
// They send the signature in the X-Hub-Signature-256 header.

      
function verifyMetaSignature(rawBody, signatureHeader, appSecret) {
  const expected = 'sha256=' + crypto
    .createHmac('sha256', appSecret)
    .update(rawBody)
    .digest('hex');
  return signatureHeader === expected;
}

In n8n you implement this in a 'Function' node placed immediately after the Webhook node. If verification fails, the workflow must terminate without taking any action.

## 5.10 Failure modes the architecture handles

Designed-in resilience — these scenarios won't break the system:

| Failure | What happens |
| --- | --- |
| n8n Cloud goes down | Meta retries webhooks for up to 36 hours. When n8n returns, queued events process. |
| Vercel deployment fails | Dashboard is unavailable, but webhook → DM flow continues working (it's all in n8n). |
| Supabase has a brief outage | n8n workflows retry the failed DB write up to 3 times automatically. |
| Meta Graph API rate-limits a single account | n8n catches the 429 response and queues the DM in dm_queue for the cron processor to retry. |
| A user's Page Access Token expires | Decryption succeeds, but Meta returns 'invalid_token'. n8n marks the IG account inactive and sends the user a 're-connect' email. |
| Stripe webhook arrives twice (duplicate) | n8n checks Stripe event_id in stripe_events table; if seen before, skip. Idempotency. |

# 6. Database Schema (Supabase)

This section gives you the complete, production-ready Supabase schema. Run the SQL in 6.10 step-by-step in your Supabase SQL Editor before building any code. Once the schema is in place, both Next.js and n8n have a stable contract to work against.

## 6.1 Schema overview

Twelve tables, all in the 'public' schema. Every table has Row Level Security enabled.

| Table | Purpose | Approx. rows at 10K users |
| --- | --- | --- |
| users | User accounts, plan, Stripe customer ID, DM counters | 10,000 |
| instagram_accounts | Connected IG accounts and (encrypted) access tokens | 12,000 |
| automations | AutoDM configurations per IG account | 50,000 |
| dm_logs | Every DM sent — recipient, status, timestamp | 10,000,000 |
| dm_queue | DMs queued when rate limit is hit, processed by cron | Variable |
| short_links | Short URLs for click tracking inside DMs | 50,000 |
| link_clicks | Per-click events for analytics | 500,000 |
| leads | Email addresses captured from DM conversations | 100,000 |
| templates | Saved DM templates (Pro feature) | 30,000 |
| webhook_events | Raw incoming webhook payloads (debugging) | Rolling 30-day window |
| stripe_events | Stripe event_id ledger for idempotency | 100,000 |
| referrals | Referral tracking (Pro feature) | 20,000 |

## 6.2 Naming and design conventions

- Primary keys: always UUID, generated server-side with gen_random_uuid().

- Timestamps: every table has created_at (default now()) and updated_at (auto-maintained by trigger).

- Soft deletes: not used. Either delete the row or use an 'active' boolean.

- Foreign keys: ON DELETE CASCADE for owned data (e.g., delete a user → delete their automations).

- Enums: use TEXT with a CHECK constraint, not Postgres enum types (easier to migrate).

- JSON: use JSONB, never JSON. JSONB is indexable and binary-encoded.

- Indexes: create one per foreign key, and one per commonly filtered column (status, active flags, etc.).

- RLS: enabled on every table. Default-deny — explicit policies allow specific access.

## 6.3 The users table

Linked to Supabase Auth's auth.users via the same UUID. When a user signs up via Supabase Auth, a trigger inserts a row in public.users.

create table public.users (
  id uuid primary key references auth.users(id) on delete cascade,
  email text not null,
  full_name text,
  avatar_url text,
  plan text not null default 'free' check (plan in ('free', 'pro', 'platinum')),
  stripe_customer_id text unique,
  stripe_subscription_id text unique,
  subscription_status text check (subscription_status in ('active', 'trialing', 'past_due', 'canceled', 'incomplete')),
  dm_count_month int not null default 0,
  dm_count_month_reset_at timestamptz not null default date_trunc('month', now()) + interval '1 month',
  white_label_enabled boolean not null default false,
  referral_code text unique,
  referred_by uuid references public.users(id),
  created_at timestamptz not null default now(),
  updated_at timestamptz not null default now()
);

      
create index idx_users_stripe_customer on public.users(stripe_customer_id);
create index idx_users_plan on public.users(plan);
create index idx_users_referral_code on public.users(referral_code);

## 6.4 The instagram_accounts table

Stores the connection between a user and their Instagram Business account.

create table public.instagram_accounts (
  id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.users(id) on delete cascade,
  ig_user_id text not null,
  ig_username text not null,
  fb_page_id text not null,
  fb_page_name text,
  access_token_encrypted text not null,  -- AES-256-GCM encrypted
  access_token_iv text not null,         -- initialization vector
  token_expires_at timestamptz,
  scopes text[] not null default '{}',
  is_active boolean not null default true,
  webhook_subscribed boolean not null default false,
  last_webhook_at timestamptz,
  disconnected_at timestamptz,
  disconnect_reason text,
  created_at timestamptz not null default now(),
  updated_at timestamptz not null default now(),
  unique(user_id, ig_user_id)
);

      
create index idx_ig_accounts_user_id on public.instagram_accounts(user_id);
create index idx_ig_accounts_ig_user_id on public.instagram_accounts(ig_user_id);
create index idx_ig_accounts_fb_page_id on public.instagram_accounts(fb_page_id);
create index idx_ig_accounts_active on public.instagram_accounts(is_active) where is_active = true;

⚠ Why we store access_token_encrypted, not access_token If your database is ever leaked (or a malicious employee accesses it), plain-text access tokens give the attacker full control of your users' Instagram accounts. Encryption at rest is non-negotiable for any access token storage. The decryption key (ENCRYPTION_KEY) lives in env vars, never in the DB.

## 6.5 The automations table

create table public.automations (
  id uuid primary key default gen_random_uuid(),
  ig_account_id uuid not null references public.instagram_accounts(id) on delete cascade,
  user_id uuid not null references public.users(id) on delete cascade,
  name text not null,
  type text not null check (type in ('post', 'reel', 'story_reply', 'story_mention', 'inbox', 'ad', 'facebook_post')),
  trigger_type text not null check (trigger_type in ('keyword', 'all', 'specific_phrase', 'starts_with')),
  trigger_keywords text[] not null default '{}',
  media_id text,                          -- null = applies to ALL media of this type
  media_url text,                         -- for display in dashboard
  dm_message text not null,
  dm_link text,
  short_link_id uuid references public.short_links(id),
  comment_reply_text text,                -- Pro feature
  ask_for_email boolean not null default false,
  email_followup_message text,
  follow_required boolean not null default false,
  is_active boolean not null default true,
  total_dms_sent int not null default 0,
  total_clicks int not null default 0,
  created_at timestamptz not null default now(),
  updated_at timestamptz not null default now()
);

      
create index idx_automations_ig_account on public.automations(ig_account_id);
create index idx_automations_user on public.automations(user_id);
create index idx_automations_active on public.automations(is_active) where is_active = true;
create index idx_automations_media_id on public.automations(media_id) where media_id is not null;
create index idx_automations_type on public.automations(type);

## 6.6 The dm_logs table — high-volume, indexed carefully

This is the largest table. Index it carefully — wrong indexes make analytics queries slow at scale.

create table public.dm_logs (
  id uuid primary key default gen_random_uuid(),
  automation_id uuid not null references public.automations(id) on delete cascade,
  ig_account_id uuid not null references public.instagram_accounts(id) on delete cascade,
  user_id uuid not null references public.users(id) on delete cascade,
  recipient_ig_id text not null,
  recipient_username text,
  triggered_by_comment_id text,
  triggered_by_comment_text text,
  message_text text not null,
  meta_message_id text,                   -- ID returned by Meta after send
  short_link_id uuid references public.short_links(id),
  status text not null check (status in ('sent', 'failed', 'queued', 'duplicate_skipped', 'rate_limit_skipped')),
  error_code text,
  error_message text,
  sent_at timestamptz not null default now(),
  created_at timestamptz not null default now()
);

      
-- Indexes critical for analytics performance
create index idx_dm_logs_user_sent_at on public.dm_logs(user_id, sent_at desc);
create index idx_dm_logs_ig_account_sent_at on public.dm_logs(ig_account_id, sent_at desc);
create index idx_dm_logs_automation on public.dm_logs(automation_id, sent_at desc);
create index idx_dm_logs_recipient on public.dm_logs(recipient_ig_id, ig_account_id);  -- for dedup
create index idx_dm_logs_status on public.dm_logs(status);

💡 The dedup index is doing double duty The idx_dm_logs_recipient index serves both the duplicate-prevention check (recipient + account in last 24h) and the 'how many DMs has this person received from me' query. Don't drop it; it's load-bearing.

## 6.7 The dm_queue table

When the per-hour rate limit is hit, new DMs are pushed here instead of dropped. A cron-triggered n8n workflow drains the queue.

create table public.dm_queue (
  id uuid primary key default gen_random_uuid(),
  automation_id uuid not null references public.automations(id) on delete cascade,
  ig_account_id uuid not null references public.instagram_accounts(id) on delete cascade,
  recipient_ig_id text not null,
  message_text text not null,
  triggered_by_comment_id text,
  scheduled_for timestamptz not null default now(),
  attempt_count int not null default 0,
  last_attempt_at timestamptz,
  last_error text,
  status text not null default 'pending' check (status in ('pending', 'processing', 'sent', 'failed', 'expired')),
  created_at timestamptz not null default now()
);

      
-- Index for the queue drainer
create index idx_dm_queue_pending on public.dm_queue(scheduled_for, ig_account_id) 
  where status = 'pending';
create index idx_dm_queue_status on public.dm_queue(status);

## 6.8 Remaining tables (short_links, link_clicks, leads, templates, etc.)

create table public.short_links (
  id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.users(id) on delete cascade,
  automation_id uuid references public.automations(id) on delete cascade,
  original_url text not null,
  short_code text unique not null,
  click_count int not null default 0,
  created_at timestamptz not null default now()
);

      
create table public.link_clicks (
  id uuid primary key default gen_random_uuid(),
  short_link_id uuid not null references public.short_links(id) on delete cascade,
  dm_log_id uuid references public.dm_logs(id) on delete set null,
  ip_address inet,
  user_agent text,
  referer text,
  clicked_at timestamptz not null default now()
);
create index idx_link_clicks_short_link on public.link_clicks(short_link_id, clicked_at desc);

      
create table public.leads (
  id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.users(id) on delete cascade,
  ig_account_id uuid not null references public.instagram_accounts(id) on delete cascade,
  automation_id uuid references public.automations(id) on delete set null,
  email text not null,
  ig_username text,
  ig_user_id text,
  source text default 'dm_conversation',
  synced_to_kit boolean not null default false,
  synced_to_flodesk boolean not null default false,
  created_at timestamptz not null default now()
);
create unique index idx_leads_user_email on public.leads(user_id, email);
create index idx_leads_unsynced_kit on public.leads(user_id) where synced_to_kit = false;

      
create table public.templates (
  id uuid primary key default gen_random_uuid(),
  user_id uuid not null references public.users(id) on delete cascade,
  name text not null,
  message_text text not null,
  category text,
  use_count int not null default 0,
  created_at timestamptz not null default now(),
  updated_at timestamptz not null default now()
);

      
create table public.webhook_events (
  id uuid primary key default gen_random_uuid(),
  source text not null check (source in ('meta', 'stripe', 'kit', 'flodesk')),
  event_type text,
  payload jsonb not null,
  signature_valid boolean,
  processed boolean not null default false,
  error text,
  received_at timestamptz not null default now()
);
-- Auto-prune old events: see Section 6.11 (scheduled function)
create index idx_webhook_events_source_received on public.webhook_events(source, received_at desc);
create index idx_webhook_events_unprocessed on public.webhook_events(processed) where processed = false;

      
create table public.stripe_events (
  event_id text primary key,    -- Stripe's event id, used for idempotency
  event_type text not null,
  user_id uuid references public.users(id),
  processed_at timestamptz not null default now()
);

      
create table public.referrals (
  id uuid primary key default gen_random_uuid(),
  referrer_user_id uuid not null references public.users(id) on delete cascade,
  referred_user_id uuid not null references public.users(id) on delete cascade unique,
  commission_earned_cents int not null default 0,
  commission_paid boolean not null default false,
  created_at timestamptz not null default now()
);

## 6.9 Triggers and helper functions

Two utilities every Supabase project should have:

### 6.9.1 Auto-update updated_at on every UPDATE

-- Generic function — reused on every table
create or replace function set_updated_at()
returns trigger as $$
begin
  new.updated_at = now();
  return new;
end;
$$ language plpgsql;

      
-- Apply to each table that has updated_at
create trigger trg_users_updated_at before update on public.users
  for each row execute function set_updated_at();
create trigger trg_ig_accounts_updated_at before update on public.instagram_accounts
  for each row execute function set_updated_at();
create trigger trg_automations_updated_at before update on public.automations
  for each row execute function set_updated_at();
create trigger trg_templates_updated_at before update on public.templates
  for each row execute function set_updated_at();

### 6.9.2 Create a public.users row when a user signs up

create or replace function public.handle_new_user()
returns trigger as $$
begin
  insert into public.users (id, email, full_name, avatar_url, referral_code)
  values (
    new.id,
    new.email,
    new.raw_user_meta_data->>'full_name',
    new.raw_user_meta_data->>'avatar_url',
    substring(md5(random()::text) from 1 for 8)  -- 8-char random referral code
  );
  return new;
end;
$$ language plpgsql security definer;

      
create trigger on_auth_user_created
  after insert on auth.users
  for each row execute function public.handle_new_user();

### 6.9.3 Monthly DM counter reset (scheduled)

-- Supabase supports pg_cron extension. Enable it from Database → Extensions.

      
create or replace function reset_monthly_dm_counts()
returns void as $$
begin
  update public.users
  set dm_count_month = 0,
      dm_count_month_reset_at = date_trunc('month', now()) + interval '1 month'
  where dm_count_month_reset_at <= now();
end;
$$ language plpgsql;

      
-- Schedule it: runs every day at midnight UTC
select cron.schedule('reset_monthly_dm', '0 0 * * *', 'select reset_monthly_dm_counts();');

## 6.10 Row Level Security (RLS) — the most important policy block

RLS is the single most important security feature in Supabase. Without it, any logged-in user can read any other user's data via the API. Set this up at the START, not later.

### 6.10.1 Enable RLS on every table

alter table public.users enable row level security;
alter table public.instagram_accounts enable row level security;
alter table public.automations enable row level security;
alter table public.dm_logs enable row level security;
alter table public.dm_queue enable row level security;
alter table public.short_links enable row level security;
alter table public.link_clicks enable row level security;
alter table public.leads enable row level security;
alter table public.templates enable row level security;
alter table public.webhook_events enable row level security;
alter table public.stripe_events enable row level security;
alter table public.referrals enable row level security;

### 6.10.2 Policies — users can only see their own rows

-- USERS
create policy "Users can view own profile" on public.users
  for select using (auth.uid() = id);
create policy "Users can update own profile" on public.users
  for update using (auth.uid() = id);

      
-- INSTAGRAM_ACCOUNTS
create policy "Users view own IG accounts" on public.instagram_accounts
  for select using (auth.uid() = user_id);
create policy "Users insert own IG accounts" on public.instagram_accounts
  for insert with check (auth.uid() = user_id);
create policy "Users update own IG accounts" on public.instagram_accounts
  for update using (auth.uid() = user_id);
create policy "Users delete own IG accounts" on public.instagram_accounts
  for delete using (auth.uid() = user_id);

      
-- AUTOMATIONS
create policy "Users view own automations" on public.automations
  for select using (auth.uid() = user_id);
create policy "Users insert own automations" on public.automations
  for insert with check (auth.uid() = user_id);
create policy "Users update own automations" on public.automations
  for update using (auth.uid() = user_id);
create policy "Users delete own automations" on public.automations
  for delete using (auth.uid() = user_id);

      
-- DM_LOGS (read-only for users)
create policy "Users view own dm logs" on public.dm_logs
  for select using (auth.uid() = user_id);

      
-- Repeat the same pattern for: dm_queue, short_links, link_clicks,
-- leads, templates, referrals. Always:
--   select using (auth.uid() = user_id)
--   insert with check (auth.uid() = user_id)
--   etc.

      
-- WEBHOOK_EVENTS and STRIPE_EVENTS — no user policies.
-- These tables are accessed only by n8n (using service_role key, which bypasses RLS).

⚠ Test RLS policies BEFORE building features Common mistake: developers build the entire UI assuming everything works, then realize 3 weeks later that another user can see their data. To test: - Sign up two different users (different emails) - As user A, insert an automation - As user B, log in and query automations. You should see 0 rows. If you see user A's data, your RLS is broken. - Test the same for every table that has user data.

## 6.11 Optional: auto-prune webhook_events

The webhook_events table can grow fast (Meta sends events constantly). Auto-prune events older than 30 days:

create or replace function prune_old_webhook_events()
returns void as $$
begin
  delete from public.webhook_events
  where received_at < now() - interval '30 days'
    and processed = true;
end;
$$ language plpgsql;

      
select cron.schedule('prune_webhook_events', '0 3 * * *',
  'select prune_old_webhook_events();');

## 6.12 Running the migrations

Put all the SQL above into versioned migration files. Run them via the Supabase CLI:

- Install: npm install -g supabase

- Inside your project: supabase init

- Link: supabase link --project-ref YOUR_PROJECT_REF

- Create a migration file: supabase migration new initial_schema

- Paste ALL the SQL from sections 6.3–6.11 into the new file under supabase/migrations/

- Apply: supabase db push

- Verify in Supabase Dashboard → Table Editor that every table exists.

## 6.13 Seed data for development

Create realistic test data for development. Put this in supabase/seed/dev-seed.sql:

-- Run only in development
insert into public.users (id, email, plan)
values
  ('11111111-1111-1111-1111-111111111111', 'creator@test.com', 'pro'),
  ('22222222-2222-2222-2222-222222222222', 'free@test.com', 'free');

      
-- (You'd insert more realistic data here — fake IG accounts, automations, etc.)
-- Use only test UUIDs that won't collide with real auth.users in production.

## 6.14 Checkpoint

After running all migrations, verify:

- Supabase Table Editor shows 12 tables.

- Each table has the 'RLS enabled' shield icon.

- You can sign up a test user via Supabase Auth and a row appears in public.users automatically (the on_auth_user_created trigger worked).

- Running INSERTs and SELECTs as different users only shows that user's data.

# 7. Meta Developer App & API Setup

This section configures the integration with Meta. Plan a full day. Then plan 2–4 calendar weeks of waiting for App Review. Start in Week 1 and submit early — Meta's review process is the longest-lead-time item in the entire project.

## 7.1 The 30-second mental model

You're going to do four things in Meta's developer console:

- Create an App (already done in Section 3.2.5).

- Configure Webhooks — tell Meta to send POST requests to your n8n URL when comments happen.

- Configure Facebook Login for Business — let users sign in with Facebook and authorize your App.

- Submit for App Review — get permission to leave 'Development Mode' and serve real users.

In parallel, you'll do these things in your code:

- Implement the OAuth callback handler.

- Implement webhook signature verification.

- Implement Page Access Token exchange and storage.

## 7.2 Step 1: Configure Webhooks

### 7.2.1 What is a Meta webhook?

A webhook is a URL Meta will POST to whenever a specific event happens on Instagram. For AutoDM, the relevant events are:

- comments — fires when someone comments on a post or reel

- messages — fires when someone DMs the Instagram account

- story_insights — fires for story replies and mentions

- messaging_postbacks — fires when someone clicks a CTA button in a DM

### 7.2.2 Set up the webhook URL in n8n first

Before you can register a URL with Meta, you need n8n to be ready to receive it. Do this in n8n now:

- Log in to your n8n instance

- Click 'New Workflow'

- Name it 'Meta Webhook Receiver'

- Add a 'Webhook' node as the trigger

- Configure: HTTP Method = POST and GET (Meta needs both), Path = /instagram-webhook, Response Mode = 'Last Node'

- Click 'Listen for test event' — copy the test URL n8n shows. It looks like https://your.app.n8n.cloud/webhook-test/instagram-webhook

- For production, you'll use the production URL: https://your.app.n8n.cloud/webhook/instagram-webhook (no '-test' segment)

### 7.2.3 Register the webhook URL with Meta

- Go to developers.facebook.com → your App

- Left sidebar → Webhooks

- In the 'Webhooks' configuration panel, select 'Instagram' from the dropdown

- Click 'Subscribe' next to 'Webhook'

- Callback URL: paste your n8n webhook URL

- Verify Token: paste a random string you generated. Save it as FB_WEBHOOK_VERIFY_TOKEN in your .env.local. The same string must be configured in n8n too.

- Click 'Verify and Save'.

### 7.2.4 Implement webhook verification in n8n (GET handshake)

When you click 'Verify and Save' above, Meta sends a GET request to your URL with hub.mode=subscribe, hub.verify_token, and hub.challenge. You must echo back hub.challenge if the verify_token matches.

Add this logic at the top of your 'Meta Webhook Receiver' workflow:

- After the Webhook node, add an 'IF' node: condition is {{ $request.method === 'GET' }}

- On the 'true' branch, add a 'Set' node: set response to {{ $request.query['hub.challenge'] }}

- Then add a 'Respond to Webhook' node returning 200 OK with the challenge as plain text body.

- On the 'false' branch (POST), continue with signature verification and the main DM logic.

// Pseudocode for the verification branch:
if (request.method === 'GET') {
  const mode = request.query['hub.mode'];
  const token = request.query['hub.verify_token'];
  const challenge = request.query['hub.challenge'];

      
  if (mode === 'subscribe' && token === FB_WEBHOOK_VERIFY_TOKEN) {
    return response.status(200).send(challenge);
  }
  return response.status(403).send('Forbidden');
}
// else fall through to POST handler

### 7.2.5 Subscribe to specific events

Subscribing to the webhook URL is only half the work. You must ALSO subscribe to the specific event types:

- Still on the Webhooks → Instagram page in Meta Console

- In the 'Webhook Fields' table, click 'Subscribe' next to each of these:

  - comments

  - messages

  - messaging_postbacks

  - messaging_seen

  - messaging_referrals

  - message_reactions

- After subscribing, the green dot appears next to each field

🚧 BLOCKER: Webhooks are subscribed but nothing fires If your webhook URL is registered and you've subscribed to events, but you still don't receive POSTs when a real comment happens, check these in order: - Is your Instagram account a BUSINESS or CREATOR account? Personal accounts cannot generate webhooks. - Is the Instagram account linked to a Facebook Page? Test with the Graph API call from Section 3.2.4. - Has the Page Access Token explicitly subscribed the App to the Page? Run this once per Page: POST https://graph.facebook.com/v18.0/{PAGE_ID}/subscribed_apps?subscribed_fields=feed,messages&access_token={PAGE_TOKEN} - Are you commenting from a different account than the IG Business account? You can't trigger your own webhooks for your own comments — use a second account. - Is your App in Development Mode? In Dev Mode, only Test Users / Developers / Testers can trigger webhooks. Make sure the commenter's account is in your App Roles.

## 7.3 Step 2: Configure Facebook Login for Business

### 7.3.1 Add the product

- Meta App Dashboard → Products → Add a Product → 'Facebook Login for Business' → Set Up

### 7.3.2 Configure settings

- Left sidebar → Facebook Login for Business → Settings

- Add the following Valid OAuth Redirect URIs:

  - https://your-ngrok-url.ngrok-free.app/api/auth/callback/facebook (dev)

  - https://yourdomain.com/api/auth/callback/facebook (production)

- Set 'Enforce HTTPS': ON

- Set 'Use Strict Mode for redirect URIs': ON (prevents open redirect attacks)

- Save Changes

### 7.3.3 Create a Configuration

Meta's newer Login for Business requires you to define a 'Configuration' that specifies which permissions your App requests:

- Facebook Login for Business → Configurations → 'Create configuration'

- Name: 'AutoDM Standard'

- Login variant: 'Business Login'

- Permissions — toggle these ON:

  - instagram_basic

  - instagram_manage_comments

  - instagram_manage_messages

  - pages_show_list

  - pages_read_engagement

  - pages_messaging

  - business_management (only if you'll let users connect multiple Pages)

- Save and copy the Configuration ID — you'll pass it as config_id in the OAuth URL

## 7.4 Step 3: Implement the OAuth flow in Next.js

### 7.4.1 The full OAuth dance, end to end

The flow has 7 steps. Trace through them once:

- User clicks 'Connect Instagram' button in your dashboard.

- Frontend redirects to: https://www.facebook.com/v18.0/dialog/oauth?client_id=YOUR_APP_ID&config_id=YOUR_CONFIG_ID&redirect_uri=...&state=...

- User logs in to Facebook (or is already logged in).

- User sees the permission consent screen and approves.

- Facebook redirects to your redirect_uri with a ?code=AQB... parameter.

- Your callback handler exchanges the code for a short-lived Access Token, then exchanges THAT for a long-lived (60-day) Page Access Token.

- You encrypt the Page Access Token and save it to instagram_accounts.

### 7.4.2 Code for the OAuth start route

Create src/app/api/auth/instagram/start/route.ts:

import { NextResponse } from 'next/server';
import { createClient } from '@/lib/supabase/server';
import crypto from 'crypto';

      
export async function GET() {
  const supabase = createClient();
  const { data: { user } } = await supabase.auth.getUser();
  if (!user) return NextResponse.redirect(new URL('/login', process.env.NEXT_PUBLIC_APP_URL!));

      
  // CSRF protection: generate a state, store it in a short-lived cookie
  const state = crypto.randomBytes(32).toString('hex');
  const response = NextResponse.redirect(
    `https://www.facebook.com/v18.0/dialog/oauth` +
    `?client_id=${process.env.NEXT_PUBLIC_FB_APP_ID}` +
    `&config_id=${process.env.FB_LOGIN_CONFIG_ID}` +
    `&redirect_uri=${encodeURIComponent(process.env.NEXT_PUBLIC_APP_URL + '/api/auth/callback/facebook')}` +
    `&state=${state}` +
    `&response_type=code`
  );
  response.cookies.set('fb_oauth_state', state, {
    httpOnly: true, secure: true, sameSite: 'lax', maxAge: 600
  });
  return response;
}

### 7.4.3 Code for the OAuth callback route

Create src/app/api/auth/callback/facebook/route.ts:

import { NextRequest, NextResponse } from 'next/server';
import { createClient } from '@/lib/supabase/server';
import { encryptToken } from '@/lib/crypto';

      
export async function GET(req: NextRequest) {
  const code = req.nextUrl.searchParams.get('code');
  const state = req.nextUrl.searchParams.get('state');
  const cookieState = req.cookies.get('fb_oauth_state')?.value;

      
  // 1. CSRF check
  if (!code || !state || state !== cookieState) {
    return NextResponse.redirect(new URL('/accounts?error=invalid_state', process.env.NEXT_PUBLIC_APP_URL!));
  }

      
  // 2. Exchange code for short-lived access token
  const tokenRes = await fetch(
    `https://graph.facebook.com/v18.0/oauth/access_token` +
    `?client_id=${process.env.NEXT_PUBLIC_FB_APP_ID}` +
    `&redirect_uri=${encodeURIComponent(process.env.NEXT_PUBLIC_APP_URL + '/api/auth/callback/facebook')}` +
    `&client_secret=${process.env.FB_APP_SECRET}` +
    `&code=${code}`
  );
  const { access_token: shortToken } = await tokenRes.json();
  if (!shortToken) {
    return NextResponse.redirect(new URL('/accounts?error=token_exchange_failed', process.env.NEXT_PUBLIC_APP_URL!));
  }

      
  // 3. Exchange short token for long-lived (60-day) user token
  const longRes = await fetch(
    `https://graph.facebook.com/v18.0/oauth/access_token` +
    `?grant_type=fb_exchange_token` +
    `&client_id=${process.env.NEXT_PUBLIC_FB_APP_ID}` +
    `&client_secret=${process.env.FB_APP_SECRET}` +
    `&fb_exchange_token=${shortToken}`
  );
  const { access_token: longUserToken } = await longRes.json();

      
  // 4. Get the user's Pages (one or more)
  const pagesRes = await fetch(
    `https://graph.facebook.com/v18.0/me/accounts?access_token=${longUserToken}`
  );
  const { data: pages } = await pagesRes.json();

      
  // 5. For each Page, check if it has a linked Instagram Business account
  const supabase = createClient();
  const { data: { user } } = await supabase.auth.getUser();

      
  for (const page of pages) {
    const igRes = await fetch(
      `https://graph.facebook.com/v18.0/${page.id}?fields=instagram_business_account{id,username}&access_token=${page.access_token}`
    );
    const igData = await igRes.json();
    if (!igData.instagram_business_account) continue;

      
    // 6. Page Access Tokens from /me/accounts are already long-lived; encrypt and store
    const { encrypted, iv } = encryptToken(page.access_token);

      
    await supabase.from('instagram_accounts').upsert({
      user_id: user!.id,
      ig_user_id: igData.instagram_business_account.id,
      ig_username: igData.instagram_business_account.username,
      fb_page_id: page.id,
      fb_page_name: page.name,
      access_token_encrypted: encrypted,
      access_token_iv: iv,
      token_expires_at: new Date(Date.now() + 60 * 24 * 60 * 60 * 1000),
      scopes: ['instagram_basic', 'instagram_manage_comments', 'instagram_manage_messages'],
      is_active: true
    }, { onConflict: 'user_id,ig_user_id' });

      
    // 7. Subscribe this Page to our App's webhooks
    await fetch(
      `https://graph.facebook.com/v18.0/${page.id}/subscribed_apps?subscribed_fields=feed,messages,message_reactions&access_token=${page.access_token}`,
      { method: 'POST' }
    );
  }

      
  return NextResponse.redirect(new URL('/accounts?connected=true', process.env.NEXT_PUBLIC_APP_URL!));
}

### 7.4.4 The encryption helper

Create src/lib/crypto.ts:

import crypto from 'crypto';

      
const ALGO = 'aes-256-gcm';
const KEY = Buffer.from(process.env.ENCRYPTION_KEY!, 'base64');  // 32 bytes

      
export function encryptToken(plaintext: string): { encrypted: string, iv: string } {
  const iv = crypto.randomBytes(12);
  const cipher = crypto.createCipheriv(ALGO, KEY, iv);
  const ciphertext = Buffer.concat([cipher.update(plaintext, 'utf8'), cipher.final()]);
  const tag = cipher.getAuthTag();
  // Store ciphertext + auth tag together
  return {
    encrypted: Buffer.concat([ciphertext, tag]).toString('base64'),
    iv: iv.toString('base64')
  };
}

      
export function decryptToken(encrypted: string, ivB64: string): string {
  const data = Buffer.from(encrypted, 'base64');
  const ciphertext = data.subarray(0, data.length - 16);
  const tag = data.subarray(data.length - 16);
  const iv = Buffer.from(ivB64, 'base64');
  const decipher = crypto.createDecipheriv(ALGO, KEY, iv);
  decipher.setAuthTag(tag);
  return Buffer.concat([decipher.update(ciphertext), decipher.final()]).toString('utf8');
}

## 7.5 Step 4: Token refresh

Long-lived Page Access Tokens last 60 days. After that, they're invalid and Meta calls return errors. Implement automatic refresh:

- Create an n8n workflow: 'Token Refresh' triggered by cron every 24 hours.

- Query: SELECT * FROM instagram_accounts WHERE token_expires_at < now() + interval '7 days' AND is_active = true

- For each row: decrypt token → call GET /v18.0/{ig_user_id}?fields=...&access_token={token} — if 200 OK, the token is still valid. If error code 190 ('invalid token'), mark the account inactive and email the user.

- If valid, you can refresh by re-exchanging the token via fb_exchange_token grant type. Re-encrypt and update the row with a new token_expires_at.

⚠ Refresh tokens BEFORE they expire If you wait until day 60, you have zero margin. Refresh on day 50 to give yourself 10 days of buffer for retries. Some Page Access Tokens for Pages-with-IG-Business-accounts are actually permanent (no expiry) — but always defensively check.

## 7.6 Step 5: Implement webhook signature verification in n8n

Every POST from Meta has a header X-Hub-Signature-256. Your workflow MUST verify it:

- After the Webhook node, add a 'Function' node.

- In the Function node, paste:

const crypto = require('crypto');
const body = JSON.stringify($input.first().json);
const signature = $input.first().json.headers['x-hub-signature-256'];
const expected = 'sha256=' + crypto
  .createHmac('sha256', $env.FB_APP_SECRET)
  .update(body)
  .digest('hex');

      
if (signature !== expected) {
  throw new Error('Invalid Meta webhook signature');
}
return $input.all();

🚧 BLOCKER: Signature mismatch even though everything looks right This is the most common Meta integration bug. Causes: - Body was modified by middleware before signature check. The signature is computed on the RAW body — never on the parsed JSON. In n8n, use the 'raw body' option in the Webhook node. - Wrong app secret. Use the App Secret, not the App ID. Confirm it matches Meta Dashboard → Settings → Basic. - Case mismatch in the header name. n8n lowercases headers — use 'x-hub-signature-256', not 'X-Hub-Signature-256'.

## 7.7 Step 6: Permissions explained

Meta has dozens of permissions. AutoDM only needs these. Knowing WHY each is requested helps you write a successful App Review submission.

| Permission | What it allows | Why AutoDM needs it |
| --- | --- | --- |
| instagram_basic | Read profile info, username, follower count | Show connected IG in dashboard |
| instagram_manage_comments | Read comments, reply to comments | Detect trigger keywords; post auto-reply |
| instagram_manage_messages | Send and receive DMs as the IG account | Core feature — send the DM |
| pages_show_list | List the user's Pages | Find which Page is linked to their IG |
| pages_read_engagement | Read Page engagement (comments, reactions) | Webhooks for Facebook Page AutoDM |
| pages_messaging | Send Page messages (Messenger) | Facebook AutoDM feature |
| business_management | Manage Business Manager (optional) | Only needed for agency accounts managing multiple IG handles |

## 7.8 Step 7: Submit for App Review (CRITICAL — Week 1 task)

To leave Development Mode and let real users use AutoDM, Meta must review your App. This is a strict, manual review with a high rejection rate on first submission. Build for review from Day 1.

### 7.8.1 What Meta wants to see

- A working demo of your App that proves you need each permission.

- A clear written explanation of how each permission is used.

- Screen recordings showing the end-user flow.

- A live, public URL that explains your business.

- A Privacy Policy URL and Terms of Service URL.

- A 'Data Deletion Instructions' URL — required by Meta.

- A valid Business Verification (this takes 1–2 weeks itself; start early).

### 7.8.2 Step-by-step submission

- App Dashboard → App Review → Permissions and Features

- For each permission listed in 7.7, click 'Request Advanced Access'

- Fill in: How will your app use this permission? (detailed paragraph, not a sentence)

- Upload a screen recording (60–120 seconds) that shows the exact moment your App uses that permission

- After all permissions are filled: App Dashboard → App Review → Requests → Submit for Review

### 7.8.3 Tips for a successful first submission

- Show the WHY, not just the WHAT. Don't say 'We send DMs.' Say 'When a creator marks an automation as Active, our backend listens for comments on their post. When a comment contains the trigger keyword, we send a one-time DM containing the link the creator pre-configured. The user explicitly initiated this by commenting.'

- Make the demo video professional. Use Loom or QuickTime. Narrate clearly. Show the consent screen, show the action, show the data being used.

- Have a working Privacy Policy. Use a free generator like termly.io. Include sections on: data we collect, how we use it, third parties, user rights, data deletion. Host it at yourdomain.com/privacy.

- Implement data deletion BEFORE submitting. Meta tests this. Build an endpoint at /api/data-deletion that takes a Facebook user ID and removes their data. This is required by Meta's terms.

⚠ Meta will reject submissions that look like spam tools Meta has explicitly rejected many DM automation tools because the use case looks spammy. Frame AutoDM as a CREATOR tool that helps them respond to fans, NOT a marketing/lead-gen tool. The word 'automation' is fine. The phrase 'mass DM' is a red flag. Use language like: 'helps creators respond to keyword-based inquiries from their audience'.

## 7.9 Step 8: Handle 'unable to send messages' errors

Even with all permissions, you'll hit Meta's '24-hour standard messaging window' rule. You can only send DMs to a user within 24 hours of their last interaction with the Page. Comments count as interactions. So:

- If a user comments → you have 24 hours to DM them. After 24 hours, Meta blocks the DM.

- If a user replies to your DM → the 24-hour window resets.

- Outside the window, you can only send 'Message Tags' — restricted to confirmed events, account updates, post-purchase. These are NOT suitable for AutoDM's marketing use cases.

AutoDM's design naturally fits the 24h window: the DM is sent immediately after the comment, so always within minutes. Just be aware: the 'Rewind / Backsend' Pro feature, which DMs people who commented hours/days ago, will fail for comments older than 24 hours. You must surface this in the UI.

## 7.10 Checkpoint

Before moving to Section 8, verify:

- Meta App is created and you have App ID, App Secret saved.

- Webhook is registered and the GET verification succeeded.

- You've subscribed to all required webhook fields.

- The OAuth callback route exchanges a code and stores an encrypted token (test with your own test user).

- App Review is submitted (it will take 2–4 weeks; build other things while waiting).

# 8. n8n Workflows — The Backend Engine

This is the heart of AutoDM. n8n replaces what would otherwise be 4–5 months of custom backend code (Express server, BullMQ workers, Redis, retry logic, queue management). You will build 14 workflows. They will run forever on n8n Cloud or your self-hosted Railway instance, listening for events and reacting.

Read this section sequentially the first time. Build the workflows in the order presented — each one teaches a pattern you'll reuse in the next.

## 8.1 n8n fundamentals (read this first)

### 8.1.1 What is a node?

A node is a single unit of work in n8n. You drag nodes onto a canvas, connect them with lines, and data flows from left to right. Each node receives a JSON array as input and outputs a JSON array. The output of one node becomes the input of the next.

Critical mental model: n8n is just JavaScript-under-the-hood. Every node is essentially a small function. If you can write JavaScript, you can write any n8n workflow.

### 8.1.2 The node types you'll use most

| Node Type | Purpose |
| --- | --- |
| Webhook | Receives HTTP POST/GET from external services (Meta, Stripe) |
| HTTP Request | Calls external APIs (Meta Graph API, Resend, Kit/Flodesk) |
| Supabase | Read/write Supabase tables (also available as Postgres node) |
| IF | Branches based on a condition |
| Function / Code | Run arbitrary JavaScript for transformations |
| Set | Define new fields on the current data |
| Merge | Combine outputs from two branches |
| Wait | Pause execution for a duration or until a specific time |
| Schedule Trigger | Run a workflow on a cron schedule |
| Error Trigger | Catch errors from another workflow |
| Respond to Webhook | Send a custom HTTP response back to the caller |

### 8.1.3 Workflow vs Execution

A 'workflow' is the design (the canvas with nodes). An 'execution' is one run of that workflow with real data. Every webhook event creates a new execution. The Executions tab shows every run with its input/output — this is your debugger. Use it constantly.

### 8.1.4 Credentials — store secrets once

n8n has a Credentials section under Settings. Add your Supabase, Meta, Stripe, and Resend credentials once here, then reference them by name in every node. Never paste tokens directly into node fields.

💡 Backup your workflows Export every workflow as JSON the moment it works. Click the workflow → menu (⋯) → Download. Commit the JSON to a /workflows folder in your Git repo. If your n8n instance dies (it has happened), you can re-import in 10 minutes.

### 8.1.5 Test mode vs Active mode

Every workflow has two URLs:

- Test URL /webhook-test/... — only fires when you click 'Listen for test event'. Use during development.

- Production URL /webhook/... — fires whenever the workflow is toggled Active. Use after testing passes.

⚠ Update Meta when you flip to production After testing, you must go back to Meta Developer Console and replace the test webhook URL with the production URL. Forgetting this step is the #1 reason developers say 'my workflow isn't firing in production'.

## 8.2 Workflow 1: Post & Reels AutoDM (the master workflow)

This single workflow handles both feed post comments and reel comments — Meta delivers them through the same 'comments' webhook event. Build this first; every other workflow is a variation of this pattern.

### 8.2.1 Node-by-node build

Node 1 — Webhook (trigger)

- HTTP Method: POST

- Path: instagram-comment

- Authentication: None (Meta does not send Authorization headers — you verify with HMAC signature instead)

- Response Mode: 'Immediately' — respond to Meta within 5 seconds. Long-running logic goes after the Respond node.

- Response Code: 200

Node 2 — Respond to Webhook (right after Webhook)

Send 200 OK back to Meta immediately. If you don't respond within 5 seconds, Meta retries the same event up to 36 times — you'll send duplicate DMs and possibly get rate-limited or banned.

Response Body: { "status": "received" }
Response Code: 200

Node 3 — Function: Verify HMAC Signature

Meta signs every webhook with your App Secret. You must verify this signature, or anyone can hit your URL with fake data and trigger your workflow.

const crypto = require('crypto');
const appSecret = $env.META_APP_SECRET;
const signature = $('Webhook').first().headers['x-hub-signature-256'];
const rawBody = JSON.stringify($('Webhook').first().body);

      
const expected = 'sha256=' + crypto
  .createHmac('sha256', appSecret)
  .update(rawBody)
  .digest('hex');

      
if (signature !== expected) {
  throw new Error('Invalid signature — possible spoofed request');
}
return $input.all();

⚠ Body must be the RAW string HMAC must hash the exact bytes Meta sent. If your webhook body parsing reformats JSON keys or whitespace, the signature won't match. In n8n, use the raw body buffer. Test by logging both signatures during development.

Node 4 — Function: Extract Comment Data

Meta's webhook payload is deeply nested. Flatten it to fields you'll use downstream.

const body = $('Webhook').first().body;
const entry = body.entry?.[0];
const change = entry?.changes?.[0];
const value = change?.value;

      
// Ignore comments from the page owner (don't DM yourself)
if (value.from?.id === entry.id) {
  return [];  // empty output stops the workflow
}

      
return [{
  json: {
    comment_id:   value.id,
    comment_text: (value.text || '').toLowerCase().trim(),
    commenter_id: value.from?.id,
    commenter_username: value.from?.username,
    post_id:      value.media?.id,
    page_id:      entry.id,
    received_at:  new Date().toISOString()
  }
}];

Node 5 — Supabase: Find Matching Automation

- Operation: Get All

- Table: automations

- Filters: media_id eq {{ $json.post_id }} AND active eq true

Then a fallback query if no result: look for automations with media_id IS NULL (apply-to-all-posts). Use a second Supabase node behind an IF for this.

Node 6 — IF: Did we find an automation?

- {{ $json.length }} greater than 0 → continue to keyword check

- Else → end workflow (this comment isn't on a tracked post)

Node 7 — IF: Keyword Match

Two cases: 'trigger on any comment' OR 'trigger only on specific keywords'.

Condition 1 (OR group):
  {{ $json.trigger_type }} === 'all'

      
Condition 2 (OR group):
  {{ $json.trigger_keywords.some(k => $('Extract Data').first().json.comment_text.includes(k.toLowerCase())) }}

Node 8 — Supabase: Check Duplicate (24-hour rule)

- Operation: Get All

- Table: dm_logs

- Filters: recipient_ig_id eq commenter_id AND automation_id eq automation.id AND sent_at gt now() - interval '24 hours'

If results > 0, end workflow. This user already got this DM.

Node 9 — Function: Check Hourly Rate Limit

Meta soft limit is ~200 DMs per Instagram account per hour. Query dm_logs for sends in the last hour for this ig_account_id.

// Pseudocode — runs after a Supabase count query
const sentThisHour = $('Hourly Count').first().json.count;
const HOURLY_LIMIT = 180; // stay 10% under Meta's cap

      
if (sentThisHour >= HOURLY_LIMIT) {
  return [{
    json: {
      ...$('Extract Data').first().json,
      queue_action: 'QUEUE',
      delay_until: new Date(Date.now() + 60*60*1000).toISOString()
    }
  }];
}
return [{ json: { ...$('Extract Data').first().json, queue_action: 'SEND' } }];

Node 10 — IF: Send or Queue?

- {{ $json.queue_action }} === 'SEND' → continue to HTTP Request

- Else → Supabase Insert into dm_queue, end workflow

Node 11 — HTTP Request: Send DM via Meta Graph API

Method: POST
URL: https://graph.facebook.com/v18.0/me/messages
Authentication: None (manual header below)
Headers:
  Authorization: Bearer {{ $json.page_access_token_decrypted }}
  Content-Type: application/json
Body (JSON):
  {
    "recipient": { "id": "{{ $json.commenter_id }}" },
    "message":   { "text": "{{ $json.dm_message }}" }
  }
Options:
  Continue On Fail: ON   (so error handling still logs)
  Timeout: 10000 ms

⚠ Decrypt the token before this node The access_token in instagram_accounts is encrypted (AES-256-GCM). Add a Function node before this that decrypts it using the same key from Section 7. Never store or log the plaintext token.

Node 12 — Supabase: Log DM

- Operation: Insert

- Table: dm_logs

Columns to insert:

automation_id:           {{ $json.automation_id }}
ig_account_id:           {{ $json.ig_account_id }}
recipient_ig_id:         {{ $json.commenter_id }}
triggered_by_comment_id: {{ $json.comment_id }}
status:                  'sent' (or 'failed' if HTTP node failed)
sent_at:                 now()
error_message:           {{ $('Send DM').first().error?.message || null }}

Node 13 — Supabase: Increment User DM Count

Atomic counter increment — never read-modify-write, use a Postgres function.

-- Add this RPC in Supabase SQL Editor once:
create or replace function increment_dm_count(user_uuid uuid)
returns void as $$
  update users set dm_count_month = dm_count_month + 1 where id = user_uuid;
$$ language sql;

      
-- In n8n Supabase node, call it via RPC mode with parameter user_uuid.

### 8.2.2 Error handling — the Error Trigger workflow

Create a separate workflow called 'AutoDM Error Handler'. Trigger: Error Trigger node. In the 'Settings' tab of every production workflow, set 'Error Workflow' to this handler.

Inside the handler:

- Read the error and the original input data

- Insert a row into dm_queue with status='failed', retry_count=0

- If error message contains 'rate limit', wait 1 hour before retrying

- If error is 'invalid token' or 'token expired', insert a row into a notifications table and email the user

- After 3 failed retries, mark as 'dead' and notify the user

### 8.2.3 Testing this workflow end-to-end

- Toggle the workflow Active in n8n

- Post a comment with the trigger keyword on your test Instagram account

- Within ~10 seconds, an Execution should appear in the Executions tab

- Click into it — every node shows its input and output. Step through visually.

- Check your test user's IG inbox — DM should be there

- Check Supabase dm_logs table — one new row

🚧 BLOCKER: DM doesn't arrive but workflow shows success Three causes ranked by frequency: 1. The recipient must have messaged your IG account first within the last 24 hours, OR you must have the human_agent permission approved (rare). For testing, DM your business account from your test account first. 2. Your App is in Development Mode. In dev mode, you can only DM users who are 'Testers' added to your App's Roles section. Add your test user there. 3. The access token belongs to the wrong page. Confirm token is for the Facebook Page connected to the Instagram Business account that received the comment.

## 8.3 Workflow 2: Story Reply AutoDM

When a user replies to your Instagram Story, Meta sends a 'messages' webhook (not 'comments'). The structure differs slightly.

### 8.3.1 Key differences from Post AutoDM

- Trigger: 'messages' field of Instagram webhook, with reply_to.story.id present

- No comment ID — only a message ID and sender ID

- Keyword check runs against message text

- Story has a finite lifetime (24h) — no need for 24h dedupe within a story

### 8.3.2 Filter at the start of the workflow

Reuse the Post AutoDM workflow as a template. Replace Node 4 (Extract) with logic that only processes events where the message is a reply to a story.

const messaging = body.entry[0].messaging?.[0];
if (!messaging?.message?.reply_to?.story) {
  return []; // not a story reply
}
return [{
  json: {
    sender_id:   messaging.sender.id,
    story_id:    messaging.message.reply_to.story.id,
    message_text: messaging.message.text || ''
  }
}];

## 8.4 Workflow 3: Story Mention AutoDM

Fires when someone @mentions your account in their story. The intent is usually 'this person is engaging with my brand' — most creators auto-DM a thank-you and a discount code.

- Trigger field: story_insights (different from messages/comments)

- There is no keyword check — every mention triggers the DM

- Add a rate limit: max 1 auto-DM per user per 7 days (some users mention you in every story)

## 8.5 Workflow 4: Facebook Page Comment AutoDM

Almost identical to Post AutoDM but the webhook event comes from the Facebook Page, not Instagram. Same Graph API endpoint to send messages, different webhook object.

- Webhook object: page instead of instagram

- Field: feed with verb='add', item='comment'

- Send DM endpoint: /me/messages — same as Instagram, the token determines which platform

## 8.6 Workflow 5: Inbox Automation (auto-reply to DMs)

When a follower DMs the business account (no story, no comment trigger), and the text matches a keyword, reply automatically. Use case: 'PRICE' → auto-send pricing PDF link.

### 8.6.1 Critical gotcha — the echo problem

⚠ Don't reply to your own messages When your workflow sends a DM, Meta also sends a 'messages' webhook back to you for that outgoing message (with is_echo=true). If you don't filter these, your workflow will trigger itself in an infinite loop and ban your account within minutes.

// First node after Extract: drop echoes
if (messaging.message?.is_echo === true) return [];
// Also drop messages we already replied to (idempotency)
if (messaging.message?.text?.startsWith('[auto]')) return [];

## 8.7 Workflow 6: Flow Automation (delayed DM sequence)

Pro feature: after the initial DM, send follow-up messages at 1 hour, 24 hours, and 72 hours. n8n's Wait node handles this natively.

### 8.7.1 Architecture

- Trigger: this workflow is called from the Post AutoDM workflow right after Node 12 (Log DM), via an HTTP Request node that hits a new Webhook on this Flow workflow.

- Why a separate workflow? Wait nodes can pause executions for days. You don't want the parent execution sitting open that long — it ties up n8n resources and shows as 'running' for 72 hours.

- Each step: Wait → Check if user replied (Supabase query on incoming_messages table) → If replied, end flow; else send next DM → Log.

💡 Always provide an unsubscribe path In every follow-up DM, include 'reply STOP to unsubscribe'. Build a separate Inbox Automation that catches 'STOP' and writes the recipient_ig_id to a do_not_message table. Check this table before every send.

## 8.8 Workflow 7: Lead Generation (email capture in DMs)

After the first DM, ask 'What's your email and I'll send you the resource?' Then the workflow watches incoming messages for an email pattern, validates it, and stores it.

### 8.8.1 Validation regex

const emailRegex = /^[a-z0-9._%+-]+@[a-z0-9.-]+\.[a-z]{2,}$/i;
const match = messageText.match(emailRegex);
if (!match) {
  return [{ json: { reply: "That doesn't look like a valid email — can you try again?" } }];
}
return [{ json: { email: match[0].toLowerCase(), valid: true } }];

- Insert into leads table with source='dm_capture', automation_id, ig_account_id

- Trigger the Email Sync workflow via internal webhook

## 8.9 Workflow 8: Email Sync to Kit / Flodesk

Watches the leads table (via Supabase webhooks → n8n webhook, or a scheduled cron poll) and forwards each new lead to the user's connected email service provider.

### 8.9.1 Use Supabase Database Webhooks (the easy way)

- In Supabase: Database → Webhooks → Create

- Table: leads, Events: INSERT

- HTTP URL: paste your n8n webhook URL

- Now every new lead row instantly fires this n8n workflow — no polling needed

### 8.9.2 Kit API call structure

POST https://api.convertkit.com/v3/forms/{form_id}/subscribe
Body:
{
  "api_secret": "{{ $json.user_kit_secret_decrypted }}",
  "email": "{{ $json.email }}",
  "first_name": "{{ $json.first_name || '' }}",
  "tags": ["autodm-{{ $json.automation_name }}"]
}

## 8.10 Workflow 9: Stripe Webhook Handler

Every event Stripe sends (checkout.session.completed, customer.subscription.updated, customer.subscription.deleted, invoice.payment_failed) lands here. This is one of two ways your billing state can be wrong — get it right.

### 8.10.1 Verify Stripe signature

const crypto = require('crypto');
const sig = $('Webhook').first().headers['stripe-signature'];
const secret = $env.STRIPE_WEBHOOK_SECRET;
const payload = JSON.stringify($('Webhook').first().body);

      
const [t, v1] = sig.split(',').map(p => p.split('=')[1]);
const expected = crypto
  .createHmac('sha256', secret)
  .update(t + '.' + payload)
  .digest('hex');

      
if (v1 !== expected) throw new Error('Invalid Stripe signature');
return $input.all();

### 8.10.2 Idempotency — store every event ID

Stripe retries webhooks. The same event can arrive 2–3 times. Before processing, check the stripe_events table for the event ID — if it exists, return early. Otherwise insert it, then process.

### 8.10.3 Event routing

| Stripe Event | Action |
| --- | --- |
| checkout.session.completed | users.plan = 'pro' (or 'platinum'), stripe_subscription_id = id |
| customer.subscription.updated | Check status — if 'past_due', set plan_status='past_due' (grace period 7 days) |
| customer.subscription.deleted | users.plan = 'free' (subscription cancelled or unpaid for 7+ days) |
| invoice.payment_failed | Send email to user via Resend; mark plan_status='payment_failed' |
| invoice.payment_succeeded | Reset dm_count_month to 0 (new billing cycle) |

## 8.11 Workflow 10: Click Tracker (short link redirect logger)

Your Next.js route /r/[code] handles the redirect. But the Next.js page itself fires an n8n webhook before redirecting, so you can log clicks asynchronously without blocking the user.

Alternative: log the click directly in the Next.js API route to Supabase, skip n8n. Simpler. Use n8n only if you want to fan out to multiple analytics destinations.

## 8.12 Workflow 11: Comment Auto-Reply (public reply)

Pro feature. After sending the private DM, optionally post a public reply on the original comment ('Sent! Check your DMs ↗'). Builds social proof and engagement.

POST https://graph.facebook.com/v18.0/{comment_id}/replies
Body: { "message": "{{ $json.comment_reply_text }}" }
Headers: Authorization: Bearer {{ page_access_token }}

⚠ One comment, one reply Don't reply to your own replies. Filter out comments where from.id === your page IG id, otherwise the reply triggers another comment webhook and you reply-to-your-reply infinitely.

## 8.13 Workflow 12: Rewind / Backsend

Manual-trigger workflow. User clicks 'Send DM to old commenters' on a post. Fetches up to last 200 comments via Graph API, applies the automation rules to each, sends DMs. Throttle to 1 DM every 18 seconds to stay under 200/hour.

### 8.13.1 Trigger from the UI

Next.js Server Action POSTs to a Webhook node with { automation_id, max_count }. The workflow does the heavy lifting and writes progress to a backsend_jobs table the UI polls.

## 8.14 Workflow 13: DM Queue Monitor (the hourly drain)

Schedule Trigger: every 5 minutes (not hourly — you want low latency). Fetches up to 100 oldest queued DMs, sends them through the same Send DM logic, marks them as sent.

Schedule: */5 * * * * (every 5 minutes)

      
1. Supabase: SELECT * FROM dm_queue 
              WHERE status='pending' 
              ORDER BY queued_at ASC 
              LIMIT 100
2. Loop over items (n8n SplitInBatches node)
3. For each: check per-account hourly count, send if under limit
4. Mark queue row as 'sent' or leave for next run

## 8.15 Workflow 14: Token Refresh (daily cron)

Page Access Tokens expire after 60 days. Run a daily check at 03:00 UTC. For every account where token_expires_at is within 7 days, call the Meta refresh endpoint and update the encrypted token.

Schedule: 0 3 * * *

      
1. Supabase: SELECT * FROM instagram_accounts 
              WHERE token_expires_at < now() + interval '7 days'
2. For each: GET https://graph.facebook.com/v18.0/oauth/access_token
   ?grant_type=fb_exchange_token
   &client_id=APP_ID
   &client_secret=APP_SECRET
   &fb_exchange_token={current_long_lived_token}
3. Encrypt new token, update row, set token_expires_at = now() + 60 days

## 8.16 Operational checklist before flipping every workflow Active

- HMAC signature verification node is in place and tested with a forged request

- Echo / self-message filter exists in every messages-listening workflow

- Respond to Webhook node returns 200 within 5 seconds

- Error Workflow is set in Settings → Error Workflow

- Production URL (not test URL) is registered in Meta Developer Console

- Every credential is using n8n Credentials (not pasted strings)

- Workflow JSON is exported and committed to Git

- Executions tab shows successful end-to-end runs with real Meta payloads

# 9. Next.js Frontend Implementation

The Next.js app is everything the user sees in the browser. It's also the layer that calls your Supabase database (directly via the supabase-js client) and triggers n8n workflows (via internal POST requests). You will build 17 pages, plus shared components. Plan 3 weeks for this section.

## 9.1 App Router architecture (read first)

### 9.1.1 Server Components vs Client Components

Next.js 14 App Router renders every page as a Server Component by default. Server Components run on the server, fetch data directly, and ship zero JavaScript to the browser. Add the 'use client' directive at the top of a file only when you need interactivity (useState, onClick, form inputs).

Rule of thumb for AutoDM:

- Server Component: page.tsx files that fetch data from Supabase (Dashboard, Analytics, Automations list)

- Client Component: Forms, charts, toggles, modals, anything with onClick

Split a page into a Server Component that fetches data and passes it as props to a Client Component that handles interaction. This pattern keeps your bundle small.

### 9.1.2 Route protection — middleware.ts

Create middleware.ts at the project root. It runs before every request. Redirect unauthenticated users from protected routes to /login.

// middleware.ts
import { createServerClient } from '@supabase/ssr';
import { NextResponse, type NextRequest } from 'next/server';

      
const PROTECTED = ['/dashboard','/automations','/analytics','/accounts',
                   '/flows','/leads','/templates','/billing','/referral','/settings'];

      
export async function middleware(req: NextRequest) {
  const res = NextResponse.next();
  const supabase = createServerClient(
    process.env.NEXT_PUBLIC_SUPABASE_URL!,
    process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY!,
    {
      cookies: {
        get: (name) => req.cookies.get(name)?.value,
        set: (name, value, options) => res.cookies.set({ name, value, ...options }),
        remove: (name, options) => res.cookies.set({ name, value: '', ...options }),
      },
    }
  );
  const { data: { user } } = await supabase.auth.getUser();

      
  const pathname = req.nextUrl.pathname;
  const isProtected = PROTECTED.some(p => pathname.startsWith(p));

      
  if (!user && isProtected) {
    return NextResponse.redirect(new URL('/login', req.url));
  }
  if (user && (pathname === '/login' || pathname === '/signup')) {
    return NextResponse.redirect(new URL('/dashboard', req.url));
  }
  return res;
}

      
export const config = {
  matcher: ['/((?!_next/static|_next/image|favicon.ico|api/webhook).*)'],
};

⚠ Always exclude webhook routes from middleware The matcher above excludes /api/webhook routes. If you include them, Meta and Stripe webhooks will be redirected and you'll never receive events. This is the most common silent failure in Next.js + webhook apps.

### 9.1.3 Supabase client setup

You need three Supabase clients in different contexts:

| Context | File | Key Used |
| --- | --- | --- |
| Browser (Client Components) | lib/supabase/client.ts | anon key |
| Server (Server Components, Route Handlers) | lib/supabase/server.ts | anon key + cookies |
| Admin (rare, never browser) | lib/supabase/admin.ts | service role key |

// lib/supabase/client.ts — for Client Components
'use client';
import { createBrowserClient } from '@supabase/ssr';
export const createClient = () => createBrowserClient(
  process.env.NEXT_PUBLIC_SUPABASE_URL!,
  process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY!
);

      
// lib/supabase/server.ts — for Server Components
import { createServerClient } from '@supabase/ssr';
import { cookies } from 'next/headers';

      
export const createClient = () => {
  const cookieStore = cookies();
  return createServerClient(
    process.env.NEXT_PUBLIC_SUPABASE_URL!,
    process.env.NEXT_PUBLIC_SUPABASE_ANON_KEY!,
    {
      cookies: {
        get: (name) => cookieStore.get(name)?.value,
        set: () => {},   // no-op in RSC
        remove: () => {},
      },
    }
  );
};

### 9.1.4 Folder structure

src/
├── app/
│   ├── (marketing)/                   ← grouped route, no /marketing prefix
│   │   ├── layout.tsx                 ← marketing header/footer
│   │   ├── page.tsx                   ← / landing page
│   │   ├── pricing/page.tsx
│   │   └── help/page.tsx
│   ├── (auth)/
│   │   ├── layout.tsx                 ← centered card layout
│   │   ├── login/page.tsx
│   │   └── signup/page.tsx
│   ├── (app)/                         ← authenticated app
│   │   ├── layout.tsx                 ← sidebar + topbar
│   │   ├── dashboard/page.tsx
│   │   ├── automations/
│   │   │   ├── page.tsx
│   │   │   ├── new/page.tsx
│   │   │   └── [id]/page.tsx
│   │   ├── analytics/page.tsx
│   │   ├── accounts/page.tsx
│   │   ├── flows/page.tsx
│   │   ├── leads/page.tsx
│   │   ├── templates/page.tsx
│   │   ├── billing/page.tsx
│   │   ├── referral/page.tsx
│   │   └── settings/page.tsx
│   ├── api/
│   │   ├── auth/callback/route.ts     ← Supabase OAuth callback
│   │   ├── auth/facebook/start/route.ts
│   │   ├── auth/facebook/callback/route.ts
│   │   ├── stripe/checkout/route.ts
│   │   ├── stripe/portal/route.ts
│   │   ├── webhook/stripe/route.ts    ← optional if not via n8n
│   │   └── automations/[id]/toggle/route.ts
│   ├── r/[code]/route.ts              ← short link redirect
│   └── layout.tsx                     ← root layout, providers
├── components/
│   ├── ui/                            ← shadcn components
│   ├── automation-wizard/             ← 6-step wizard split into files
│   ├── dashboard/
│   └── shared/
├── lib/
│   ├── supabase/
│   ├── crypto.ts                      ← AES-256-GCM
│   ├── stripe.ts
│   └── utils.ts
└── types/
    └── database.ts                    ← generated from supabase

💡 Generate types from your database Run: supabase gen types typescript --project-id YOUR_REF > src/types/database.ts. Re-run after every migration. Now every Supabase query returns typed rows in your IDE.

## 9.2 Page 1: Landing Page (/)

First impression. Build last (after all features work) — but plan content now.

### 9.2.1 Required sections

- Hero: headline, subheadline, CTA button, hero image/animation of a comment turning into a DM

- Social proof bar: 'Used by 1,200+ creators' or logos (skip until real)

- Features grid: 6 cards — Post AutoDM, Reels, Story, Inbox, Analytics, Lead Capture

- How it works: 3-step visual diagram

- Pricing teaser: Free vs Pro side-by-side, link to /pricing for full table

- Testimonials: 3–6 quotes — skip until real

- FAQ accordion: 8–10 common questions, helps SEO

- Footer: Privacy, Terms, Data Deletion (required by Meta), Contact, links to /pricing /help

### 9.2.2 Required legal pages

Meta App Review will reject your app without these:

- /privacy — Privacy Policy, must mention what data you collect, why, retention period, contact email

- /terms — Terms of Service

- /data-deletion — public URL where users can request deletion of their data

💡 Privacy Policy generator If you don't have legal counsel, use termly.io or freeprivacypolicy.com to generate a baseline, then customize. Add your business name, contact email, what data you collect (IG access tokens, comment text, recipient IG IDs, email leads), retention period (90 days for logs, indefinitely for leads until user requests deletion).

## 9.3 Page 2 & 3: Signup (/signup) and Login (/login)

### 9.3.1 Recommended auth method

Email + password is fine for MVP. Add 'Continue with Facebook' as a secondary button if you want it — but the Instagram connection (the important Facebook OAuth) happens after signup on the /accounts page, not at login. Mixing these confuses users.

### 9.3.2 Signup flow

'use client';
import { createClient } from '@/lib/supabase/client';
import { useState } from 'react';
import { useRouter } from 'next/navigation';

      
export default function SignupForm() {
  const router = useRouter();
  const supabase = createClient();
  const [email, setEmail] = useState('');
  const [password, setPassword] = useState('');
  const [error, setError] = useState('');
  const [loading, setLoading] = useState(false);

      
  async function onSubmit() {
    setLoading(true);
    setError('');
    const { data, error } = await supabase.auth.signUp({
      email, password,
      options: { emailRedirectTo: `${location.origin}/api/auth/callback` }
    });
    setLoading(false);
    if (error) { setError(error.message); return; }
    // Insert into 'users' table (Supabase auth user is separate from your users table)
    // Done automatically by a Postgres trigger — see Section 6.10
    router.push('/dashboard');
  }

      
  return ( /* email + password inputs, submit button, error display */ );
}

### 9.3.3 Email confirmation (turn it off for MVP)

In Supabase Auth settings → Email Auth, set 'Confirm email' to OFF for development. Turn it ON before launch. Until enabled, users are logged in immediately after signup.

### 9.3.4 Password reset flow

- /login page has 'Forgot password?' link → posts email to supabase.auth.resetPasswordForEmail

- Supabase sends email with link to /auth/reset

- /auth/reset page accepts new password → supabase.auth.updateUser

## 9.4 Page 4: Dashboard (/dashboard)

### 9.4.1 Layout

Sidebar (40+ pages of nav) + Topbar (user dropdown, account switcher) + Main content. Use shadcn/ui Sidebar component.

### 9.4.2 Data fetched on this page

// app/(app)/dashboard/page.tsx (Server Component)
import { createClient } from '@/lib/supabase/server';

      
export default async function DashboardPage() {
  const supabase = createClient();
  const { data: { user } } = await supabase.auth.getUser();

      
  const [
    { data: userRow },
    { count: dmsThisMonth },
    { count: activeAutomations },
    { data: recentDms },
    { data: accounts }
  ] = await Promise.all([
    supabase.from('users').select('*').eq('id', user!.id).single(),
    supabase.from('dm_logs').select('id', { count:'exact', head:true })
      .gte('sent_at', startOfMonth())
      .eq('status','sent'),
    supabase.from('automations').select('id', { count:'exact', head:true })
      .eq('active', true),
    supabase.from('dm_logs').select('*, automation:automations(name)')
      .order('sent_at',{ascending:false}).limit(10),
    supabase.from('instagram_accounts').select('*')
  ]);

      
  return <DashboardClient userRow={userRow} stats={...} recentDms={recentDms} accounts={accounts}/>;
}

### 9.4.3 Cards to display

- DMs sent this month / plan limit (with progress bar)

- Active automations count

- Link clicks (sum from link_clicks table this month)

- Open rate placeholder (Meta doesn't expose DM open rate — show 'N/A')

### 9.4.4 Account health widget

- If any token_expires_at within 7 days → orange warning 'Reconnect Account'

- If hourly DM usage > 80% of limit → red warning 'Approaching rate limit'

- If plan_status='past_due' → red banner across the top

## 9.5 Page 5: Automations List (/automations)

Table view: name, type, status toggle, DMs sent today, created date, actions (edit, duplicate, delete).

### 9.5.1 The status toggle — Server Action

Use React Server Actions for the on/off toggle so there's no API route boilerplate.

// app/(app)/automations/actions.ts
'use server';
import { createClient } from '@/lib/supabase/server';
import { revalidatePath } from 'next/cache';

      
export async function toggleAutomation(id: string, active: boolean) {
  const supabase = createClient();
  await supabase.from('automations').update({ active }).eq('id', id);
  revalidatePath('/automations');
}

## 9.6 Page 6: New Automation Wizard (/automations/new) — 6 steps

The most complex screen in the app. Build it as a Client Component with internal state. Save to Supabase only on the final step.

### 9.6.1 State management

'use client';
import { useState } from 'react';

      
type WizardState = {
  step: 1|2|3|4|5|6;
  type: 'post'|'reel'|'story_reply'|'story_mention'|'inbox'|'facebook'|'ad';
  ig_account_id: string;
  media_id: string | null;       // null = all posts
  trigger_type: 'keyword' | 'all';
  trigger_keywords: string[];
  dm_message: string;
  dm_link: string;
  comment_reply_text: string;    // pro only
};

      
const [s, setS] = useState<WizardState>({ step: 1, ... });
const next = () => setS({ ...s, step: (s.step + 1) as any });
const back = () => setS({ ...s, step: (s.step - 1) as any });

### 9.6.2 Step 1 — Choose type

Six radio cards: Post, Reel, Story Reply, Story Mention, Facebook Comment, Inbox. Each shows an icon and 1-line description. Free vs Pro badge.

### 9.6.3 Step 2 — Select target media

This step calls Meta Graph API to fetch the user's recent media. Cache for 5 minutes.

GET https://graph.facebook.com/v18.0/{ig_user_id}/media
   ?fields=id,caption,media_type,media_url,thumbnail_url,permalink,timestamp
   &limit=25
   &access_token={decrypted_token}

Display as a grid of 25 thumbnails. Click to select. Plus an 'All posts' card at the top (sets media_id = null).

### 9.6.4 Step 3 — Set trigger

Tab: 'Specific keywords' vs 'All comments'. If keywords: chip input where user types and hits enter to add. Show preview: 'When someone comments LINK, SEND, or YES on this post...'

### 9.6.5 Step 4 — Compose DM

Rich text area with character count (Meta limit: 1000 chars). Emoji picker. 'Insert link' button that wraps text with the short link placeholder {LINK} — replaced at send time with the actual short URL. Live phone-mockup preview on the right.

### 9.6.6 Step 5 — Comment reply (Pro)

Optional. If user is on Free plan, show upgrade nudge. Else: textarea, 280 char limit, preview.

### 9.6.7 Step 6 — Review & Activate

Summary of all fields. 'Activate' button → POST to /api/automations/create which:

- Inserts row in automations table with active=true

- Inserts row in short_links if dm_link is set

- Returns { id }; client redirects to /automations/[id]

⚠ Validate before insert Server-side validate: dm_message not empty, trigger_keywords array non-empty if trigger_type='keyword', ig_account belongs to current user (this last check is your defense against IDOR — read Section 14).

## 9.7 Page 7: Edit Automation (/automations/[id])

Same wizard, but starts at step 6 (review) with all fields prefilled. User clicks 'Edit' on any step to jump there. Save via PATCH.

## 9.8 Page 8: Analytics (/analytics)

### 9.8.1 Charts to build with Recharts

- Line chart: DMs sent per day, last 30 days

- Bar chart: DMs by automation (top 10)

- Line chart: Link clicks per day, last 30 days

- Funnel: Comments received → Keyword match → DM sent → Link clicked

### 9.8.2 Query pattern

Group by day via Postgres date_trunc, return to client as { date, count } array. Recharts handles the rendering.

SELECT date_trunc('day', sent_at)::date AS day, count(*)::int AS count
FROM dm_logs
WHERE user_id = $1 AND sent_at >= now() - interval '30 days'
GROUP BY 1 ORDER BY 1;

## 9.9 Page 9: Accounts (/accounts)

### 9.9.1 Connect flow

'Connect Instagram Account' button → redirects to /api/auth/facebook/start which begins the OAuth dance covered in Section 7. After callback, user lands back on /accounts and sees their new connected account in the list.

### 9.9.2 Account card

- IG profile pic + @username

- Status: Healthy / Token expiring in N days / Token expired (Reconnect button)

- Last sync timestamp

- Disconnect button (with confirm modal — warns that all automations for this account will be disabled)

## 9.10 Page 10: Flows (/flows) — Pro

Sequence builder. User defines: 'Initial DM → Wait 1 hour → Follow-up DM → Wait 24 hours → Final DM'. Save as a flow, attach to an automation.

MVP UI: a vertical list of steps with up/down buttons. Each step is either 'Send DM' (textarea) or 'Wait' (number + unit). No drag-and-drop in v1 — over-engineering.

## 9.11 Page 11: Leads (/leads) — Pro

Table of captured emails. Columns: Email, Source (which automation), Captured at, IG handle, Status (synced / failed). CSV export button.

### 9.11.1 CSV export pattern

function exportCsv(leads: Lead[]) {
  const header = 'email,source,captured_at,ig_handle\n';
  const rows = leads.map(l => 
    `${l.email},${l.source},${l.captured_at},${l.ig_handle}`
  ).join('\n');
  const csv = header + rows;
  const blob = new Blob([csv], { type: 'text/csv' });
  const url = URL.createObjectURL(blob);
  const a = document.createElement('a');
  a.href = url;
  a.download = `leads-${Date.now()}.csv`;
  a.click();
}

## 9.12 Page 12: Templates (/templates) — Pro

CRUD for reusable DM messages. Simple list + form. When creating an automation in step 4, user can pick from saved templates via a dropdown.

## 9.13 Page 13: Billing (/billing)

### 9.13.1 If user is Free

Show Pro and Platinum cards with 'Upgrade' buttons. Each button POSTs to /api/stripe/checkout which creates a Stripe Checkout Session and returns the URL — client redirects.

### 9.13.2 If user is Pro/Platinum

Show current plan, next billing date, last invoice. 'Manage Subscription' button POSTs to /api/stripe/portal which creates a Stripe Billing Portal session — client redirects. Stripe handles cancel, payment method updates, invoice history.

// app/api/stripe/portal/route.ts
import Stripe from 'stripe';
import { createClient } from '@/lib/supabase/server';
import { NextResponse } from 'next/server';

      
const stripe = new Stripe(process.env.STRIPE_SECRET_KEY!);

      
export async function POST() {
  const supabase = createClient();
  const { data: { user } } = await supabase.auth.getUser();
  if (!user) return new Response('Unauthorized', { status: 401 });

      
  const { data: userRow } = await supabase.from('users')
    .select('stripe_customer_id').eq('id', user.id).single();
  if (!userRow?.stripe_customer_id) return new Response('No subscription', { status: 400 });

      
  const session = await stripe.billingPortal.sessions.create({
    customer: userRow.stripe_customer_id,
    return_url: `${process.env.NEXT_PUBLIC_APP_URL}/billing`
  });
  return NextResponse.json({ url: session.url });
}

## 9.14 Page 14: Referral (/referral) — Pro

Show the user's unique referral link (e.g. yourdomain.com/?ref=USERID). Show count of referred signups, count of conversions to Pro, lifetime commissions earned. v1: just track and display — payouts via PayPal manually each month. v2: Stripe Connect for automated payouts.

## 9.15 Page 15: Settings (/settings)

- Profile: name, email (read-only after signup), avatar upload to Supabase Storage

- Notifications: email me when (token expires, DM fails, hit 80% of plan)

- Time zone (used to display dates everywhere)

- Delete Account button — opens confirm dialog, then calls /api/account/delete which marks for deletion (24h grace, then a cron purges)

## 9.16 Page 16: Help (/help)

Static page. FAQ accordion. Embed a contact form (Formspree or direct to support@yourdomain). Link to /privacy and /terms. For now, no live chat — overhead too high.

## 9.17 Page 17: Pricing (/pricing)

Full plan comparison table. 'Choose Free' / 'Choose Pro' / 'Choose Platinum' CTAs. If logged out, redirects to /signup with plan in querystring. If logged in, goes through Stripe Checkout.

## 9.18 Special route: /r/[code] (short link redirect)

// app/r/[code]/route.ts
import { redirect } from 'next/navigation';
import { createAdminClient } from '@/lib/supabase/admin';

      
export async function GET(req: Request, { params }: { params: { code: string } }) {
  const supabase = createAdminClient();
  const { data: link } = await supabase
    .from('short_links')
    .select('id, original_url')
    .eq('short_code', params.code)
    .single();

      
  if (!link) {
    return new Response('Link not found', { status: 404 });
  }

      
  // Fire-and-forget click log (don't await — keep redirect fast)
  supabase.from('link_clicks').insert({
    short_link_id: link.id,
    ip_hash: hashIp(req.headers.get('x-forwarded-for') || ''),
    user_agent: req.headers.get('user-agent') || '',
    clicked_at: new Date().toISOString()
  }).then(() => {});

      
  return Response.redirect(link.original_url, 302);
}

💡 Hash the IP, don't store it Storing raw IPs is GDPR PII. Hash with sha256 + a salt so you can still count unique-ish clicks without storing identifying data.

## 9.19 Shared UI conventions

- Use shadcn/ui components everywhere — Button, Input, Card, Table, Dialog, DropdownMenu, Sheet, Toast

- Toast notifications via shadcn's Toaster — show after every Server Action

- Loading states: every async button has a spinner state (disabled + spinner icon)

- Empty states: every list page has a helpful message + CTA when empty ('No automations yet — Create your first one →')

- Error boundaries: app/error.tsx and app/global-error.tsx catch React errors gracefully

- Use Tailwind's bg-background, text-foreground tokens so dark mode is one flag away

## 9.20 Frontend testing checklist

- Every protected page redirects unauthenticated users to /login

- Every page renders without console errors on first load

- Forms show inline validation errors, not toast-only

- Lighthouse score ≥ 90 on landing page (Performance, Accessibility, SEO)

- All buttons are real <button> elements (not <div onClick>) — keyboard accessible

- Dark mode works (if implemented)

- Mobile viewport (375px) doesn't break the dashboard layout

# 10. Stripe Billing Integration

Stripe is two things at once: a payments processor (cards, wallets, ACH) and a subscription manager. Use it as both. You'll never write code to charge cards — Stripe-hosted Checkout and Billing Portal do that. Your job is to (a) create checkout sessions, (b) react to webhooks, and (c) check the user's plan before letting them do things.

## 10.1 The 60-second mental model

Stripe stores three types of objects you'll touch:

- Product — 'AutoDM Pro' (created once in Stripe Dashboard)

- Price — '$19/mo recurring' attached to that Product (also created once)

- Subscription — a specific customer paying that Price (created when user upgrades)

Every state change to a Subscription (created, updated, cancelled, payment failed) fires a webhook to your app. Your app's job is to mirror Stripe's state into your users table so your UI knows what plan the user is on.

## 10.2 One-time Stripe Dashboard setup

### 10.2.1 Create products in Stripe (Test Mode first!)

Stripe has two completely separate worlds: Test Mode and Live Mode. Each has its own keys, products, customers. Stay in Test Mode until you're ready to launch. Toggle the switch in the top-left of the Stripe Dashboard.

- Stripe Dashboard → Products → Add product

- Name: 'AutoDM Pro', Description: 'For creators and small teams'

- Pricing: Recurring, $19.00 USD, billed Monthly

- Click Save. Copy the Price ID (looks like price_1Q...) into your .env as STRIPE_PRICE_PRO_MONTHLY

- Repeat for Pro Yearly ($190/yr — 17% discount), Platinum Monthly ($79/mo), Platinum Yearly

### 10.2.2 Configure the Billing Portal

Stripe Dashboard → Settings → Billing → Customer portal:

- Enable: Update payment method, View invoice history, Cancel subscription

- Cancellation: 'At end of billing period' (don't refund pro-rated — too complex for v1)

- Set Headline and Privacy Policy URL

### 10.2.3 Get your API keys

Stripe Dashboard → Developers → API keys (in Test Mode):

- Publishable key pk_test_... → NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY

- Secret key sk_test_... → STRIPE_SECRET_KEY (never expose this client-side)

⚠ Never commit secret keys Even test keys. Stripe rotates leaked keys but the embarrassment lingers. Use .env.local (gitignored) for dev, Vercel Environment Variables for prod.

## 10.3 Wiring up checkout

### 10.3.1 The Checkout flow

- User on /billing clicks 'Upgrade to Pro'

- Client POSTs to /api/stripe/checkout with { priceId }

- Your API route creates a Stripe Checkout Session, returns the session URL

- Client redirects to that URL (Stripe-hosted page on checkout.stripe.com)

- User enters card on Stripe's page — you never see card data, perfect for PCI compliance

- Stripe processes payment, redirects user to your success_url

- Stripe fires checkout.session.completed webhook → your webhook handler upgrades the plan in Supabase

- User sees 'Welcome to Pro!' page and Dashboard now reflects Pro features

### 10.3.2 Implementation

// app/api/stripe/checkout/route.ts
import Stripe from 'stripe';
import { createClient } from '@/lib/supabase/server';
import { NextResponse } from 'next/server';

      
const stripe = new Stripe(process.env.STRIPE_SECRET_KEY!, { apiVersion: '2024-06-20' });

      
export async function POST(req: Request) {
  const { priceId } = await req.json();
  if (!priceId) return new Response('Missing priceId', { status: 400 });

      
  const supabase = createClient();
  const { data: { user } } = await supabase.auth.getUser();
  if (!user) return new Response('Unauthorized', { status: 401 });

      
  const { data: userRow } = await supabase
    .from('users').select('email, stripe_customer_id').eq('id', user.id).single();

      
  // Reuse existing customer if we have one (so all subscriptions are under one customer)
  let customerId = userRow!.stripe_customer_id;
  if (!customerId) {
    const customer = await stripe.customers.create({
      email: userRow!.email,
      metadata: { supabase_user_id: user.id }   // CRITICAL — see 10.4
    });
    customerId = customer.id;
    await supabase.from('users').update({ stripe_customer_id: customerId }).eq('id', user.id);
  }

      
  const session = await stripe.checkout.sessions.create({
    customer: customerId,
    mode: 'subscription',
    line_items: [{ price: priceId, quantity: 1 }],
    success_url: `${process.env.NEXT_PUBLIC_APP_URL}/billing?status=success`,
    cancel_url: `${process.env.NEXT_PUBLIC_APP_URL}/billing?status=cancelled`,
    allow_promotion_codes: true,
    metadata: {
      supabase_user_id: user.id,
      plan: priceId.includes('platinum') ? 'platinum' : 'pro'
    }
  });

      
  return NextResponse.json({ url: session.url });
}

💡 Why metadata.supabase_user_id matters Webhooks arrive with a Stripe customer ID, not your Supabase user ID. By storing supabase_user_id in metadata on both the Customer and the Checkout Session, your webhook handler can look up the right user without an extra query. This is how you keep two databases in sync.

## 10.4 Webhook handler — the only source of truth

Rule: never trust the success page to update the user's plan. The user could close the tab before redirect, the redirect could fail, anything. The webhook is the source of truth. The success page just says 'we're processing your upgrade'.

### 10.4.1 Two ways to handle webhooks

Option A — n8n workflow (Section 8.10): preferred. Visual, retries built in, no Next.js cold-start latency.

Option B — Next.js Route Handler at /api/webhook/stripe: simpler if you're not deploying n8n yet.

Either way, the verification and processing logic is identical.

### 10.4.2 Set up the webhook endpoint in Stripe

- Stripe Dashboard → Developers → Webhooks → Add endpoint

- Endpoint URL: your production n8n webhook URL OR https://yourdomain.com/api/webhook/stripe

- Events to send: checkout.session.completed, customer.subscription.updated, customer.subscription.deleted, invoice.payment_succeeded, invoice.payment_failed

- Click Add endpoint. Reveal the Signing secret (whsec_...) — copy to .env as STRIPE_WEBHOOK_SECRET

⚠ Test webhook locally with Stripe CLI Install Stripe CLI from stripe.com/docs/stripe-cli. Run: stripe listen --forward-to localhost:3000/api/webhook/stripe. It gives you a temporary webhook secret. Now every test event in Stripe is forwarded to your local server. Run: stripe trigger checkout.session.completed in another terminal to simulate events.

### 10.4.3 Next.js webhook handler

// app/api/webhook/stripe/route.ts
import Stripe from 'stripe';
import { createAdminClient } from '@/lib/supabase/admin';
import { NextResponse } from 'next/server';

      
const stripe = new Stripe(process.env.STRIPE_SECRET_KEY!);
export const runtime = 'nodejs';                   // not edge — we need raw body
export const dynamic = 'force-dynamic';

      
export async function POST(req: Request) {
  const body = await req.text();                   // RAW string is required for signature
  const sig = req.headers.get('stripe-signature')!;

      
  let event: Stripe.Event;
  try {
    event = stripe.webhooks.constructEvent(body, sig, process.env.STRIPE_WEBHOOK_SECRET!);
  } catch (err: any) {
    return new Response(`Webhook Error: ${err.message}`, { status: 400 });
  }

      
  const supabase = createAdminClient();

      
  // Idempotency — Stripe retries; we must not double-process
  const { data: existing } = await supabase
    .from('stripe_events').select('id').eq('id', event.id).maybeSingle();
  if (existing) return NextResponse.json({ received: true });
  await supabase.from('stripe_events').insert({ id: event.id, type: event.type });

      
  switch (event.type) {
    case 'checkout.session.completed': {
      const s = event.data.object as Stripe.Checkout.Session;
      const userId = s.metadata?.supabase_user_id;
      const plan = s.metadata?.plan || 'pro';
      if (userId) {
        await supabase.from('users').update({
          plan,
          stripe_subscription_id: s.subscription as string,
          plan_status: 'active'
        }).eq('id', userId);
      }
      break;
    }
    case 'customer.subscription.updated': {
      const sub = event.data.object as Stripe.Subscription;
      const status = sub.status === 'active' ? 'active'
                  : sub.status === 'past_due' ? 'past_due'
                  : sub.status === 'canceled' ? 'cancelled'
                  : 'inactive';
      await supabase.from('users').update({ plan_status: status })
        .eq('stripe_subscription_id', sub.id);
      break;
    }
    case 'customer.subscription.deleted': {
      const sub = event.data.object as Stripe.Subscription;
      await supabase.from('users')
        .update({ plan: 'free', plan_status: 'cancelled', stripe_subscription_id: null })
        .eq('stripe_subscription_id', sub.id);
      break;
    }
    case 'invoice.payment_succeeded': {
      const inv = event.data.object as Stripe.Invoice;
      if (inv.billing_reason === 'subscription_cycle') {
        await supabase.from('users')
          .update({ dm_count_month: 0 })   // reset monthly counter
          .eq('stripe_customer_id', inv.customer as string);
      }
      break;
    }
    case 'invoice.payment_failed': {
      // TODO: send email via Resend, mark plan_status='past_due' after Stripe finishes its retry sequence
      break;
    }
  }

      
  return NextResponse.json({ received: true });
}

⚠ The raw body trap If you use Next.js's req.json() instead of req.text(), the body gets parsed and re-serialized, breaking the HMAC signature. Always use req.text() for webhooks. Same applies in n8n — disable any body transformation on the Webhook node.

## 10.5 Enforcing plan limits in the app

Stripe knows the user paid. Your app has to actually enforce the limits. There are three places to check the plan.

### 10.5.1 In the UI — show/hide features

On any Pro-only page, redirect free users:

// app/(app)/flows/page.tsx
import { redirect } from 'next/navigation';
import { createClient } from '@/lib/supabase/server';

      
export default async function FlowsPage() {
  const supabase = createClient();
  const { data: { user } } = await supabase.auth.getUser();
  const { data: u } = await supabase.from('users').select('plan').eq('id', user!.id).single();

      
  if (u?.plan === 'free') redirect('/billing?upgrade=pro&feature=flows');
  // ... render flows
}

### 10.5.2 In Server Actions / API routes — server-side enforcement

UI checks can be bypassed by curling the API. Always re-check on the server.

async function createAutomation(input: AutomationInput) {
  const { user, plan } = await getUserWithPlan();

      
  // Free plan: 1 automation max
  if (plan === 'free') {
    const { count } = await supabase.from('automations')
      .select('id', { count:'exact', head:true })
      .eq('user_id', user.id);
    if (count !== null && count >= 1) {
      throw new Error('FREE_PLAN_LIMIT_REACHED');
    }
  }
  // ... insert
}

### 10.5.3 In n8n — block sends when limit is exceeded

Before sending each DM, the n8n workflow already queries the user's dm_count_month. Add an IF node:

{{ $json.plan === 'free' && $json.dm_count_month >= 1000 }} → log 'plan_limit_exceeded', skip send
{{ $json.plan === 'pro'  && $json.dm_count_month >= 25000 }} → log 'plan_limit_exceeded', skip send
{{ $json.plan === 'platinum' && $json.dm_count_month >= 300000 }} → log 'plan_limit_exceeded', skip send

## 10.6 Edge cases that will bite you

🚧 BLOCKER: Race condition: user upgrades, immediately uses Pro feature, gets denied Cause: webhook hasn't arrived yet (Stripe sends it 2–10 seconds after the redirect). Fix: on the /billing?status=success page, poll users.plan every 1 second up to 30 seconds. Once it flips to 'pro', redirect. Show 'Activating your subscription...' spinner. If still 'free' after 30s, show a 'Refresh page' message.

🚧 BLOCKER: User downgrades, but still has 5 active automations (Free plan allows 1) Cause: When the subscription ends, your webhook sets plan='free'. But the existing data didn't go anywhere. Policy choice: don't auto-delete. Instead, disable all but the most recent automation (active=false) and show a banner: 'Your downgrade is active. 4 automations are paused. Reactivate them by upgrading or delete to clean up.'

⚠ Failed payments — the grace period dance When a card fails, Stripe doesn't immediately cancel. It tries 4 times over ~3 weeks (configurable in Settings → Billing → Subscriptions). During this window, sub.status='past_due'. Decision: keep features active for 7 days (grace), then disable on day 8 even though Stripe still retries. Communicate this clearly in your emails.

💡 Always test with Stripe CLI before deploying Run: stripe trigger checkout.session.completed --add checkout_session:metadata.supabase_user_id=YOUR_TEST_UUID. This simulates the entire flow without spending money. Verify the users row updates correctly. Test cancellation and past_due too.

⚠ Tax — talk to your accountant If you have customers in the EU, UK, India, or US states with economic nexus, you may owe VAT/GST/sales tax. Stripe Tax automates this for ~0.5% per transaction. Enable it before launch in supported countries. This is a legal not technical decision — don't ship to international customers without addressing it.

## 10.7 Going live — Test Mode → Live Mode

- Complete Stripe account verification (Settings → Business). Stripe needs your tax info, bank account, business address.

- Re-create the same Products and Prices in Live Mode. The IDs will be different (price_1QLive... vs price_1QTest...). Maintain separate env vars.

- Re-create the Webhook endpoint in Live Mode. Different signing secret.

- Update .env.production with all Live keys

- Update Vercel Environment Variables to Live values

- Deploy. Test with a real card for $19 — then refund yourself from the Stripe dashboard.

- Monitor the first 10 real customer signups manually. Confirm webhook fires, plan updates, user lands in Pro.

# 11. Testing Strategy

You're integrating five external systems (Meta, Stripe, Supabase, Resend, n8n). Each one can break in ways your code can't. Testing for AutoDM is less about unit tests of pure functions and more about end-to-end smoke tests of the full pipeline. This section is pragmatic — what to test, in what order, with what tools.

## 11.1 The testing pyramid for AutoDM

| Level | What to Test | Tooling | Coverage Target |
| --- | --- | --- | --- |
| Unit (10%) | Pure functions: HMAC verify, encryption, validators | Vitest | Critical paths only |
| Integration (30%) | API routes, Supabase queries with RLS | Vitest + Supabase test DB | All routes |
| E2E (60%) | Full user flows in browser + real Meta | Playwright + test IG account | Happy paths |

## 11.2 Phase 1: Local development testing

### 11.2.1 The webhook testing problem

Meta and Stripe webhooks need a publicly reachable HTTPS URL. localhost:3000 is not reachable from Meta's servers. You have three options:

| Option | Pros | Cons |
| --- | --- | --- |
| ngrok | Easiest, free tier, persistent subdomain on paid plan | URL changes every restart on free tier |
| Stripe CLI (for Stripe only) | Works without internet for Stripe | Doesn't help with Meta webhooks |
| Cloudflare Tunnel | Free, stable subdomain | More setup |

### 11.2.2 ngrok setup for Meta webhook testing

- Run Next.js: pnpm dev on port 3000

- In another terminal: ngrok http 3000

- Copy the https://abc123.ngrok-free.app URL

- In Meta Developer Console → Webhooks → Edit, paste this URL

- Verify Meta's GET handshake succeeds (check ngrok web UI at http://127.0.0.1:4040)

- Now comment on your test Instagram post — see the request appear in ngrok web UI within seconds

💡 Pin a stable ngrok subdomain Sign up for ngrok free, get a custom subdomain like autodm-dev.ngrok-free.app. Now you don't have to re-paste a new URL into Meta every time you restart. Worth the 10 minutes.

### 11.2.3 Test Instagram account

Do not test with your real Instagram account. Create a fresh business IG account specifically for testing:

- Create a new Instagram account (use a throwaway email + phone)

- Convert to Professional → Business → category Creator

- Create a Facebook Page (also throwaway) and link it to the IG account

- Post 3–5 dummy posts/reels to test against

- Add this IG account as a 'Tester' in your Meta App: App Roles → Roles → Add People → Testers

- Accept the tester invitation from the test account's notifications

⚠ Tester account ≠ real user In Development Mode, your app can ONLY send DMs to Testers. After Meta App Review approval, you can DM anyone. Don't test rate limits or scale until you're in Live Mode with approved permissions — you'll waste days chasing bugs that are actually Meta restrictions.

## 11.3 Manual smoke test — the master checklist

Before every deploy, run this 15-minute manual test. If any step fails, don't deploy.

### 11.3.1 Auth & Onboarding

- Sign up with a new email → land on /dashboard

- Sign out → land on landing page

- Sign in with the same credentials → land on /dashboard

- Hit /dashboard while logged out → redirected to /login

### 11.3.2 Account connection

- From /accounts, click 'Connect Instagram'

- Complete Facebook OAuth, pick the test FB Page

- Account appears in the list with correct username

- Check Supabase: instagram_accounts row exists with encrypted token

- Decrypt the token in a script and verify it works by calling GET /me on Graph API

### 11.3.3 Automation creation

- Create a new Post AutoDM with keyword 'TEST' and message 'Test DM ✓'

- Verify the row in Supabase automations table is correct

- Toggle to inactive, check active=false in DB

### 11.3.4 The critical end-to-end test

- From a third test account (not your business one), comment 'TEST' on the targeted post

- Within 10 seconds, the comment should trigger n8n

- Check n8n Executions tab: one new successful run

- Check that test account's Instagram inbox: 'Test DM ✓' should be there

- Check Supabase dm_logs: one new row with status='sent'

- Refresh /dashboard: DM count incremented, recent activity shows the send

🚧 BLOCKER: End-to-end test fails — debug order Don't randomly poke things. Follow this order — each step rules out one thing: 1. ngrok web UI shows the request from Meta? If no → Meta webhook URL wrong or App not subscribed to comments. 2. n8n Executions tab shows the run? If no → ngrok forwarding broken, or HMAC verify rejected. Check Function node logs. 3. n8n Execution shows Send DM node succeeded? If no → token expired, recipient not a tester, or App in wrong mode. Read the HTTP response body. 4. dm_logs row exists? If no → Supabase credentials or RLS policy. Check Supabase logs. 5. Dashboard doesn't update? Clear browser cache / hard refresh. Server Components cache aggressively.

### 11.3.5 Billing

- As Free user, click 'Upgrade to Pro' → Stripe Checkout opens

- Use Stripe test card 4242 4242 4242 4242, any future expiry, any 3-digit CVC

- Complete checkout → redirect to /billing?status=success

- Within 10 seconds, plan in DB updates to 'pro'

- Dashboard shows Pro features

- Go to billing portal, cancel subscription

- Confirm customer.subscription.deleted webhook arrives and plan flips back to 'free'

💡 Useful Stripe test cards 4242 4242 4242 4242 = succeeds. 4000 0000 0000 9995 = fails with insufficient funds. 4000 0027 6000 3184 = requires 3D Secure. Use these to test all flows.

## 11.4 Unit tests — what's actually worth writing

### 11.4.1 Setup Vitest

pnpm add -D vitest @vitejs/plugin-react jsdom @testing-library/react

      
# package.json
"scripts": {
  "test": "vitest",
  "test:run": "vitest run"
}

### 11.4.2 Tests that pay for themselves

Skip tests for things that change daily. Test things that are tricky and stable:

- crypto.ts — encryption round-trip: encrypt('hello') → decrypt(...) === 'hello'

- hmac verification: valid signature passes, tampered body fails

- email regex: 20 valid + 20 invalid email strings

- plan limit logic: isOverLimit({plan:'free', count:999}) === false, count:1000 === true

- date helpers: startOfBillingMonth() respects user timezone

// src/lib/crypto.test.ts
import { describe, it, expect } from 'vitest';
import { encrypt, decrypt } from './crypto';

      
describe('crypto', () => {
  it('round-trips a Page Access Token', () => {
    const original = 'EAABwzLix...long-token-here';
    const enc = encrypt(original);
    expect(enc).not.toBe(original);
    expect(decrypt(enc)).toBe(original);
  });

      
  it('produces different ciphertext for the same input (IV is random)', () => {
    expect(encrypt('x')).not.toBe(encrypt('x'));
  });

      
  it('throws on tampered ciphertext', () => {
    const enc = encrypt('secret');
    const tampered = enc.slice(0, -2) + 'AA';
    expect(() => decrypt(tampered)).toThrow();
  });
});

## 11.5 Integration tests — API routes with real Supabase

Spin up a local Supabase instance via the CLI (supabase start) and point your tests at it. Each test seeds, runs, and truncates.

// src/app/api/automations/route.test.ts
import { describe, it, expect, beforeEach } from 'vitest';
import { createAdminClient } from '@/lib/supabase/admin';

      
describe('POST /api/automations', () => {
  const supabase = createAdminClient();

      
  beforeEach(async () => {
    await supabase.from('automations').delete().neq('id', '00000000-0000-0000-0000-000000000000');
  });

      
  it('rejects insertion to an ig_account_id not owned by the user', async () => {
    // ... create user A, user B, account belonging to B
    // ... POST as user A with B's account ID
    // expect 403
  });
});

## 11.6 E2E tests with Playwright

### 11.6.1 Setup

pnpm create playwright

      
# Choose:
# - TypeScript
# - tests folder: e2e
# - Add GitHub Actions: yes

### 11.6.2 The single E2E test that matters most

// e2e/automation-flow.spec.ts
import { test, expect } from '@playwright/test';

      
test('user can sign up, create automation, and toggle it', async ({ page }) => {
  const email = `test-${Date.now()}@example.com`;

      
  await page.goto('/signup');
  await page.fill('[name=email]', email);
  await page.fill('[name=password]', 'TestPassword123!');
  await page.click('button:has-text("Sign up")');

      
  await expect(page).toHaveURL('/dashboard');

      
  await page.click('a:has-text("Automations")');
  await page.click('button:has-text("New Automation")');

      
  // Step 1
  await page.click('label:has-text("Post AutoDM")');
  await page.click('button:has-text("Next")');

      
  // ... continue through wizard

      
  await expect(page.locator('text=Activated')).toBeVisible();
});

## 11.7 Load testing (before Meta App Review submission)

### 11.7.1 Why bother?

Meta reviews your webhook URL. If they post 50 events in a burst and your server cold-starts and takes 8 seconds to respond, they'll flag your app as unreliable. Verify your webhook handler responds in <2 seconds under load before submitting.

### 11.7.2 Use k6 or autocannon

# Install autocannon
pnpm add -g autocannon

      
# Simulate 50 concurrent webhook requests for 10 seconds
autocannon -c 50 -d 10 \
  -m POST \
  -H "Content-Type: application/json" \
  -H "X-Hub-Signature-256: sha256=fake" \
  -b '{"entry":[{"id":"123","changes":[{"value":{"text":"test"}}]}]}' \
  https://your-ngrok-url.app/api/webhook/instagram

Look at the report — p99 should be under 1000ms. If higher, profile and optimize before going live.

## 11.8 Test data management

💡 Seed fixtures, never live data Write a seed script (scripts/seed.ts) that wipes test tables and inserts known fixtures: 3 users, 5 automations, 100 DM logs. Run it before every test session. This makes bugs reproducible and avoids 'works on my machine' situations.

### 11.8.1 Cleanup after tests

Every test should be idempotent. After a Playwright run that creates a Stripe checkout, you'll have a test customer lingering. Stripe Test Mode customers don't cost anything but they clutter the dashboard. Periodically wipe Test Mode data: Stripe Dashboard → Developers → Delete test data.

## 11.9 Pre-launch QA checklist

### 11.9.1 Functional

- Every page in Section 9 renders without errors when logged in

- Every Pro-only feature shows upgrade prompt for Free users

- Every form validates before submitting

- Every webhook (Meta, Stripe) processed successfully in test runs

- Token refresh cron runs and refreshes a near-expiry token in test

- Rate limit kicks in at 180 DMs/hour and queues correctly

### 11.9.2 Security

- RLS policies prevent user A from reading user B's automations (test with two test users)

- API routes return 401 when called without auth cookie

- API routes return 403 when user tries to modify another user's resource

- Encryption keys are not in any committed file (run git grep -i 'ENCRYPTION_KEY')

- Stripe webhook rejects requests with wrong signature

- Meta webhook rejects requests with wrong HMAC

### 11.9.3 Accessibility & UX

- Keyboard navigation works on all forms

- Color contrast meets WCAG AA (use Lighthouse)

- Error messages are human-readable (not 'Error: PGRST116')

- Loading states everywhere — no dead clicks

### 11.9.4 Performance

- Landing page Lighthouse score ≥ 90

- Dashboard loads in <3 seconds on slow 3G

- Webhook handler p99 latency < 2 seconds

- Supabase queries return in <500ms (check Supabase Performance tab)

# 12. Deployment & Production

This section takes you from 'localhost works' to 'real users can sign up'. Three deployments happen in parallel: Next.js on Vercel, n8n on Railway (or n8n Cloud), and your domain configuration. Plan two days for the first time you do this end-to-end.

## 12.1 The deployment topology

[User browser]
                    │
                    ▼
  ┌──────────────────────────────────┐
  │   Vercel (Next.js)               │
  │   yourdomain.com                 │  ← Edge network, auto SSL
  │   /api/* routes                  │
  │   Static + Server Components     │
  └──────────────────────────────────┘
              │              │
              │              ▼
              │      ┌─────────────────────┐
              │      │  Supabase           │
              │      │  postgres + auth    │
              │      │  Storage            │
              │      └─────────────────────┘
              │
              ▼
  ┌──────────────────────────────────┐
  │   n8n (Railway or n8n Cloud)     │
  │   n8n.yourdomain.com             │  ← Receives Meta + Stripe webhooks
  │   Workflows run here             │
  └──────────────────────────────────┘
              │              │
              ▼              ▼
       [Meta Graph]    [Stripe API]
       [Resend API]    [Kit/Flodesk]

## 12.2 Step 1: Deploy Next.js to Vercel

### 12.2.1 Push your code to GitHub

- Create a private repo on GitHub (don't make AutoDM public until launch)

- git remote add origin git@github.com:USERNAME/autodm.git

- git push -u origin main

- Confirm .env.local is in .gitignore — secrets must NEVER hit GitHub

### 12.2.2 Connect to Vercel

- Sign up at vercel.com with your GitHub account

- Click 'Add New' → Project

- Import your autodm repo

- Framework Preset: Next.js (auto-detected)

- Root Directory: ./

- Build Command: pnpm build

- Install Command: pnpm install

### 12.2.3 Add environment variables

Settings → Environment Variables. Add every variable from your .env.local file. For each, set the environments correctly:

| Variable | Production | Preview | Development |
| --- | --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | ✓ | ✓ | ✓ |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | ✓ | ✓ | ✓ |
| SUPABASE_SERVICE_ROLE_KEY | ✓ | ✓ | — |
| ENCRYPTION_KEY (64 hex chars) | ✓ | — | — |
| META_APP_ID | ✓ | ✓ | ✓ |
| META_APP_SECRET | ✓ | ✓ | — |
| STRIPE_SECRET_KEY (Live) | ✓ | — | — |
| STRIPE_SECRET_KEY (Test) | — | ✓ | ✓ |
| STRIPE_WEBHOOK_SECRET | ✓ | ✓ | — |
| NEXT_PUBLIC_APP_URL | ✓ | ✓ | ✓ |

⚠ Different keys per environment Use Live Stripe keys in Production only. Preview deployments (your pull request URLs) should use Test mode keys. Otherwise an accidental click in a PR preview will charge a real card.

### 12.2.4 First deploy

Click Deploy. Watch the build logs. First deploy usually takes 2–4 minutes. If it fails:

- 'Module not found' → missing dependency in package.json

- Type errors → fix locally, push again

- 'Process exited' → check the build logs for the actual cause (usually env var missing)

Once deployed, you'll get a URL like autodm-xyz.vercel.app. Open it. Sign up. Confirm everything works.

### 12.2.5 Custom domain

- Buy a domain (Namecheap, Porkbun, or Vercel's domain service)

- In Vercel: Settings → Domains → Add → enter yourdomain.com

- Vercel shows you DNS records to add at your registrar

- Add the A or CNAME records as instructed

- Wait 5–60 minutes for DNS propagation. Vercel auto-provisions SSL via Let's Encrypt.

- Update NEXT_PUBLIC_APP_URL env var to https://yourdomain.com

- Redeploy (Vercel does this automatically on env change)

## 12.3 Step 2: Deploy n8n

### 12.3.1 Option A — n8n Cloud (easiest, $20/mo)

- Sign up at n8n.cloud → Create workspace

- Get your unique URL: yoursubdomain.app.n8n.cloud

- Import workflow JSON files from your /workflows folder (one by one or bulk)

- Re-add credentials (n8n doesn't export these for security)

- Toggle each workflow Active

- Update Meta Developer Console webhook URLs to the production n8n URLs

- Update Stripe webhook endpoint to the production n8n URL

### 12.3.2 Option B — Self-host on Railway ($5–10/mo)

- Sign up at railway.app

- New Project → Deploy from Docker Image

- Image: docker.n8n.io/n8nio/n8n:latest

- Add a Persistent Volume mounted at /home/node/.n8n (so workflows survive restarts)

- Environment variables:

N8N_HOST=n8n.yourdomain.com
N8N_PORT=5678
N8N_PROTOCOL=https
WEBHOOK_URL=https://n8n.yourdomain.com/
N8N_ENCRYPTION_KEY=<generate-with-openssl-rand-base64-32>
GENERIC_TIMEZONE=America/New_York
N8N_BASIC_AUTH_ACTIVE=true
N8N_BASIC_AUTH_USER=admin
N8N_BASIC_AUTH_PASSWORD=<strong-password>
DB_TYPE=postgresdb
DB_POSTGRESDB_HOST=<railway-postgres-host>
DB_POSTGRESDB_DATABASE=n8n
DB_POSTGRESDB_USER=postgres
DB_POSTGRESDB_PASSWORD=<railway-postgres-pw>

- Add a Postgres service to the same project (free tier). Connect it via the env vars above.

- Generate a public domain in Railway, point a CNAME from n8n.yourdomain.com to it

- Visit https://n8n.yourdomain.com, log in with the basic auth, set up your owner account

- Import workflow JSONs

⚠ Railway free tier has limits $5 free credit per month, then it sleeps after 30 days of activity if you're under $5 spend. For production, upgrade to the Hobby plan ($5/mo flat) so your n8n never sleeps. A sleeping n8n means missed webhooks = missed DMs = angry users.

### 12.3.3 Update all webhook URLs

After moving from ngrok to production n8n, you must update:

- Meta Developer Console → Webhooks → Edit → Callback URL

- Stripe Dashboard → Developers → Webhooks → Edit endpoint

- Supabase Database Webhooks (if you set them up for the leads table) → Edit URL

## 12.4 Step 3: Supabase production

Supabase Free Tier is fine for launch. Plan the upgrade path.

### 12.4.1 Free tier limits to watch

| Resource | Free Limit | When to Upgrade |
| --- | --- | --- |
| Database size | 500 MB | Around 10K active users |
| Bandwidth | 5 GB/month | Around 5K active users |
| Monthly Active Users | 50,000 | At launch this isn't a concern |
| Edge Function invocations | 500K/month | If you add Edge Functions |

### 12.4.2 Before going live

- Daily backups: enabled by default. Verify in Settings → Database.

- Point-in-Time Recovery: Free tier doesn't have it. Pro plan ($25/mo) does — strongly recommended within 30 days of launch.

- RLS: re-verify every table has RLS enabled. SELECT * FROM pg_tables WHERE schemaname='public' AND rowsecurity=false; should return zero rows.

- API rate limit: Free tier is generous. Monitor under Settings → API.

## 12.5 Step 4: Email infrastructure (Resend)

### 12.5.1 Domain verification

- Sign up at resend.com

- Domains → Add Domain → yourdomain.com

- Add the DKIM, SPF, and DMARC DNS records at your registrar

- Wait for verification (5–60 min). Without this, emails go to spam.

- Create an API key, add to .env as RESEND_API_KEY

- Send a test email from a script before relying on it

💡 Sender reputation takes time New domains have low sender reputation. Resend handles this gracefully but your first 100 emails may have lower deliverability. Don't send marketing blasts in the first week — only transactional (welcome, password reset, billing). Slowly warm up.

## 12.6 Step 5: Monitoring & error tracking

### 12.6.1 Sentry setup

- Sign up at sentry.io (free tier: 5K events/mo)

- Create a new Next.js project

- Run: pnpm dlx @sentry/wizard@latest -i nextjs

- Wizard adds sentry.client.config.ts, sentry.server.config.ts, etc.

- Set SENTRY_DSN, SENTRY_AUTH_TOKEN in Vercel env vars

- Trigger a test error to verify: throw new Error('Sentry test') in a route

### 12.6.2 n8n monitoring

n8n's Executions tab shows failures, but you need active alerting.

- Set up the Error Trigger workflow from Section 8.2.2

- Configure it to POST to Sentry's webhook URL or send a Slack notification

- Optionally: a separate workflow runs hourly, queries Supabase for 'failed' DMs in the last hour, emails you if count > threshold

### 12.6.3 Uptime monitoring

Use UptimeRobot (free, 5-min intervals) or BetterStack (free tier):

- https://yourdomain.com — landing page

- https://yourdomain.com/dashboard — should return 307 redirect to /login

- https://n8n.yourdomain.com/healthz — n8n health endpoint

- Configure SMS or email alerts on downtime

## 12.7 Production launch checklist

The 24 hours before you flip the public switch.

### 12.7.1 Code & secrets

- All .env values in Vercel are Live values, not Test

- ENCRYPTION_KEY is set in production and DIFFERENT from your dev key

- No console.log statements leaking sensitive data (search the codebase)

- All TODO/FIXME comments addressed or accepted as known-issue

- package.json has correct version (1.0.0) and homepage URL

### 12.7.2 Meta App

- App Mode: Live (not Development)

- App Review: all permissions approved (instagram_basic, instagram_manage_comments, instagram_manage_messages, pages_messaging)

- Webhook URL points to production n8n

- Privacy Policy URL, Terms URL, Data Deletion URL all reachable and accurate

### 12.7.3 Stripe

- Account verified (you can accept real charges)

- Products and prices created in Live Mode

- Live webhook endpoint configured

- Test a $1 charge on a real card, then refund yourself

### 12.7.4 Supabase

- All tables have RLS enabled and tested

- Email templates customized (auth emails go out from no-reply@yourdomain.com via Resend SMTP)

- Backups verified

### 12.7.5 Monitoring

- Sentry catching errors from production

- UptimeRobot or equivalent watching all critical URLs

- Email alerts configured for: Sentry critical errors, uptime down, webhook delivery failures

### 12.7.6 Final manual smoke test in production

- Sign up as a brand new user from a private window

- Connect a fresh Instagram account

- Create an automation

- Trigger it from a third Instagram account

- Verify DM arrives and dm_logs shows the row

- Upgrade to Pro with a real $1 charge

- Refund yourself

## 12.8 Day-after-launch monitoring

For the first 7 days, check these every morning:

- Sentry dashboard — any new error types?

- Supabase Postgres logs — any slow queries?

- n8n executions — failure rate above 1%?

- Stripe Dashboard — any disputes, refund requests, failed payments?

- Vercel Analytics — traffic patterns, slow pages

- Your support inbox — what are users confused about?

💡 Talk to your first 20 users personally Email them directly. Ask: 'What almost made you give up?' The answers will reshape your onboarding. This is the highest-leverage 30 minutes you can spend in week one of launch.

# 13. Edge Cases & Common Blockers

This section catalogs the issues you will face. It's organized by where they bite — Meta integration, n8n workflows, database, Stripe, deployment, and runtime. Read it once now, then return to it as a reference when something breaks.

## 13.1 Meta / Instagram integration blockers

🚧 BLOCKER: App stuck in Development Mode — can only DM testers Symptom: Your test account DMs work, but production users get no DM. n8n executions succeed. Cause: Apps default to Development Mode. In this mode, only users explicitly added as Roles → Testers can interact. Fix: Submit for App Review with all required permissions. Until approval (2–4 weeks), every real user must be added as a Tester. After approval, switch the App Mode toggle to Live.

🚧 BLOCKER: App Review keeps rejecting Symptom: Meta rejects your submission with vague reasons. Common rejection causes and fixes: 1. 'Privacy Policy doesn't address Instagram data' → explicitly list: 'We access your Instagram account through Meta APIs to read comments and send DMs on your behalf.' Include retention period. 2. 'Screencast unclear' → record a fresh screencast under 2 minutes, showing the exact UI flow that uses each permission. Use Loom or QuickTime. Add captions. 3. 'Use case not justified' → rewrite the use case as 'Help Instagram creators automate their fan engagement.' Avoid words like 'mass DM' or 'marketing automation' (anti-spam flags). 4. 'Data Deletion Callback not working' → verify /data-deletion responds 200 to GET and POST with the required JSON structure.

🚧 BLOCKER: DM not sent — '24 hour messaging window' error Symptom: Meta API returns error 10 'This message is sent outside of allowed window'. Cause: Meta restricts business-initiated DMs to within 24 hours of the user's last interaction with the business (comment, DM, story reply). After 24h, you can only send approved 'message tags' (e.g. CONFIRMED_EVENT_UPDATE, POST_PURCHASE_UPDATE). Fix: AutoDM only sends in response to fresh comments/DMs, so this rarely happens organically. For the Flow Automation (delayed sequences), ensure subsequent messages still fall within 24h of the most recent user interaction, or include them in your App Review request for 'Human Agent' permission.

🚧 BLOCKER: DM sends succeed but user never receives them Symptom: Graph API returns 200 with message_id but the DM doesn't appear in the recipient's inbox. Likely causes (in order of probability): 1. Recipient has Message Filtering enabled and your message went to 'Message Requests' folder. Users must accept the request first. Nothing you can do. 2. Recipient blocked the business account. 3. Recipient deleted their Instagram account. 4. Your business account was flagged as spam by Meta — the DMs get silently dropped. Sign in to the IG account; if you see a 'restricted' notification at the top, you've been throttled. Reduce sending rate immediately.

⚠ Rate-limit symptoms before you hit the hard cap Before Meta actually blocks you, they shadow-throttle: API calls succeed but recipients don't get DMs. The earliest warning sign is when 'sent' DMs aren't getting replies (normally 5–15% reply). Drop your hourly rate immediately. Once Meta thinks you're spamming, recovery takes weeks.

### 13.1.1 Webhook receives no events

| Symptom | Likely Cause | Diagnostic |
| --- | --- | --- |
| No requests in ngrok or n8n | Webhook not subscribed in Meta | Check App → Webhooks → Subscriptions |
| GET handshake succeeded, no POSTs | Page not subscribed to webhook fields | POST /{page-id}/subscribed_apps |
| Some events, not others | Wrong fields subscribed (only comments, not messages) | Re-check checkboxes in webhook config |
| Events stop after a few hours | Page Access Token expired | Refresh token, re-subscribe page |

## 13.2 n8n workflow blockers

🚧 BLOCKER: Workflow shows 'success' but no DM was sent Cause: The IF nodes silently filtered out the comment (didn't match keyword, was duplicate, etc.) but the workflow still ends with 'success' because no error was thrown. Fix: Click into the Execution and step through node by node. Look for the IF node where the path branched 'false'. Often the issue is case sensitivity — 'LINK' in the automation, 'link' in the comment, no match.

🚧 BLOCKER: Workflow loops infinitely Symptom: n8n executions piling up, IG account suddenly sending hundreds of DMs. Cause: The Inbox Automation workflow replied to its own outgoing message (is_echo=true). Each reply triggered another reply. Fix: Disable the workflow immediately. Add the is_echo filter from Section 8.6.1 to the very first node. Re-enable.

🚧 BLOCKER: 'Workflow execution limit reached' on n8n Cloud Symptom: Starter plan caps at 5,000 executions/month. Once exceeded, workflows stop. Fix: Upgrade plan, OR consolidate workflows (e.g., handle posts and reels in the same workflow with branching), OR migrate to self-hosted Railway (unlimited executions).

⚠ Webhook taking too long to respond Meta retries any webhook that doesn't return 200 within 5 seconds. If your workflow does heavy work before responding, you'll get duplicates. Always put a 'Respond to Webhook' node as the second node (right after Webhook receive), then do the actual work afterward. n8n supports this pattern with 'Response Mode: When Last Node Finishes' set to 'Immediately'.

### 13.2.1 n8n state surprises

- Workflow variables don't persist between executions — store state in Supabase, not in workflow variables

- $node references break when you rename a node — re-test after any node rename

- If you copy/paste a workflow, the new copy uses the same webhook path — change it manually

- 'Active' toggle is per-environment — when you re-import on a new instance, all workflows are inactive

## 13.3 Database & RLS blockers

🚧 BLOCKER: 'new row violates row-level security policy' error Symptom: Insert from your Next.js Server Component fails with this error. Cause: RLS policy requires WITH CHECK clause matching user_id=auth.uid(), but you're trying to insert with a different user_id (or none). Fix: Either (a) use the service-role client for admin operations, OR (b) ensure the insert payload sets user_id to the authenticated user's id. Never use the service-role client in a route that accepts user input without other checks.

🚧 BLOCKER: Foreign key violation when inserting Cause: Common when you try to insert a child row whose parent is not in your user's tenancy. Example: User A tries to insert an automation with ig_account_id belonging to User B. RLS lets the insert proceed if your policy only checks user_id of the new row, not the parent. Add a check in your Server Action: SELECT user_id FROM instagram_accounts WHERE id = $1 — must equal current user's id.

⚠ Query returns 0 rows for the wrong reason If your query unexpectedly returns nothing, two distinct causes look identical: (a) no matching rows exist, (b) RLS hides them. Test the same query as the service-role client in the Supabase SQL editor — if rows appear, it's RLS. Adjust the policy.

🚧 BLOCKER: Supabase connection pool exhausted in production Symptom: Random 'connection refused' or timeouts under load. Cause: Default Postgres has ~60 connections. Vercel serverless functions each open one. At scale you can exhaust the pool. Fix: Use Supabase's connection pooler — there's a separate Transaction Pooler URL on port 6543. Switch your DATABASE_URL to it for serverless contexts. Keep the Direct URL only for migrations.

## 13.4 Stripe blockers

🚧 BLOCKER: Webhook verification fails in production Cause: You're using the Test mode signing secret in Live mode, or vice versa. They are different. Fix: Stripe Dashboard → Webhooks → click the endpoint → 'Reveal' the signing secret for the current mode. Update STRIPE_WEBHOOK_SECRET env var accordingly.

🚧 BLOCKER: Customer can't be created twice with the same email Symptom: Second checkout for the same user creates a duplicate Customer in Stripe. Cause: You didn't store the Stripe customer_id after the first checkout, so the next request creates a new one. Fix: Always check users.stripe_customer_id first. If non-null, reuse it as shown in Section 10.3.2.

⚠ Customers in Test mode disappear after deleting test data Stripe's 'Delete test data' wipes all test customers, subscriptions, products. Your Supabase still has the stripe_customer_id strings pointing nowhere. Re-create or wipe your dev DB after deleting test data.

🚧 BLOCKER: Multiple subscriptions on the same customer Symptom: User clicks Upgrade twice quickly, ends up with two active subscriptions billing them twice. Fix: Before creating a Checkout Session, query Stripe: stripe.subscriptions.list({ customer, status: 'active' }). If any exist, redirect to the Billing Portal instead of a new Checkout.

## 13.5 Next.js deployment blockers

🚧 BLOCKER: 'Module not found: Can't resolve fs' in Vercel build Cause: A Node-only package was imported in a Client Component or Edge Runtime route. Fix: Move the import to a Server Component or Route Handler with runtime='nodejs'. Verify nothing under app/(app)/* has the import at the top level.

🚧 BLOCKER: Webhook route returns 405 in production Cause: Next.js cached the OPTIONS preflight or middleware is intercepting. Fix: Add export const dynamic = 'force-dynamic' to the route. Exclude /api/webhook/* from middleware matcher.

🚧 BLOCKER: Environment variables undefined at runtime Cause: (a) Variable starts with NEXT_PUBLIC_ but is accessed server-side, or (b) doesn't start with NEXT_PUBLIC_ but is accessed client-side. Rule: NEXT_PUBLIC_ prefix means it's inlined into the client bundle. Without the prefix, it's only available server-side. Plan accordingly.

### 13.5.1 Vercel cold starts

Serverless functions on Vercel cold-start in ~500ms. For webhook handlers, this can push you past the 5-second window. Mitigations:

- Use runtime='edge' for handlers that don't need Node APIs — sub-50ms cold start

- For webhook endpoints, run them on n8n instead (always-on)

- Use Vercel's 'Always-On' (Pro plan) for critical routes

## 13.6 Runtime / scaling issues

🚧 BLOCKER: Token decryption suddenly fails for all accounts Symptom: All DMs failing with crypto errors after a deploy. Cause: ENCRYPTION_KEY was changed or lost. Tokens encrypted with the old key can't be decrypted with the new key. Prevention: Never change ENCRYPTION_KEY after launch. Treat it like a database password — back it up to a password manager, never rotate without re-encrypting all data. Recovery: If lost, force every user to reconnect their Instagram account (which generates and stores fresh tokens). Painful but recoverable.

🚧 BLOCKER: DM count drifts from actual sends Symptom: users.dm_count_month shows 950 but you only sent 800 DMs this month. Cause: Race condition: increment happens before HTTP send, but send failed and rollback didn't happen. Fix: Increment AFTER successful Send DM. Use the order: HTTP Request → IF success → Increment, ELSE → Log failed. Use atomic SQL UPDATE, not read-modify-write.

⚠ Time zones — the silent bug source Postgres stores TIMESTAMPTZ as UTC. JavaScript Date() picks up the server's locale. Display them in the user's local timezone (stored in users.timezone) — never the browser's, because dashboards are shared. Use Intl.DateTimeFormat with explicit timeZone.

### 13.6.1 The user's Instagram disconnects randomly

Tokens revoke when:

- User disconnects your app from facebook.com/settings/business_integrations

- User changes their Facebook password

- Meta force-revokes for policy reasons

- 60-day expiry hits and refresh failed

Handle gracefully:

- Detect 401/'OAuthException' from Graph API in n8n

- Set instagram_accounts.status = 'disconnected' in Supabase

- Email the user: 'Reconnect your Instagram to keep automations running'

- Show a persistent banner in the dashboard

- All affected automations should auto-pause

## 13.7 The mega-checklist of things to verify weekly

Once you launch, run this checklist every Monday for the first 3 months:

- Sentry: any new error types since last Monday?

- n8n: failure rate by workflow — anything above 2%?

- Supabase: any slow queries (>500ms) in the Performance tab?

- Stripe: failed payments — did the retry sequence work?

- Tokens: how many are expiring this week? Did refresh cron run?

- Free → Pro conversion rate: trending up or down?

- User signups → first-automation rate (activation): healthy is >50%

- Support tickets: top 3 issues — what's the root cause?

# 14. Security & Compliance

AutoDM stores credentials that let you act on behalf of other people's businesses. A leak is not 'oops' — it's 'we sent spam from 1000 brands and Meta banned every one of them.' This section is non-negotiable. Read it before launch.

## 14.1 The threat model

What you're defending against:

| Threat | Severity | Mitigation Section |
| --- | --- | --- |
| Stolen Page Access Token from your database | Critical | 14.2 |
| Cross-tenant data leak (User A reads User B's data) | Critical | 14.3 (RLS) |
| Webhook spoofing (fake comments to trigger DMs) | High | 14.4 (HMAC) |
| Mass scraping of /api routes | Medium | 14.5 (rate limit) |
| XSS in DM message stored and reflected | High | 14.6 |
| Open redirect via /r/[code] | Medium | 14.7 |
| Insider access to production DB | High | 14.8 |
| GDPR / data deletion non-compliance | Legal | 14.9 |

## 14.2 Encrypting access tokens at rest

### 14.2.1 Why encrypt

Page Access Tokens are bearer tokens. Anyone holding the plaintext can send DMs from that user's account, read their messages, post comments, etc. If your database backup leaks, every connected account is compromised.

Encrypting tokens with a key NOT stored in the database means even a full DB dump is useless without the application-level key.

### 14.2.2 The encryption module

// src/lib/crypto.ts
import crypto from 'node:crypto';

      
const ALG = 'aes-256-gcm';
const KEY = Buffer.from(process.env.ENCRYPTION_KEY!, 'hex'); // 64 hex chars = 32 bytes
if (KEY.length !== 32) throw new Error('ENCRYPTION_KEY must be 32 bytes (64 hex chars)');

      
export function encrypt(plaintext: string): string {
  const iv = crypto.randomBytes(12);                       // GCM uses 96-bit IV
  const cipher = crypto.createCipheriv(ALG, KEY, iv);
  const ct = Buffer.concat([cipher.update(plaintext, 'utf8'), cipher.final()]);
  const tag = cipher.getAuthTag();                         // 16-byte auth tag
  // Wire format: iv:tag:ciphertext (all base64)
  return [iv.toString('base64'), tag.toString('base64'), ct.toString('base64')].join(':');
}

      
export function decrypt(blob: string): string {
  const [ivB64, tagB64, ctB64] = blob.split(':');
  const iv = Buffer.from(ivB64, 'base64');
  const tag = Buffer.from(tagB64, 'base64');
  const ct = Buffer.from(ctB64, 'base64');
  const decipher = crypto.createDecipheriv(ALG, KEY, iv);
  decipher.setAuthTag(tag);
  return Buffer.concat([decipher.update(ct), decipher.final()]).toString('utf8');
}

### 14.2.3 Generating the key

# Generate a 32-byte key as 64 hex chars
node -e "console.log(require('crypto').randomBytes(32).toString('hex'))"

      
# Store output in:
#   - .env.local (development)
#   - Vercel env var ENCRYPTION_KEY (production)
#   - A password manager (backup — losing this means losing all stored tokens)

⚠ Never rotate this key in production Rotating means re-encrypting every stored token. Doable but error-prone. If you must rotate (e.g., suspected leak), build a migration that decrypts with the old key, encrypts with the new key, runs in a transaction. Test thoroughly in staging.

### 14.2.4 Same key in n8n

n8n also needs to decrypt tokens. Two approaches:

- Option A: Add an Encryption module to n8n via Function node using the same algorithm. Same key in n8n env vars.

- Option B: Don't decrypt in n8n at all. Instead, expose a small internal API in Next.js: POST /api/internal/get-token-by-account-id (called only from n8n, with a shared internal API key). The API decrypts and returns the token. This centralizes the crypto logic in one place.

Option B is preferable — it keeps the encryption key in fewer places.

## 14.3 Row Level Security (RLS) — your primary defense

### 14.3.1 RLS in 30 seconds

Postgres lets you attach policies to tables. Every query, no matter where from (web app, API, even psql), is filtered through the policy. You define: 'a row is visible to a user if its user_id matches the authenticated user's UID.' Now even if your code has a bug that forgets to filter, the database does it for you.

### 14.3.2 The pattern for every table

Already shown in Section 6. The summary:

-- Enable RLS once per table
alter table automations enable row level security;

      
-- A policy for each operation, scoped to auth.uid()
create policy "automations_select_own" on automations
  for select using (user_id = auth.uid());

      
create policy "automations_insert_own" on automations
  for insert with check (user_id = auth.uid());

      
create policy "automations_update_own" on automations
  for update using (user_id = auth.uid()) with check (user_id = auth.uid());

      
create policy "automations_delete_own" on automations
  for delete using (user_id = auth.uid());

### 14.3.3 Test RLS yourself

Don't trust RLS until you've personally tried to bypass it.

- Create two test users (alice@test.com, bob@test.com)

- As Alice, create an automation. Note its ID.

- Sign in as Bob in a private window. Try to fetch Alice's automation:

const { data } = await supabase.from('automations').select('*').eq('id', alices_automation_id);
// Expected: data === [] (RLS blocks)

- Try to update it: supabase.from('automations').update({ name: 'pwned' }).eq('id', ...) — should return zero rows updated

- Try to delete it — should return zero rows deleted

### 14.3.4 The service-role client — handle with extreme care

⚠ Service role bypasses RLS completely createAdminClient() uses the service_role key. It can read and write any row, regardless of policy. Only use it in: (a) webhook handlers verifying signatures first, (b) cron jobs, (c) internal scripts. NEVER use it in a route that takes user input without explicit authorization checks. Single most common cause of catastrophic data breaches in Supabase apps.

## 14.4 Webhook signature verification

Every public webhook endpoint MUST verify signatures. Without this, anyone can POST fake events to:

- Trigger DMs by simulating comments (Meta webhook spoofed)

- Grant Pro to themselves by simulating Stripe events (Stripe webhook spoofed)

Both Meta (HMAC SHA256 with App Secret) and Stripe (HMAC SHA256 with Webhook Signing Secret) sign every request. The verification code is in Section 8.2.1 for Meta and Section 10.4.3 for Stripe. Both must run BEFORE any business logic — make them the first nodes in their workflows.

## 14.5 Rate limiting your own API

Otherwise: someone scripts 10,000 requests to /api/automations and either runs up your Supabase costs or denial-of-services you.

### 14.5.1 Edge middleware rate limit

Use Upstash Redis (free tier, 10K commands/day) for distributed counters:

// middleware.ts (additions)
import { Ratelimit } from '@upstash/ratelimit';
import { Redis } from '@upstash/redis';

      
const ratelimit = new Ratelimit({
  redis: Redis.fromEnv(),
  limiter: Ratelimit.slidingWindow(60, '1 m'),    // 60 requests/min per IP
  analytics: true
});

      
// In middleware:
if (pathname.startsWith('/api/')) {
  const ip = req.ip ?? req.headers.get('x-forwarded-for') ?? 'anon';
  const { success } = await ratelimit.limit(ip);
  if (!success) return new Response('Rate limit exceeded', { status: 429 });
}

## 14.6 XSS — sanitizing stored DM messages

### 14.6.1 The risk

Users compose DM messages. If they type <script>...</script> and you render their message anywhere in your dashboard (e.g., on /automations/[id]), the script runs in another admin's browser.

### 14.6.2 React saves you (mostly)

React escapes content in {expression} by default. So {automation.dm_message} is safe. Dangerous patterns to never use:

- dangerouslySetInnerHTML with user content

- v-html / innerHTML assignments

- Inserting user input into <a href={dynamic}> without checking it's https://

### 14.6.3 But also escape going OUT

When you build the actual DM body to send to Meta, Meta doesn't render HTML. But if the user typed { they could break your template substitution. Sanitize for the channel.

## 14.7 Open redirect — protecting /r/[code]

The short link redirects to whatever URL is in short_links.original_url. Without validation, a malicious user could create a short link pointing to phishing-site.com, then share the short link presented as 'yourdomain.com/r/abc' — a phishing attack with your brand.

### 14.7.1 Validate the destination at creation time

function isAllowedRedirectUrl(url: string): boolean {
  try {
    const u = new URL(url);
    if (!['http:', 'https:'].includes(u.protocol)) return false;
    // Block local/private IPs
    if (u.hostname === 'localhost' || u.hostname.startsWith('127.')) return false;
    if (u.hostname.startsWith('192.168.') || u.hostname.startsWith('10.')) return false;
    // Optional: maintain a denylist of known phishing domains
    return true;
  } catch {
    return false;
  }
}

### 14.7.2 Show users where they're going

Optional: instead of 302 directly, show a /r/[code] interstitial: 'You're being redirected to example.com. Continue?' Hurts UX but eliminates the phishing risk. Acceptable middle ground: only show the interstitial when the destination domain doesn't match a known-safe list maintained per-user.

## 14.8 Production access control

### 14.8.1 Who can access what

| Resource | Required Access | Storage |
| --- | --- | --- |
| Supabase production project | MFA required, 1–2 people | 1Password Business / Bitwarden |
| Stripe Live mode | MFA required, 1 person | 1Password / Bitwarden |
| Meta Developer App admin | MFA required, 1–2 people | 1Password / Bitwarden |
| Vercel production deploys | MFA required, deployment via Git | GitHub access controls |
| ENCRYPTION_KEY | Two people maximum | Password manager — never email or Slack |

### 14.8.2 Audit logs

Track every action that mutates user data:

- Token created/refreshed/deleted (in instagram_accounts)

- Plan changed (in users)

- Automation created/deleted

- Admin actions (any service-role write)

A simple audit_logs table with user_id, action, target_id, metadata jsonb, created_at is enough for v1.

## 14.9 GDPR and data deletion

### 14.9.1 What the law actually requires

If you have any EU users (you will), you must support these rights:

- Right to access — provide a downloadable copy of all data you hold on them

- Right to deletion — delete on request within 30 days

- Right to rectification — let them correct their data

- Right to portability — CSV export of their data

- Data Processing Agreement with vendors (Supabase, Stripe, Resend, n8n) — sign these via each vendor's compliance page

### 14.9.2 Implement deletion

// app/api/account/delete/route.ts
export async function POST() {
  const { user } = await getAuthedUser();
  const admin = createAdminClient();

      
  // 1. Mark for deletion (soft, 30-day grace for accidents)
  await admin.from('users').update({ deletion_requested_at: new Date().toISOString() })
    .eq('id', user.id);

      
  // 2. Disable all automations immediately
  await admin.from('automations').update({ active: false }).eq('user_id', user.id);

      
  // 3. Cancel Stripe subscription
  const { data: u } = await admin.from('users').select('stripe_subscription_id')
    .eq('id', user.id).single();
  if (u?.stripe_subscription_id) {
    await stripe.subscriptions.cancel(u.stripe_subscription_id);
  }

      
  // 4. Sign user out
  await supabase.auth.signOut();

      
  // A cron runs daily, hard-deletes users with deletion_requested_at older than 30 days
}

### 14.9.3 Meta's Data Deletion Callback

Meta requires you to expose a URL that handles 'user requested deletion via Facebook'. This is different from in-app deletion.

// app/api/data-deletion/route.ts
// Meta sends a signed POST when a user requests deletion through Facebook
export async function POST(req: Request) {
  const body = await req.text();
  const signedRequest = new URLSearchParams(body).get('signed_request');
  if (!signedRequest) return new Response('Missing signed_request', { status: 400 });

      
  const [encodedSig, payload] = signedRequest.split('.');
  // Verify signature with META_APP_SECRET (HMAC SHA256)
  // Decode payload — contains user_id

      
  // Schedule deletion (same as /api/account/delete)
  const confirmationCode = crypto.randomBytes(16).toString('hex');
  // Store { user_id, status: 'pending', confirmation_code } somewhere queryable

      
  return new Response(JSON.stringify({
    url: `https://yourdomain.com/data-deletion/status?id=${confirmationCode}`,
    confirmation_code: confirmationCode
  }), { headers: { 'Content-Type': 'application/json' } });
}

## 14.10 The pre-launch security checklist

- All access tokens encrypted with AES-256-GCM

- RLS enabled on every public schema table

- Cross-tenant access verified (two test users, neither sees the other)

- Meta webhook HMAC verification working and tested with a forged request

- Stripe webhook signature verification working

- Rate limiting on /api routes

- No service-role usage on routes that accept user input without auth checks

- Privacy Policy, Terms of Service, Data Deletion URLs live and accurate

- MFA enforced on all team logins to Supabase, Stripe, Meta, Vercel, GitHub

- ENCRYPTION_KEY backed up to two separate secure locations

- Sentry configured to scrub PII from error reports (use beforeSend hook)

# 15. Post-Launch — Monitoring & Scaling

Launch isn't the finish line; it's the starting line. The first 90 days separate products that survive from products that die quietly. This section covers what to watch, when to scale, and where the bottlenecks actually appear (vs. where you'll think they will).

## 15.1 The five metrics to watch daily

| Metric | Healthy | Investigate Below | Where to Find It |
| --- | --- | --- | --- |
| Webhook delivery success | >99.5% | <99% | n8n Executions tab, filter Errors |
| DM send success rate | >98% | <95% | Supabase: count status='sent' vs total in dm_logs |
| Token refresh success | 100% | <100% | Cron workflow execution logs |
| Free→Pro conversion | >3% | <2% | Supabase: users joined > 7 days ago, count plan!='free' |
| Signup → activation (first automation) | >50% | <40% | Custom SQL query |

## 15.2 Setting up dashboards

### 15.2.1 Use the data you already have

Don't pay for analytics until you've outgrown SQL. The Supabase SQL editor + saved queries is enough for the first 1000 users.

-- Daily active automations
select date_trunc('day', sent_at)::date as day, count(distinct automation_id)
from dm_logs where sent_at > now() - interval '30 days'
group by 1 order by 1;

      
-- Conversion funnel
with c as (select id, plan, created_at from users where created_at > now() - interval '30 days')
select
  count(*) as signups,
  count(*) filter (where plan != 'free') as paid,
  round(100.0 * count(*) filter (where plan != 'free') / nullif(count(*),0), 2) as pct
from c;

      
-- Activation rate (signed up AND created at least one automation)
select
  count(distinct u.id) as users,
  count(distinct u.id) filter (where a.id is not null) as activated,
  round(100.0 * count(distinct u.id) filter (where a.id is not null) / nullif(count(distinct u.id),0), 2) as activation_pct
from users u left join automations a on a.user_id = u.id
where u.created_at > now() - interval '7 days';

### 15.2.2 Build a simple internal admin page

Hidden route at /admin behind an env-var-protected check (only your email passes). Server Component that runs the three queries above and renders the result in a table. Bookmark it. Look at it every morning.

## 15.3 Error budget — when to actually fix things

Not every error needs immediate attention. Set a budget:

- Critical (page within 5 min): webhook handler down, Supabase outage, Meta auth across all accounts failing

- Important (fix within 24h): specific user's token refresh failing repeatedly, Stripe webhook signature failures

- Minor (fix within 1 week): UI bugs, slow queries, occasional rate limit hits

- Backlog: performance optimization that isn't user-visible, code refactors

## 15.4 Scaling milestones

### 15.4.1 At 100 users

- No infrastructure changes needed. Free tiers handle this comfortably.

- Manually email every user — get feedback. The cheapest customer research you'll ever do.

- Watch your support inbox — top 3 issues become your roadmap

### 15.4.2 At 1,000 users

- Supabase: Upgrade to Pro ($25/mo). Free tier's 500MB will fill up around 50K dm_logs rows.

- Sentry: Still on free tier (5K events/month). Configure sampling if approaching limit.

- n8n: If on Cloud Starter, watch the 5K executions limit. Active automations × comments per day = your executions. Consider upgrading to Pro ($50/mo) or self-hosting.

- Customer support: Set up a help desk (Crisp, Tidio, or just a public Discord). One person can't reply to 1000-user support volume in their inbox.

### 15.4.3 At 10,000 users

- Supabase: Add read replicas for analytics queries. Use the connection pooler URL exclusively from your app.

- n8n: Move to self-hosted (Railway or AWS ECS) with queue mode (Redis-backed). n8n Cloud likely too expensive at scale.

- Storage: Move profile images to a CDN (Cloudflare R2 or Bunny). Supabase Storage gets pricey.

- Background workers: Add a separate Worker tier for the queue drain (n8n's queue mode separates trigger from execution).

- Vercel: Upgrade to Pro ($20/user/mo) for analytics, longer logs retention, faster builds.

### 15.4.4 At 100,000 users

You're past this guide. Some things to think about:

- Multi-region deployment (Vercel handles this; Supabase has Read Replicas)

- Dedicated Postgres (managed Postgres outside Supabase, or upgrade to Supabase Team plan)

- Hire a DevOps person — at this scale, full-time SRE work justifies the salary

- ISO 27001 / SOC 2 if you want enterprise customers

## 15.5 Database growth — the silent killer

### 15.5.1 dm_logs grows fastest

Every sent DM = 1 row. At 1000 users × 100 DMs/day = 100K rows/day = 36M rows/year. Postgres handles this fine if indexed, but storage and backup costs grow linearly.

### 15.5.2 Partitioning strategy (when you hit 10M rows)

-- Convert dm_logs to a partitioned table by month
create table dm_logs_new (
  id uuid default gen_random_uuid(),
  -- ... same columns as before
  sent_at timestamptz not null,
  primary key (id, sent_at)
) partition by range (sent_at);

      
-- Create monthly partitions for the next 12 months
create table dm_logs_2026_06 partition of dm_logs_new
  for values from ('2026-06-01') to ('2026-07-01');
-- ... etc

      
-- Migrate data with insert-from-select, then rename
-- Old partitions can be archived to cheaper storage or dropped after 90 days

### 15.5.3 Archive policy

Most analytics queries look at the last 30–90 days. Hot data should be small.

- Daily cron: move dm_logs rows older than 90 days to dm_logs_archive (a separate table or schema)

- Archive table indexed only for occasional 'show me last year's data' queries

- After 12 months, optionally export to S3/Backblaze and delete from Postgres entirely

## 15.6 Cost monitoring

### 15.6.1 Set up billing alerts everywhere

- Supabase: Settings → Billing → Spending limit. Set to 2× your expected monthly cost.

- Vercel: Settings → Billing → Spending Management. Hard cap your usage.

- Stripe: No spending caps possible (you receive money, not spend it), but set up Slack alerts on disputes/chargebacks.

- Resend: Free tier covers 3000 emails/month. Above that = $20/mo for 50K. Alert at 80% usage.

### 15.6.2 Reasonable cost model at scale

| User Count | Monthly Infrastructure Cost |
| --- | --- |
| 100 | ~$25 (Supabase free, Vercel free, n8n $20, domain $1) |
| 1,000 | ~$80 (Supabase Pro $25, Vercel free, n8n Pro $50, Resend free, domain $1) |
| 10,000 | ~$400 (Supabase Pro+ $99, Vercel Pro $20, self-hosted n8n on Railway $50, Resend $20, Sentry Team $26, Upstash Redis $10, Cloudflare R2 $50, observability $80, support tool $50) |
| 100,000 | ~$3,000+ (depends heavily on traffic, regions, dedicated services) |

These exclude Stripe fees (2.9% + $0.30 per transaction — pure revenue cost, not infrastructure).

## 15.7 Feature velocity after launch

Don't add features for 30 days. Instead:

- Week 1–2: Fix the top 5 bugs from your first 100 users

- Week 3: Onboarding improvements — wherever users get stuck, fix the UI, not your docs

- Week 4: Performance pass — every page <2 second TTFB

- Month 2: First new feature — only after you've talked to 20+ users about what to build

💡 The features your users ask for ≠ the features your competitors ship Your competitors are working from a different feedback loop. Build what YOUR users keep asking about. If you launch with Post AutoDM and 80% of users ask for Story Reply, build Story Reply, not 'AI-suggested messages' because LinkDM has it.

## 15.8 The 'is something broken right now?' runbook

When a user emails 'AutoDM isn't working':

### 15.8.1 5-minute triage

- Is anyone else affected? Check Sentry's last 1 hour, n8n executions last 1 hour, your status monitor

- If site-wide → all hands. If just one user → continue.

- Find their user_id (email lookup in Supabase Auth)

- Check users.plan_status — payment_failed? past_due?

- Check instagram_accounts.status — disconnected? token expired?

- Check last 10 dm_logs — any pattern of failures (rate limit, OAuth error, etc.)

- Check user's automations.active — did they pause without realizing?

### 15.8.2 Common 'not working' causes

- Token expired and refresh cron failed (3 days running) — guide user to reconnect

- Meta App in Development Mode and user wasn't added as Tester — only happens pre-App-Review-approval

- Automation has trigger_type='keyword' but user's last test used a non-matching word

- Recipient blocked the business — nothing you can do, but explain

- Rate limit hit — show them the queue, explain it'll process in <1 hour

## 15.9 Talking to users — the script

After your first 50 paying customers, schedule a 15-min call with 5 of them. Use this script:

- 'What were you trying to accomplish when you signed up?'

- 'Walk me through the first time you used AutoDM. Where did you get stuck?'

- 'What almost made you give up?'

- 'If I removed AutoDM tomorrow, what would you switch to?'

- 'What's one thing you wish AutoDM did that it doesn't?'

Record the calls (with permission). Transcribe. Look for verbatim phrases — those go into your landing page copy.

## 15.10 When to consider major architectural changes

Resist the urge to refactor. Refactor only when you have evidence.

| Symptom | Possible Refactor | When |
| --- | --- | --- |
| n8n executions consistently >30s | Move time-sensitive logic to Next.js Route Handlers | p99 above 10 seconds |
| Supabase reads slow at 1M+ row tables | Add read replicas, materialized views | Queries above 1 second |
| Same workflow logic copy-pasted 5+ times | Extract to subworkflow or shared n8n function | Maintenance burden visible |
| You're scared to deploy | Add E2E tests, set up CI/CD properly | After any production incident |

# 16. Appendices

Reference material — keep this section bookmarked. You'll come back to the env var reference and the glossary more than you expect.

## 16.1 Appendix A: Complete environment variables reference

| Variable | Where | Example / Format |
| --- | --- | --- |
| NEXT_PUBLIC_SUPABASE_URL | Vercel, .env.local | https://xyz.supabase.co |
| NEXT_PUBLIC_SUPABASE_ANON_KEY | Vercel, .env.local | eyJhbGc... (JWT) |
| SUPABASE_SERVICE_ROLE_KEY | Vercel (server), .env.local | eyJhbGc... (JWT, secret) |
| ENCRYPTION_KEY | Vercel, n8n env, .env.local | 64 hex chars (32 bytes) |
| META_APP_ID | Vercel, n8n, .env.local | 1234567890123456 |
| META_APP_SECRET | Vercel (server), n8n, .env.local | 32-char hex |
| META_VERIFY_TOKEN | n8n, .env.local | random string you choose |
| STRIPE_SECRET_KEY | Vercel (server), .env.local | sk_live_... or sk_test_... |
| NEXT_PUBLIC_STRIPE_PUBLISHABLE_KEY | Vercel, .env.local | pk_live_... or pk_test_... |
| STRIPE_WEBHOOK_SECRET | Vercel (server), n8n, .env.local | whsec_... |
| STRIPE_PRICE_PRO_MONTHLY | Vercel, .env.local | price_1Q... |
| STRIPE_PRICE_PRO_YEARLY | Vercel, .env.local | price_1Q... |
| STRIPE_PRICE_PLATINUM_MONTHLY | Vercel, .env.local | price_1Q... |
| RESEND_API_KEY | Vercel (server), n8n, .env.local | re_... |
| RESEND_FROM_EMAIL | Vercel, .env.local | no-reply@yourdomain.com |
| NEXT_PUBLIC_APP_URL | Vercel, .env.local | https://yourdomain.com |
| NEXT_PUBLIC_N8N_WEBHOOK_BASE | Vercel, .env.local | https://n8n.yourdomain.com/webhook |
| N8N_INTERNAL_API_KEY | Vercel (server), n8n | random 32-byte hex |
| SENTRY_DSN | Vercel, .env.local | https://...@sentry.io/... |
| UPSTASH_REDIS_REST_URL | Vercel, .env.local | https://...upstash.io |
| UPSTASH_REDIS_REST_TOKEN | Vercel (server), .env.local | AY... |

## 16.2 Appendix B: SQL helper functions to install once

-- ============================================
-- Run these in Supabase SQL Editor once after migrations
-- ============================================

      
-- 1. Auto-update updated_at on row update
create or replace function set_updated_at() returns trigger as $$
begin
  new.updated_at = now();
  return new;
end;
$$ language plpgsql;

      
-- 2. Atomically increment a user's monthly DM count
create or replace function increment_dm_count(user_uuid uuid) returns void as $$
  update users set dm_count_month = dm_count_month + 1 where id = user_uuid;
$$ language sql;

      
-- 3. Create app users row when a Supabase auth user is created
create or replace function handle_new_user() returns trigger as $$
begin
  insert into public.users (id, email, plan, created_at)
  values (new.id, new.email, 'free', now())
  on conflict (id) do nothing;
  return new;
end;
$$ language plpgsql security definer;

      
create trigger on_auth_user_created
  after insert on auth.users
  for each row execute function handle_new_user();

      
-- 4. Reset monthly DM counters on the 1st of each month (via pg_cron)
-- First install: create extension if not exists pg_cron;
select cron.schedule(
  'reset-monthly-dm-counts',
  '0 0 1 * *',                                 -- midnight UTC on 1st of month
  $$update users set dm_count_month = 0;$$
);

      
-- 5. Daily cleanup: delete dm_logs older than 90 days (rolling retention)
select cron.schedule(
  'purge-old-dm-logs',
  '0 4 * * *',                                  -- 4 AM UTC daily
  $$delete from dm_logs where sent_at < now() - interval '90 days';$$
);

      
-- 6. Hard-delete soft-deleted users after 30-day grace
select cron.schedule(
  'purge-deleted-users',
  '0 5 * * *',                                  -- 5 AM UTC daily
  $$delete from users where deletion_requested_at < now() - interval '30 days';$$
);

## 16.3 Appendix C: n8n credential cheat sheet

Set these up under Settings → Credentials in n8n. Each is reused by multiple workflows.

| Credential Name | Type | What it Stores |
| --- | --- | --- |
| Supabase (prod) | Supabase API | Project URL + Service Role Key |
| Meta App | HTTP Header Auth | Authorization: Bearer {{ token_per_account }} |
| Stripe | Stripe API | Live Secret Key |
| Resend | HTTP Header Auth | Authorization: Bearer re_... |
| Kit (ConvertKit) | HTTP Header Auth | API Secret (per user) — fetched at runtime, not credential |

## 16.4 Appendix D: HTTP status code reference for your API

| Status | Meaning | When to Return |
| --- | --- | --- |
| 200 OK | Success with response body | GET success, POST that returns data |
| 201 Created | Resource created | POST that created a row, with the row in body |
| 204 No Content | Success, no body | DELETE, or PUT with no return |
| 302 Found | Redirect | /r/[code] short links |
| 400 Bad Request | Client sent malformed input | Missing required fields, invalid JSON |
| 401 Unauthorized | No auth or expired | No session cookie, invalid JWT |
| 403 Forbidden | Authed but not allowed | Trying to modify another user's resource |
| 404 Not Found | Resource doesn't exist | Slug doesn't match a row |
| 409 Conflict | State conflict | Duplicate signup, race condition |
| 422 Unprocessable | Valid format, invalid business rule | Email already taken, plan limit hit |
| 429 Too Many Requests | Rate limit hit | Upstash rate limiter denied |
| 500 Server Error | Your bug | Uncaught exception |
| 502 Bad Gateway | Upstream failed | Meta API down, Supabase down |
| 503 Service Unavailable | Maintenance | Use sparingly, prefer graceful degradation |

## 16.5 Appendix E: Glossary

| Term | Definition |
| --- | --- |
| AES-256-GCM | Symmetric encryption algorithm with authenticated encryption. Used to encrypt Page Access Tokens at rest. |
| App Review | Meta's process of approving your app to use advanced API permissions in production. 2–4 weeks. |
| Bearer token | A credential that, alone, grants access. Whoever holds it acts as the owner. Treat like a password. |
| BullMQ | Redis-backed job queue for Node.js. AutoDM avoids it by using n8n's built-in queue. |
| Cron | Time-based job scheduler. Format: 'minute hour day month weekday'. Used by Supabase pg_cron and n8n Schedule Trigger. |
| Edge Runtime | Vercel's lightweight runtime, runs at the edge with low cold-start. Limited Node APIs. |
| GraphQL / Graph API | Meta's API for Facebook and Instagram data. REST despite the name. |
| HMAC | Hash-based message authentication code. Used by Meta and Stripe to sign webhooks. |
| IDOR | Insecure Direct Object Reference. Bug where you forget to verify the user owns the resource they're modifying. |
| JWT | JSON Web Token. Self-contained signed token. Used by Supabase Auth for sessions. |
| MAU | Monthly Active Users. Supabase counts these for plan limits. |
| n8n | Open-source workflow automation tool. Like Zapier but self-hostable. The backend of AutoDM. |
| Page Access Token | Long-lived token (60 days) that lets your app act as a Facebook Page. Stored encrypted. |
| Postgres | The SQL database powering Supabase. Open source, scales well, supports JSON columns. |
| RLS | Row Level Security. Postgres feature that filters every query by a policy. Your primary cross-tenant defense. |
| RSC | React Server Component. Renders on the server, ships zero JS. Default in Next.js App Router. |
| Server Action | Next.js feature where a client form calls a server function directly, no API route. |
| Service Role | Supabase admin key that bypasses RLS. Server-only. Catastrophic if leaked. |
| TTFB | Time To First Byte. How fast your server starts responding. Target <500ms. |
| Webhook | An HTTP callback. External service POSTs to your URL when an event happens. |

## 16.6 Appendix F: Useful resources & documentation

### 16.6.1 Meta / Instagram

- Meta for Developers: https://developers.facebook.com

- Instagram Graph API: https://developers.facebook.com/docs/instagram-api

- App Review process: https://developers.facebook.com/docs/app-review

- Webhooks: https://developers.facebook.com/docs/graph-api/webhooks

- Messaging on Instagram: https://developers.facebook.com/docs/messenger-platform/instagram

### 16.6.2 Next.js & React

- Next.js docs: https://nextjs.org/docs

- App Router learn course: https://nextjs.org/learn

- shadcn/ui: https://ui.shadcn.com

- Tailwind CSS: https://tailwindcss.com/docs

### 16.6.3 Supabase

- Supabase docs: https://supabase.com/docs

- RLS guide: https://supabase.com/docs/guides/auth/row-level-security

- Server-Side Auth (SSR): https://supabase.com/docs/guides/auth/server-side

- Database Webhooks: https://supabase.com/docs/guides/database/webhooks

### 16.6.4 n8n

- n8n docs: https://docs.n8n.io

- Community workflows: https://n8n.io/workflows

- Self-hosting guide: https://docs.n8n.io/hosting/

- Webhook node reference: https://docs.n8n.io/integrations/builtin/core-nodes/n8n-nodes-base.webhook/

### 16.6.5 Stripe

- Stripe docs: https://stripe.com/docs

- Subscriptions guide: https://stripe.com/docs/billing/subscriptions/overview

- Webhook events: https://stripe.com/docs/api/events/types

- Stripe CLI: https://stripe.com/docs/stripe-cli

## 16.7 Appendix G: Final 'is this done?' checklist

Before you tell yourself v1 is complete, every box must be checked:

### 16.7.1 Auth

- Email/password signup works

- Email/password login works

- Forgot password flow works end-to-end

- Sign out clears session

- Protected routes redirect to /login when logged out

### 16.7.2 Account connection

- Facebook OAuth flow completes

- Page Access Token is encrypted in DB

- Webhook is subscribed for the connected Page

- Token refresh cron is scheduled and tested

### 16.7.3 Automations

- New Automation wizard saves to DB

- Active toggle disables sending

- Edit automation pre-fills correctly

- Delete automation cascades or detaches properly

### 16.7.4 Workflows

- Post AutoDM end-to-end working

- Reels AutoDM end-to-end working

- Story Reply working

- Story Mention working

- Facebook Comment working

- Inbox Automation working (with echo filter)

- HMAC verification on every public webhook

- Error workflow catches and logs all failures

### 16.7.5 Billing

- Free → Pro checkout works in Live mode

- Webhook fires and updates plan

- Billing portal lets users update payment method

- Cancel + downgrade works

- Plan limit enforcement: UI, server, n8n all in agreement

### 16.7.6 Security

- All access tokens encrypted

- RLS enabled on every table

- Cross-tenant test passes

- Webhook signature verification on Meta and Stripe

- Rate limit on /api routes

- /privacy, /terms, /data-deletion all live

### 16.7.7 Operations

- Sentry catching production errors

- Uptime monitor watching critical URLs

- Email alerts on critical failures

- Backups verified (Supabase) and tested (can you restore?)

- Runbook documented for common 'broken' scenarios

## 16.8 Closing words

You're going to feel overwhelmed at multiple points building this. That's the correct emotional response to the scope. The trick is: don't solve everything at once. Solve one thing at a time. Get a single comment to trigger a single DM. Then connect a single account. Then onboard a single user. Then take payment from a single user. Then scale.

Every section of this document was learned by someone else making the mistake first. You're standing on a small mountain of pain. Climb it carefully.

Build the first version. Ship it ugly. Talk to users. Iterate. The next 90 days will teach you more than the previous 90 reading docs. Go build.

End of AutoDM PRD v3.0 — Developer Implementation Guide